## Slide 1
AVANGRID — SAP DIGITAL PRODUCTS TRANSFORMATION
Baseline & Diagnostic Phase • April 2026
Baseline & Demand Map
Current State Diagnosis of Digital Products Operating Model
Digital Products operates as two disconnected branches with seven structural issues no single-area fix can
resolve. This integrated deck combines demand-flow evidence (per-team drill-downs) with diagnostic findings
(pain clusters, bottlenecks, risks) — and grounds the Target Operating Model principles that follow.
NTT DATA — Consulting
28 slides
Version 1.0 • Integrated

## Slide 2
Deck roadmap — six sections grounded in Wave 1 Step 1: diagnose the current state, surface structural issues, ground the TOM
SECTION 01
EXECUTIVE SUMMARY
Slides 03 – 05
WHAT YOU'LL SEE
Why we are here. Executive findings & implications. Methodology (Wave 1 Step 1 sources).
HOW IT FEEDS
Sets the lens for every finding that follows.
SECTION 02
ORGANIZATION
Slides 06 – 10
WHAT YOU'LL SEE
Org landscape (~50 FTE · 9 teams · 2 vacancies). Applications branch. SAP / CS + CMP · UIL · NY · CoE · Basis. 7+ OPCOs demanding SAP.
HOW IT FEEDS
Names the players — drill-downs & pain points reference these teams.
SECTION 03
DEMAND FLOW
Slides 11 – 19
WHAT YOU'LL SEE
AS-IS Master Map. Tooling landscape. Governance forums. Six team deep-dives across 5 lifecycle stages.
HOW IT FEEDS
Ground truth — every bottleneck and insight traces back to these cells.
SECTION 04
CAPACITY & PORTFOLIO
Slides 20 – 21
WHAT YOU'LL SEE
Quantitative baseline from the five champion interviews: capacity (headcount · mix · utilization) and portfolio (projects · vendor mix · cost). Populated in Wave 1 discovery.
HOW IT FEEDS
Turns pain points into measurable gaps — backbone of the TOM business case.
SECTION 05
PAIN POINTS
Slides 22 – 25
WHAT YOU'LL SEE
MECE pain cluster (People · Process · Tools · Governance). Four bottlenecks. Three cross-branch systemic issues.
HOW IT FEEDS
Converts evidence into named risks — prioritized for TOM response.
SECTION 06
INSIGHTS & TOM
Slides 26 – 28
WHAT YOU'LL SEE
Seven structural issues paired with TOM responses. Five compounding risks. Seven TOM design principles grounded in prior NTT work.
HOW IT FEEDS
Exit-ramp into Step 2 (Define Lifecycle) of Wave 1.
HOW TO READ THIS DECK
Every slide carries a thin roadmap strip at the top — six pills, current section highlighted in navy. Read each slide bottom-up: action title states the conclusion, content is the evidence, takeaway is the "so what." Cross-references use format [Slide XX].
You are here → Section 01 (Executive Summary). Next: the organization that generates the demand we are mapping.
Deck Roadmap | 02 / 28

## Slide 3
Avangrid is consolidating SAP CoE and Applications into a single Digital Products organization — demand fragmentation is the structural risk the TOM must resolve
WHY WE ARE HERE
▸ Digital Products (formerly SAP CoE) is being re-founded under VP VP IT Business Solutions Delivery, merging Applications (Director IT Business Applications) and Customer Services Apps (Director Customer Services Apps) into one ~50-FTE organization.
▸ Demand volume has grown 30–50% across SAP and Applications in the last 24 months — with no unified intake, classification, or prioritization model in place.
▸ Six champion interviews and two director-level sessions (Apps Director, Business-side lead — Customer Services & CS Director) surfaced six disconnected intake channels and five different prioritization logics.
▸ NTT DATA was engaged to diagnose the current state, design the Target Operating Model (TOM), and pilot it on one BRS project before scaling.
SCOPE & WORKING MODEL
▸ Two director branches in scope: IT Business Applications (4 teams, ~26 FTE) and Customer Services Apps (5 teams, ~24 FTE, 2 Sr. Manager vacancies).
▸ Five end-to-end stages assessed per team: Intake → Classification → Prioritization → Portfolio → Delivery.
▸ Baseline grounded in interview evidence (6 champions + 2 directors), not secondary documents — every finding is traceable to a named source.
▸ Wave 1 delivers: Baseline Report, Demand Map, Portfolio Landscape (SAP), Lifecycle v1.0, Jira Config v1.0, and a live BRS pilot.
This deck is the Demand Map — the AS-IS current-state evidence base that feeds the TOM design in Wave 1, Step 2
Project Context | 03 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 4
Digital Products runs nine sub-teams on six disconnected intake channels — with no shared prioritization logic and two Sr. Manager vacancies in Customer Services
GOVERNING THOUGHT — Fragmentation is structural, not local. Every team has a working answer for large, PDD-funded demand; no team has one for small and medium demand at scale. The TOM must standardize the end-to-end lifecycle across both director branches.
01
INTAKE & CLASSIFICATION
FINDING
6+ channels active (Jira, IT Now, RITM, SharePoint, Email, Word). G&E is fully email-driven; Corporate still uses Word docs for requirements.
SO WHAT
No single front door. Volumes and duplicates are invisible.
02
PRIORITIZATION & PORTFOLIO
FINDING
Each team applies a different logic — PDD, impact × users, criticality, "intrinsic common sense." Only Smart Metering uses a portfolio tool (PPM Now).
SO WHAT
Capacity cannot be reconciled across the branch. Strategic work loses to incident volume.
03
ORGANIZATION & DELIVERY
FINDING
Two Sr. Manager vacancies in Customer Services (CRM & Contact Center Ops, SAP & CS Architecture). Delivery leans heavily on Accenture + SWF + vendor muscle.
SO WHAT
Leadership gap + vendor concentration create structural risk for scaling.
The rest of this deck walks the evidence per team — then consolidates bottlenecks and structural insights into the TOM scope
Executive Summary | 04 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 5
This Demand Map is the output of Step 1 (Enablement) — grounding the baseline through champion interviews and portfolio mapping before lifecycle design
Step 01
Enablement
Where are we starting from?
Step 02
Define Lifecycle
How should we work?
Step 03
Design Tool Ecosystem
What supports the process?
Step 04
Pilot Execution (BRS)
Does it work in reality?
Step 05
Learn & Adjust
What needs refinement?
STEP 1 — ENABLEMENT · ZOOM IN
WHAT WE DID
Prior Materials Review
Reviewed 40+ prior artifacts: SAP CoE decks, IT CS Operating Model, P&S Playbook, DTO NextGen, Org Chart, Competency Framework.
Champion Stakeholder Interviews
Six 1:1 champion interviews (GIS, Corporate, G&E, Global SAP, Smart Metering) + two director sessions (Apps Director; Business-side lead — Customer Services & CS Director). Captured intake channels, tools, roles, pain points and aspirations per team.
Portfolio Assessment
Mapped demand typology per team across the 5 lifecycle stages. Reconciled interview evidence with the RFI workbook and the validated Miro board.
DELIVERABLES OF STEP 1
▪ Baseline Report
▪ Demand Map (this deck)
▪ Project Portfolio Landscape — SAP
▪ Champion Interview Log (6 interviews)
▪ Cross-Project Comparison (P&S / DTO / Digital CoE)
The Demand Map is the evidence backbone — Step 2 (Define Lifecycle) consumes these findings to draft the Lifecycle v1.0, Demand Typology and Roles & RACI
Methodology | 05 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 6
Digital Products spans two director branches (~50 FTE) across nine sub-teams — with two Sr. Manager positions currently vacant
VP — IT Business Solutions Delivery
Director IT Business Applications (~26 FTE)
Director Customer Services Apps (~24 FTE)
Sr. Manager — Electric & Gas Ops
Electric & Gas Ops
7 FTE
G&E Champion (Tech Lead, 70-90 apps)
GIS Sr. Manager / Champion
GIS & OSG
6 FTE
GIS Sr. Manager (Champion)
Sr. Manager — Corporate Applications
Corporate Applications
8 FTE
Corporate Champion (Tech Lead)
Manager IT Apps Global SAP
Global SAP — Iberdrola
FI, PO, Budget (Spain)
5 FTE
Global SAP Champion (Tech Lead)
Sr. Manager — FICA / Billing
FICA, Billing & Collection
8 FTE
Scope: Customer billing operations
TBD (vacant)
CRM & Contact Center Ops
4 FTE
Org vacancy — leadership gap
Sr. Manager — Device & Metering
Device & Metering (Avangrid)
8 FTE
Smart Metering Champion (PM)
Open (vacant)
SAP & CS Architecture
2 FTE
Org vacancy — leadership gap
Manager — SAP Basis
SAP Basis
2 FTE
Scope: Platform / infrastructure
Area champion identified (5)
Operational scope documented (2)
Org vacancy — leadership gap (2)
Two Sr. Manager vacancies leave Customer Services running at 60% leadership coverage — a structural risk the TOM must address before scaling
Org Context | 06 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 7
Applications runs Avangrid's non-SAP operational backbone — four teams supporting Electric & Gas, GIS, Corporate and Iberdrola Global SAP
BRANCH 1 — IT BUSINESS APPLICATIONS · Director: Director IT Business Applications · ~26 FTE · 4 teams
NATURE OF WORK
Operational continuity + regulated change
▪ Keep the lights on — break/fix is the dominant pattern (GIS, G&E, Corporate).
▪ Large demand planned yearly via PDD; small/medium demand handled ad-hoc.
▪ Regulatory and employee-facing systems (Corporate) run under continuous compliance pressure.
▪ Version upgrades (Projectwise, Microstation) gate-kept by Third-Party Risk assessment.
APPLICATIONS IN SCOPE
Four technology domains under Apps Director
▪ GIS & OSG — SAP HANA, ARCFM, GIS web apps, data replication, SWF platform (GIS Sr. Manager / Champion, ~6 FTE).
▪ Electric & Gas Ops — 70–90 apps, android/tablets, doc viewer, 811 gas lines (Sr. Manager + G&E Tech Lead, ~7 FTE).
▪ Corporate Applications — 5-6 PMs, 2 tech leads, corporate + network apps, SWF tooling (Corporate Apps Manager + Corporate Champion, ~8 FTE).
▪ Global SAP (Iberdrola) — FI, PO, Budget — Spain-side SAP module support (Global SAP Manager + Global SAP Champion, ~5 FTE).
PRIORITIES TODAY
Break/fix first, regulatory second, strategic last
▪ GIS: keep the lights on; team & SWF resource management; future technology roadmap.
▪ Corporate: regulatory and employee-facing systems — always priority; continuous new requirements.
▪ G&E: ProjectWise + Microstation upgrades; third-party risk interface; business case approvals (slow).
▪ Global SAP: incident volume dominates — strategic projects slip; 1-year hiring lag amplifies load.
INTERACTIONS & WAY OF WORKING
Inside-IT + vendor + business triangulation
▪ Inside Applications: GIS ↔ G&E (shared SAP/GIS data); Corporate ↔ all teams (shared PMs).
▪ With SAP branch: Global SAP ↔ CS Director's SAP (Billing, FICA); P&T is the intermediary with Business.
▪ With vendors: Accenture (Global SAP + Corporate), SWF / Software Factory (all teams), business vendors (G&E).
▪ Tools mix: Jira (misc), IT Now (incidents), PDD (large), SharePoint + Teams + OneNote + Email (PM).
Applications carries the structural legacy of Avangrid's IT stack — fragmentation here maps directly to the 4 intake bottlenecks surfaced later in this deck
Applications Branch Overview | 07 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 8
Customer Services Apps serves 7 OPCOs across three BRS groups — with SAP (Billing, CRM, FICA, Metering) as the operational core and two Sr. Manager vacancies
BRANCH 2 — CUSTOMER SERVICES APPS · Director: Director Customer Services Apps · ~24 FTE · 5 teams (2 Sr. Manager vacancies)
NATURE OF WORK
Customer-facing SAP + metering + contact center
▪ SAP (Avangrid US) — Billing, FICA, CRM, Metering — distinct from Global SAP (Iberdrola Spain).
▪ Demand split across BRS (business), PMO (Travis — large projects) and IT-funded (CS Director's teams).
▪ Incidents + small/medium demand dominate volume; large projects run via annual PDD.
▪ Software Factory (SWF) executes; Accenture supports incidents + projects.
BRS / OPCO LANDSCAPE
3 BRS groups representing 7 operating companies
▪ BRS UIL — United Illuminating, SCG, CNG, BGC (Connecticut cluster).
▪ BRS CMP — Central Maine Power (Maine operations).
▪ BRS NY — NYSEG + RGE (New York cluster).
▪ Plus Digital CoE (customer apps / websites) and Call Center (contact interactions — CS Director).
▪ Each OPCO competes for the same IT capacity — multi-OPCO prioritization is a daily pressure.
TEAMS UNDER KUMAR
5 sub-teams, heterogeneous maturity
▪ Sr. Manager — FICA / Billing — FICA, Billing & Collection (~8 FTE).
▪ Sr. Manager — Device & Metering — Device & Metering (Smart Metering champion / PM sits here, ~8 FTE).
▪ Manager — SAP Basis — SAP Basis (platform / infrastructure, ~2 FTE).
▪ TBD (vacant) — Sr. Manager CRM & Contact Center Ops (~4 FTE) — leadership gap.
▪ Open (vacant) — Sr. Manager SAP & CS Architecture (~2 FTE) — leadership gap.
WAY OF WORKING & INTERACTIONS
Fragmented intake + vendor-heavy delivery
▪ Small/medium demand via Jira; large via PPM Now (only Smart Metering consistently).
▪ Incidents: IT Now; Minor requests: RITM; Major projects: SharePoint + Teams.
▪ Interactions: CS Director ↔ Travis (PMO for large projects); ↔ BRS leads (business demand); ↔ Global SAP Manager (Global SAP).
▪ Vendor concentration: Smart Metering is 100% vendor-delivered (requirements + code); other teams rely on Accenture + SWF.
Customer Services Apps carries both business-facing complexity (3 BRS × 7 OPCOs) and structural gaps (2 Sr. Manager vacancies, vendor-heavy delivery) — the TOM must address both
Customer Services Branch Overview | 08 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 9
The SAP branch serves five distinct business landscapes — three regional BRS groups plus Digital CoE and SAP Basis — each with its own demand profile and governance cadence
SAP / CUSTOMER SERVICES APPS — LANDSCAPE BREAKDOWN
BRS UIL
Connecticut cluster
UI, SCG, CNG, BGC — 4 OPCOs
▪ United Illuminating (UI) — CT electric distribution.
▪ Southern Connecticut Gas (SCG).
▪ Connecticut Natural Gas (CNG).
▪ Berkshire Gas Company (BGC) — Western MA gas.
▪ Customer services SAP footprint: Billing, FICA, CRM.
▪ VP Customer Service → BRS UIL lead.
BRS CMP
Maine
Central Maine Power — 1 OPCO
▪ Central Maine Power (CMP) — ME electric distribution.
▪ Dedicated BRS — distinct regulatory cadence vs. UIL and NY.
▪ Customer services SAP footprint: Billing, FICA, CRM.
▪ VP Customer Service → BRS CMP lead.
▪ Annual PDD demand process + small/medium via Jira.
BRS NY
New York cluster
NYSEG, RGE — 2 OPCOs
▪ NYSEG — upstate NY electric & gas.
▪ RGE — Rochester Gas & Electric.
▪ Customer services SAP footprint: Billing, FICA, CRM, Metering (Smart Metering heaviest here).
▪ VP Customer Service NY → BRS NY lead.
▪ Shared AMI / metering program drives device & metering volume.
DIGITAL CoE
Customer digital experience
Customer-facing apps, websites, mobile — CS Director directly
▪ CS Director owns Digital CoE directly (customer interaction layer).
▪ Develops solutions for the customer: portal, mobile apps, websites.
▪ Interfaces with Contact Center + Call Center (customer interaction).
▪ Runs separately from BRS-driven back-office demand — closer to CX journeys than to SAP modules.
▪ Connects to P&T Process & Technology (field operators) and Renewables CoE patterns already mapped.
SAP BASIS
Platform / horizontal layer
Manager — SAP Basis (~2 FTE)
▪ Platform + infrastructure services supporting all SAP modules (FICA, Billing, CRM, Metering).
▪ Shared service across BRS UIL / CMP / NY — horizontal layer.
▪ On-prem = IT owned (platform side).
▪ Version upgrades, environment moves, third-party risk interface.
▪ Level-1 / small regulatory demands (Jira as intake + managing, forms standard) surface here before routing.
Any TOM recommendation on Customer Services demand must respect three regional cadences (UIL, CMP, NY), one customer-facing track (Digital CoE), and one horizontal platform (SAP Basis) — single model, five consumption patterns
SAP Landscape Detail | 09 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 10
SAP serves 7+ business OPCOs through heterogeneous channels — BRS is the backbone, but every other OPCO has its own entry point
OPCO / AREA
PRIMARY CHANNEL
DEMAND PATTERN
CADENCE
WHO PRIORITIZES
BRS — CMP / NY
BSS log → Jira (intake, all level 2)
Low-to-critical criteria set by Business
Continuous
Business shares priority
BRS — UIL
ITNow
Day-to-day issues specific to UIL
Continuous
Business
Digital CoE
Digital PMs (SAP functionals from CS Director's team)
30% BRS · 70% Internal IT · Big Room Planning visibility
Quarterly BRP
Heather (first layer)
Data & Analytics
Direct to team (Abdulah · Meenal · Nelly)
"I need it yesterday" · regulatory-heavy · no formal specs
Bi-weekly
No formal gate
Infrastructure
Direct to department
Major maintenance · upgrades
Weekly (Sundays)
Infrastructure Leaders
Regulatory
Managers direct · Travis PMs
URGENCY #1 — overrides everything
Ad-hoc
Auto-priority by label
Procurement
Procurement liaison
License renewal · new vendor · ERP fixes
Monthly
Procurement + IT
OT (Op. Technology)
Own model · sometimes Jira tickets
Metering-specific · per-OPCO variance
Annual planning
No standard governance
Eight distinct intake paths feed SAP — BRS is the only formalized channel; Regulatory auto-prioritizes; OT and Data & Analytics run outside the standard process
SAP Demand from OPCOs | 10 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 11
Across both director branches, Digital Products runs 6+ disconnected intake channels — no two teams share the same demand flow
APPLICATIONS — Director IT Business Applications
SOURCE
Who sends the demand
TYPES
What kind of demand
01 INTAKE
Channels
02 CLASSIFICATION
Type, Size, Urgency
03 PRIORITIZATION
Scoring & Criteria
04 PORTFOLIO
Governance
05 DELIVERY
Execution
GIS
E&G Ops · T&D · Asset Mgmt · Planning · OSG · Compliance
Break/fix · Small · Large (PDD)
Jira + Email + Mtgs + IT-Now
Small vs. PDD
Business drives; P&T face
PDD approval
Internal + SWF
Corporate
Finance · HR · Procurement · Legal · Training · Regulatory
Regulatory · PDDs · Small/Medium
Jira + Confluence + Word
PDD driver; overlap
PDD driver
PDD approval
Internal + Vendor
G&E
T&D Ops · Field Services · Vendors · Cyber & Legal
Version upgrades · Ad-hoc
Email only (biz/vendor)
Depends on nature
Operational = urgent
Vendor sets timeline
Vendor
Global SAP
(Iberdrola)
Iberdrola Finance · Controlling · Procurement · Accenture
Incidents · Small · Minor (RITM) · Major
IT Now + RITM + Jira + SP
By type (4 channels)
Incidents first (P&T)
PDD / SharePoint
Accenture + SWF
CUSTOMER SERVICES / SAP — Director Customer Services Apps
Smart Metering
(Device & Metering)
Customer Ops · Field Services · Billing · BRS · Vendors
Incidents · Large · Small
Email (IT Now)
IT Now template
Criticality + deadline
PPM Now + weekly mtg
Vendor (100%)
Customer Services
(4 teams TBC)
7 OPCOs via BRS · Travis PMO · Business
Regulatory · Large · Small/Medium · IT-funded
Director-level only
Travis / BRS / IT-funded
"Intrinsic common sense"
No branch tool
SWF + Accenture + Vendors
Zero standardization across units: 6 different sources, 6 intake models, 6 prioritization logics, only 1 area uses a portfolio tool — fragmentation is structural, not local
AS-IS Master Demand Map | 11 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 12
Eight platforms circulate between the two branches with near-zero overlap — the toolchain is fragmented by team, not by purpose
APPLICATIONS BRANCH — Director IT Business Applications
Jira
Small demand + improvements
GIS, Corporate, Global SAP
PRIMARY
IT Now
Incidents + break/fix
GIS, Global SAP
PRIMARY
IT Now RITM
Minor requests
Global SAP
SPECIFIC
SharePoint + Teams
Major project work
Global SAP
SPECIFIC
Confluence
Documentation / requirements
Corporate
SPECIFIC
Word
Business requirements
Corporate
LEGACY
Email + Meetings
G&E intake (only channel)
G&E
GAP
OneNote / Spreadsheets
Informal PM
GIS
WORKAROUND
CUSTOMER SERVICES / SAP — Director Customer Services Apps
IT Now
Incidents (template) — Metering
Smart Metering
PRIMARY
Email
Small demand (Smart Metering)
Smart Metering
GAP
Jira
Used by PMs (Smart Metering)
Smart Metering
SPECIFIC
Confluence
Portfolio documentation (Metering only)
Smart Metering
SPECIFIC
PPM Now
Large projects — ONLY in Smart Metering
Smart Metering
PRIMARY
Travis PMO (tool TBC)
Large project management
Branch-wide
SPECIFIC
SWF + Accenture
Build / delivery
Branch-wide
SPECIFIC
4 other teams — tooling not yet captured
FICA/Billing, CRM, SAP Arch, SAP Basis
TBC
GAP
PPM Now exists in only 1 of 9 sub-teams — Jira is the only tool with meaningful cross-team adoption (and it's fragmented across instances)
Tooling Landscape | 12 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 13
Five recurring forums exist — but none covers portfolio-level decisions, and Manager Check-in participants are still TBC
FORUM
CADENCE
PARTICIPANTS
DECISION SCOPE
Critical Integrations
Weekly
Business Apps, P&S, Digital Products
Integration decisions across business apps
Daily BSS BI/BW Stand Up
Weekly
Data & Analytics Teams, Digital Products
Daily BI/BW operations alignment
Data, Analytics & Solutions Check-In
Weekly
Data & Analytics Teams, Digital Products
Data & analytics demand review
CX & Digital CMP Update
Monthly
CX Digital, Operations, CMP President, VP CS
CX-level strategic updates
Manager Check-in
Weekly
[To be confirmed]
[To be confirmed]
WHAT'S MISSING
No portfolio steering forum (decisions on trade-offs across branches, budget, capacity) • No vendor performance forum • Manager Check-in participants and scope pending definition
The governance layer is operationally busy (4 weekly + 1 monthly) but strategically incomplete — a portfolio steering cadence must be introduced in the TOM
Governance Forums | 13 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 14
GIS balances break/fix urgency against yearly PDD planning — with no formal channel for small demand
GIS & OSG — team led by GIS Sr. Manager / Champion (Sr. Manager)
BUSINESS REQUESTERS
Electric & Gas Field Operations · T&D Engineering · Asset Management · Planning & Design · Compliance (DIMP/TIMP) · OSG (Operational Support Group)
01 INTAKE
PARTIAL
02 CLASSIFICATION
PARTIAL
03 PRIORITIZATION
PARTIAL
04 PORTFOLIO
OK
05 DELIVERY
OK
CHANNELS · HOW IT ARRIVES
Jira (misc. work) + Email / Meetings (small demand) + IT-Now (daily break/fix)
Small: email / Jira / IT-Now routed by type; Large: yearly PDD process
Business drives prioritization; P&T is the face for small demand
PDD-approved portfolio; no dedicated portfolio tool
Internal team for break/fix; SWF brought in for resource impact
ROLES
Business users open tickets; GIS Champion's team receives
GIS Champion + team classify; PDD committee for large
"Impact to most users" rule (GIS Champion); PDD approvers for large
Informal PM — GIS Champion manages via OneNote / Teams / spreadsheets
GIS team + Software Factory (shared server infra: SAP HANA, ARCFM)
TOOLS
Jira · Email · Meetings · IT-Now (RITM)
No single tool — Jira tags, PDD workbook
Spreadsheet-based; no scoring tool
OneNote + Teams + Spreadsheets (informal) + PDD (large)
Jira (internal) + SWF process (vendor capacity)
GOVERNANCE & METRICS
No SLA on small demand; no volume tracking
No classification rule below PDD threshold
"Highest impact / most users" — heuristic, not scored
PDD governance works for large; no below-threshold governance
SWF engagement tracked ad-hoc; no KPIs per release
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
"I prioritize things that have the highest impact to the most users. In most cases these are break/fix requests" — GIS Sr. Manager / Champion
▸ GIS treats "small demand" and "break/fix" as interchangeable — volume grows, prioritization logic doesn't scale
▸ PDD works for large projects but leaves 60-70% of actual work (break/fix + small) ungoverned
▸ SWF is the elasticity valve — predictable capacity relief, but vendor-dependent and untracked
GIS has a working large-project process (PDD) but relies on email + meetings for small demand — capacity risk as volume grows
Drill-down: GIS | 14 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 15
Corporate runs demand through Jira, Confluence and Word — standardization gap despite the highest regulatory pressure
Corporate Applications — led by Sr. Manager / Corporate Apps · Champion: Corporate Tech Lead (5-6 PMs + 2 Tech Leads)
BUSINESS REQUESTERS
Finance · HR / People · Procurement · Legal & Compliance · Training & Corporate Functions · Regulatory affairs · Enterprise Shared Services
01 INTAKE
PARTIAL
02 CLASSIFICATION
GAP
03 PRIORITIZATION
PARTIAL
04 PORTFOLIO
OK
05 DELIVERY
PARTIAL
CHANNELS · HOW IT ARRIVES
PM via Jira + Confluence; Word docs for business requirements
PDD drives for large; no explicit model for small/medium
PDD is the driver; regulatory is treated as standing priority
PDD-approved portfolio; overlap visible in Confluence
Internal + Vendor split; regulatory-driven release cadence
ROLES
Business analysts send requirements; PMs own Jira intake
5-6 PMs + 2 Tech Leads classify (central PM pool sits here)
PMs + business leadership — regulatory always lifted
PMs track Jira; overlap visible but not resolved upstream
Internal team + SWF + vendors for specific modules
TOOLS
Jira · Confluence · Word docs
Jira labels + PDD workbook
No scoring tool — regulatory tag = priority
Confluence + PDD; no consolidated portfolio tool
Jira + Confluence; SWF for vendor capacity
GOVERNANCE & METRICS
No consolidated intake funnel; Word breaks digital trail
No deduplication between overlapping PDDs
Regulatory urgency is exception-driven, not scored
PDD approvals govern; below-threshold demand untracked
One-year plan + recurring training; no release KPIs
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
"Regulatory and Employee — not only one year plan and training, coming with new requirements that are always a priority" — Corporate Champion (Tech Lead)
▸ Word-document requirements betray a pre-agile posture — downstream Jira adoption is superficial, not structural
▸ "Overlapping projects" signals classification breakdown: multiple PDDs chase similar outcomes because intake doesn't deduplicate
▸ Regulatory pressure masks the lack of formal scoring — everything becomes urgent by exception
Corporate absorbs regulatory volatility through PDD — but Word-doc intake and overlap between projects create duplication and rework
Drill-down: Corporate | 15 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 16
G&E is the only area with NO formal digital intake — every request arrives via email from business or vendor
G&E — sub-scope within Electric & Gas Operations Products (led by Sr. Manager / E&G Ops) · Champion: G&E Tech Lead (70-90 apps)
BUSINESS REQUESTERS
Electric & Gas Operations (T&D) · Field Services · Outage Management · Third-party vendors (direct) · Cyber & Legal (compliance gates) · Regulatory affairs
01 INTAKE
GAP
02 CLASSIFICATION
GAP
03 PRIORITIZATION
GAP
04 PORTFOLIO
GAP
05 DELIVERY
GAP
CHANNELS · HOW IT ARRIVES
EMAILS only — from business AND from vendor; no ticketing
Ad-hoc by demand nature; depends on upgrade type
G&E Champion's internal call — operational = urgent
Vendor sets its own timeline; upgrades need budget/time eval
Vendor-led delivery; competing priorities without triage
ROLES
Business + vendor send email → G&E Champion receives
G&E Champion alone classifies — no second reviewer
G&E Champion prioritizes; cyber / legal / third-party weighted
Vendor owns timeline; G&E Champion tracks manually
Vendor + G&E Champion; no internal release role
TOOLS
Email (Outlook) — no Jira, no IT-Now, no RITM
Email threads as the classification evidence
No scoring tool — judgment call
No portfolio tool in use
No delivery tooling — vendor runs its own stack
GOVERNANCE & METRICS
Zero digital trail; volumes unknown; single-person dependency
No written rule; no audit trail
Key-person risk — G&E Champion = only router
Third-Party Risk gates upgrades; interface is slow
Budget / time tension on every upgrade; no KPIs
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
"I receive requests/input from the business or from the vendor" — G&E Champion (Tech Lead, 70-90 apps) (via email)
▸ Vendor-led model creates structural dependency: Avangrid cannot estimate or schedule its own work — budget/timeline are exogenous
▸ Third-party risk assessments add hidden lead time — upgrades routinely stall at this interface, invisible in any tracking system
▸ Single-person routing (G&E Champion) is a key-person risk — zero redundancy, zero documentation, zero auditability
G&E is the canary of intake fragmentation — zero digital trail, every decision is individual and unreproducible; must be the first area addressed in the TOM
Drill-down: G&E / Electric & Gas Operations | 16 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 17
Global SAP — Iberdrola has the most mature channel taxonomy — but is trapped by incident overload
Global SAP — Iberdrola environment (Spain) — led by Manager IT Apps Global SAP, covering FI, PO, Budget control · Champion: Global SAP Tech Lead (35 yrs in business, now IT)
BUSINESS REQUESTERS
Iberdrola Corporate Finance · Controlling & Budget · Procurement / PO · Accounts Payable · Treasury · Accenture (support partner) · Avangrid Finance (US consolidation)
01 INTAKE
OK
02 CLASSIFICATION
OK
03 PRIORITIZATION
GAP
04 PORTFOLIO
PARTIAL
05 DELIVERY
PARTIAL
CHANNELS · HOW IT ARRIVES
IT Now (Incidents) · RITM (Minor) · Jira (Small Demands) · SharePoint + Teams (Projects)
Incidents→IT NOW · Small→JIRA · Minor→RITM · Major→SharePoint
#1 Incidents always first; #2 Small + Major; P&T prioritizes projects
PDD for major projects; SharePoint is project home
Accenture + SWF (Software Factory) run delivery
ROLES
Business / Accenture open tickets; Global SAP Manager's 5-FTE team receives
Classification is tool-driven — channel = class
Global SAP Champion + leadership call incidents first; P&T helps with projects
Global SAP Champion owns weekly incident review (Thursday, with Accenture)
Accenture = incidents; SWF = projects; P&T = intermediary
TOOLS
IT Now · IT Now RITM · Jira · SharePoint · Teams
IT Now + Jira + SharePoint (by channel)
No scoring tool — incidents-first rule
SharePoint (projects) + PDD (approval) + Thursday incident meeting
Accenture's delivery stack + SWF pipeline
GOVERNANCE & METRICS
Strongest channel taxonomy in the org — but tuned for incidents
Channel taxonomy = de-facto classification
Incident volume caps strategic capacity ("entire team on incidents")
Weekly Accenture incident review governs incidents; projects via PDD
Knowledge transfer loss at every turnover — 1-year hiring lag
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
"Balance all the demands: Incidents, Small Demands, Major projects (PDD). Limited resources — 1 year to hire someone" — Global SAP Champion (Tech Lead)
▸ Channel taxonomy is the strongest in the organization — but it was designed around incidents, not strategic demand
▸ Incidents-first rule means strategic work enters a de-facto waiting queue — hiring lag (1 year) keeps the queue deep
▸ Accenture + SWF dependency is the hidden scaling mechanism — cost and knowledge concentrate outside Avangrid
Global SAP's channel taxonomy is the closest to a target state — but the incident flood caps strategic capacity; reducing incident load is the leverage point
Drill-down: Global SAP — Iberdrola (Spain) | 17 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 18
Smart Metering is the only area fully vendor-delivered with PPM Now + Confluence — but relies on "intrinsic common sense" for prioritization
Smart Metering — sub-scope within Device & Metering (led by Sr. Manager / Device & Metering, Customer Services branch) · Champion: Smart Metering PM (works with Corporate Apps Manager + G&E team)
BUSINESS REQUESTERS
Customer Operations · Field Services (meter installers) · Billing & Collections · Grid Ops · BRS UIL / CMP / NY (regional business/regulatory groups) · Vendors (primary delivery partner)
01 INTAKE
PARTIAL
02 CLASSIFICATION
OK
03 PRIORITIZATION
PARTIAL
04 PORTFOLIO
OK
05 DELIVERY
GAP
CHANNELS · HOW IT ARRIVES
Small demands via email (IT Now); normal flow — not seasonal
Incidents → IT Now template; requirements usually clear
Criticality + deadline + application priority
PPM Now (large) + Jira + Confluence (PM-to-PM)
100% vendor-delivered portfolio — vendors = consultants + code
ROLES
Business opens IT Now / email; Smart Metering Champion (PM) receives
Smart Metering Champion + team classify by template; vendor tech lead joins
Smart Metering Champion prioritizes on deadline + criticality — "intrinsic common sense"
Smart Metering Champion + manager (weekly); vendor PMs help PMs prioritize
Vendors do requirements AND code; Avangrid = product owner
TOOLS
Email · IT Now (template) · occasional RITM
IT Now template = primary classification
No scoring tool — judgment + weekly cadence
PPM Now + Confluence + Jira — most mature stack in scope
Vendor stack for build; Confluence for portfolio documentation
GOVERNANCE & METRICS
Volumes OK (not seasonal); "usually no urgent requests"
Template-based → consistent, but no cross-team view
"Intrinsic common sense" = tribal knowledge risk
Weekly meeting governs; PPM Now = only portfolio instance in CS branch
If vendor exits, execution knowledge is lost — 100% dependency
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
"All portfolio in vendor. Vendors are the consultants for the work — getting requirements on tech side, steps to follow and do the code also — all custom applications" — Smart Metering Champion (PM)
▸ Only area using PPM Now + Confluence — the stack is right, but it exists as one-team exception rather than branch standard
▸ 100% vendor delivery (requirements + code) means Avangrid owns no execution knowledge — if the vendor exits, everything stops
▸ "Intrinsic common sense" for prioritization signals tribal knowledge — works at current scale, fails on leadership transition
Smart Metering is the most tool-mature area — but full vendor dependency and intuitive prioritization create knowledge and governance risk
Drill-down: Smart Metering — Avangrid (US) | 18 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 19
Customer Services runs 5 sub-teams with heterogeneous maturity — only Smart Metering exhibits a mature portfolio practice; the rest route demand director-level
Customer Services Apps — Director Customer Services Apps (Director) — 5 sub-teams: FICA/Billing, CRM & Contact Center (vacant), Device & Metering, SAP & CS Architecture (vacant), SAP Basis
BUSINESS REQUESTERS
Customer Billing & Collections · Contact Center · CRM operations · Credit & Risk · BRS UIL (CT) · BRS CMP (ME) · BRS NY (New York) · Travis PMO · 7 OPCOs (via BRS)
01 INTAKE
GAP
02 CLASSIFICATION
PARTIAL
03 PRIORITIZATION
GAP
04 PORTFOLIO
GAP
05 DELIVERY
PARTIAL
CHANNELS · HOW IT ARRIVES
Email + IT Now (Metering); Jira (small-med); no shared branch channel
Incidents→IT Now template; Large→Travis PMO; Small/Med→Jira
Criticality + deadline (Metering); director-level calls elsewhere
PPM Now (Metering only); no branch-wide tool
SWF + Accenture + Vendors (100% in Metering)
ROLES
Business / BRS / OPCOs open varied channels; 5 Sr. Managers (2 vacant) receive
By sub-team (Metering/FICA/CRM/Basis); Travis PMO for large
CS Director + sub-team managers; "intrinsic common sense" (Smart Metering Champion)
Travis PMO (large) + sub-team managers (small); no portfolio lead
SWF runs projects; PM + SAP Architect roles in place (large)
TOOLS
IT Now · Email · Jira · no cross-channel funnel
IT Now template + Jira labels + PPM (large)
Forum criteria (strategic / ops / regulatory / size) — applied by sub-team
PPM Now (Metering) · SharePoint · Confluence
SWF delivery pipeline · vendor stacks (per sub-team)
GOVERNANCE & METRICS
2 Sr. Manager vacancies (CRM & Contact Center, SAP & CS Architecture)
Triple routing: Travis PMO / BRS / IT-funded — blurs accountability
No formal director-level model; regulatory overrides size
7 OPCOs compete for the same IT capacity — multi-OPCO contention
Heavy vendor concentration; single-team mature practice (Metering)
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
"Who is in charge of what — 3 people can run the payment jobs for example. Resource allocation — multiple OPCOs competing by capacity" — CS Director + Business-side lead — Customer Services
▸ Three parallel ownership tracks without a routing rule — Travis PMO for large projects, BRS for business-funded work, IT-funded for CS Director's teams — the same request can land in any of them, blurring accountability and prioritization
▸ Smart Metering is the mature outlier; other four teams operate without equivalent tooling — branch has no portfolio consolidation
▸ PM + SAP Architect roles are in place for large projects (CS Director confirmed) — the gap is not in roles, it's in branch-wide portfolio visibility
Smart Metering's model (PPM Now + weekly PM meeting + 100% vendor delivery) is the only mature practice in CS Director's branch — it is also the blueprint and the warning sign
Drill-down: Customer Services Apps (CS Director's Branch) | 19 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 20
Capacity Baseline — to be populated from the five champion interviews (headcount · mix · utilization per area)
STATUS — Pending Wave 1 discovery sessions · target close: May 2026 · Source: NTT interviews + Excel baseline template
FTE (internal)
SWF / Accenture / Vendor
% BAU vs. STRATEGIC
UTILIZATION %
KEY-PERSON RISKS
GIS
GIS Sr. Manager / Champion
[to populate]
[to populate]
[to populate]
[to populate]
[to populate]
Corporate
Corporate Champion (Tech Lead)
[to populate]
[to populate]
[to populate]
[to populate]
[to populate]
G&E
G&E Champion (Tech Lead, 70-90 apps)
[to populate]
[to populate]
[to populate]
[to populate]
[to populate]
Global SAP
Global SAP Champion (Tech Lead)
[to populate]
[to populate]
[to populate]
[to populate]
[to populate]
Smart Metering
Smart Metering Champion (PM)
[to populate]
[to populate]
[to populate]
[to populate]
[to populate]
HOW THIS GETS POPULATED
Each champion fills their row during the dynamic (Applications Team Discovery Canvas — Block 1 Capacity Landscape). Numbers reconciled against the Excel baseline. Empty cells flagged HYPOTHESIS until verified.
Once populated, this becomes the quantitative baseline for capacity planning in the TOM — and the reference for Block 2 Resource Mix analysis
Capacity Data | 20 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 21
Portfolio Inventory — to be populated with projects in flight, vendor mix and cost distribution per area
STATUS — Pending Wave 1 discovery sessions · target close: May 2026 · Source: PDD workbook + PPM Now (where available) + champion interviews
PROJECTS IN FLIGHT
PDD COUNT (current yr)
VENDOR MIX %
COST / QUARTER
PORTFOLIO TOOL?
GIS
GIS Sr. Manager / Champion
[to populate]
[to populate]
[to populate]
[to populate]
[to populate]
Corporate
Corporate Champion (Tech Lead)
[to populate]
[to populate]
[to populate]
[to populate]
[to populate]
G&E
G&E Champion (Tech Lead, 70-90 apps)
[to populate]
[to populate]
[to populate]
[to populate]
[to populate]
Global SAP
Global SAP Champion (Tech Lead)
[to populate]
[to populate]
[to populate]
[to populate]
[to populate]
Smart Metering
Smart Metering Champion (PM)
[to populate]
[to populate]
[to populate]
[to populate]
[to populate]
HOW THIS GETS POPULATED
Each champion fills their row during the dynamic (Applications Team Discovery Canvas — Block 2 Resource Mix & Cost). Cross-validated against PDD workbook + PPM Now. Smart Metering is the benchmark row (100% populated today).
Portfolio data closes the ROI-traceability gap — without it the TOM business case stays qualitative
Portfolio Data | 21 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 22
Pain points cluster MECE across People, Process, Tools and Governance — each category produces its own bottleneck
PEOPLE
▪ Turnover — "1 year to hire someone" (Global SAP)
▪ Unclear ownership — "3 people can run payment jobs" (CS Director/Business-side lead — Customer Services)
▪ Capacity competition across 7 business OPCOs (IT CS)
▪ Heavy SWF + Accenture + Vendor dependency in delivery
▪ 2 vacant Sr. Manager positions in CS Director's branch
Source: All 4 interview MDs
PROCESS
▪ Demand intake not standardized across 6+ channels (Apps Director)
▪ Prioritization is ad-hoc; 4 informal criteria per forum
▪ PDD is the only formal process — only for large projects
▪ Vendor sets estimates, timelines, scope (especially Metering)
▪ PMs and Tech Leads "need to work in the same way" (Apps Director)
Source: Interview_Carlos_Applications.md + Excel prioritization criteria
TOOLS
▪ 6+ disconnected intake channels (Jira, IT Now, RITM, SharePoint, Email, Word)
▪ No portfolio management tool in 5 of 6 units (only Metering uses PPM Now)
▪ No tool / process to manage vendor delivery
▪ Jira fragmentation across instances
▪ Informal PM stack (OneNote, Teams, Spreadsheets) for GIS
Source: Interview_Application_Champions.md — tool landscape matrix
GOVERNANCE
▪ 5 forums exist — none covers portfolio-level decisions
▪ Manager Check-in participants + scope still TBC
▪ Regulatory demand overrides size in every forum (no formal rule)
▪ P&T is the only cross-team intermediary for Business ↔ IT
▪ No enterprise-level reconciliation between Global SAP (Iberdrola) and the other SAP footprints
Source: Governance forums table + Interview_Carlos_Applications.md
Each MECE category produces a distinct bottleneck — addressing only one dimension in the TOM will not resolve the system; all four must move together
Pain Points — MECE | 22 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 23
Four Applications bottlenecks concentrate demand risk — covering intake, prioritization, portfolio and classification
APPLICATIONS BRANCH — Director IT Business Applications
01
E&G Ops team • STAGE: Intake
G&E Email-Only Intake
Every request to G&E Champion arrives via email from business or vendor. No ticket, no queue, no SLA — each decision is individual and unreproducible.
IMPACT
Unknown volume. No capacity forecast possible. Single-person dependency on G&E Champion.
▸ "I receive requests/input from the business or from the vendor" — G&E Champion (Tech Lead, 70-90 apps)
02
Global SAP Manager's team • STAGE: Prioritization
Global SAP Incident Flood
Incidents outrank all other demand for Iberdrola SAP. Entire team can be consumed by incident work, blocking strategic projects.
IMPACT
Capacity trapped in BAU. Major projects (PDD) slip. Knowledge transfer lost at each turnover event.
▸ "Sometimes entire team is focusing on incidents" — Global SAP Champion (Tech Lead)
03
GIS Sr. Manager / Champion's team • STAGES: Intake + Portfolio
GIS Informal PM Stack
Small demand routes through email, meetings and IT-Now. Project management relies on OneNote + Teams + spreadsheets — no formal portfolio tool below PDD.
IMPACT
Small + break/fix demand (~60-70% of actual work) is untracked. Capacity consumed by unmeasured flow.
▸ "My team uses Jira for misc. work... OneNote, Teams and Spreadsheets to manage" — GIS Sr. Manager / Champion
04
Corporate Apps team • STAGE: Classification
Corporate Project Overlap
Word-document requirements + Jira + Confluence fragment the intake. PDD drives classification but doesn't deduplicate — overlapping projects chase similar outcomes.
IMPACT
Rework, duplicated effort, and unreconciled regulatory pressure treated as chronic urgency.
▸ "PDD is the driver. Lots of overlapping projects" — Corporate Champion (Tech Lead)
These four bottlenecks span all four Applications teams — each is a symptom of the same underlying fragmentation the TOM must address
Applications Bottlenecks | 23 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 24
Four Customer Services bottlenecks — leadership gaps, portfolio blindness, vendor concentration and multi-OPCO contention
CUSTOMER SERVICES BRANCH — Director Customer Services Apps
05
CS Director's branch • STAGES: Classification + Prioritization
Customer Services Leadership Gap
Two Sr. Manager positions vacant (CRM & Contact Center Ops, SAP & CS Architecture). Prioritization defaults to director level across Billing, CRM, Metering and Basis.
IMPACT
No shared prioritization logic across 5 sub-teams. Branch-level demand view is a structural blind spot.
▸ "Who is in charge of what — 3 people can run the payment jobs" — CS Director + Business-side lead — Customer Services
06
CS Director's branch • STAGES: Portfolio + Delivery
No Branch-Wide Portfolio Tool
PPM Now exists only in Smart Metering. Travis PMO handles large projects without a consolidated view of Billing / CRM / Metering / Basis portfolios.
IMPACT
Sub-team portfolios are disconnected. Capacity + priorities cannot be reconciled across the branch.
▸ "No tool to support portfolio management... No tools or process to manage delivery of vendors"
07
Device & Metering team • STAGE: Delivery
Smart Metering Vendor Concentration
100% of the Smart Metering portfolio is vendor-delivered. Vendors do requirements AND code. All custom applications. "Intrinsic common sense" is the prioritization rule.
IMPACT
If the vendor exits, execution knowledge is lost. Avangrid has no native build capability in this sub-team.
▸ "All portfolio in vendor. Vendors are consultants for the work" — Smart Metering Champion (PM)
08
CS Director's branch • STAGE: Intake + Prioritization
Multi-OPCO Capacity Competition
7 business OPCOs compete for the same Customer Services IT capacity. Demand splits across Travis PMO / BRS / IT-funded — triple routing for the same request.
IMPACT
Ad-hoc capacity allocation. Ownership ambiguity creates delivery risk and prolongs leadership vacancies' impact.
▸ "Resource allocation — multiple OPCOs competing by capacity" — CS Director + Business-side lead — Customer Services
CS Director's branch carries both structural (leadership) and operational (tooling + vendor) bottlenecks — the TOM must address all four simultaneously
Customer Services Bottlenecks | 24 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 25
Three systemic issues cut across both branches — no local fix resolves them; only the TOM can
01
Prioritization has no shared model
Four informal criteria (strategic, operational urgency, regulatory, size) are applied per forum, per team, without a scoring rubric. Regulatory always wins regardless of size. No mechanism balances competing demands across the two branches.
APPLICATIONS:
PDD approval / impact × users / incidents first / criticality — all different
CUSTOMER SERVICES:
"Intrinsic common sense" (Metering) + forum-based (director-level)
02
Taxonomy is undefined
What counts as "small", "medium", or "large" demand is defined per team. No hours / cost / complexity threshold exists. Without objective classification, prioritization logic cannot be automated, and forums debate the class before debating the priority.
APPLICATIONS:
PDD covers "large" but "small vs medium" is informal
CUSTOMER SERVICES:
Travis PMO owns "large" by convention, not definition
03
Vendor governance is absent
No process governs vendor delivery in either branch. Vendors estimate scope, timelines, and cost. Smart Metering is 100% vendor-delivered — vendors do requirements AND code. In G&E, the vendor sets its own timeline on version upgrades.
APPLICATIONS:
Vendors co-build; no performance framework
CUSTOMER SERVICES:
"All portfolio in vendor" (Smart Metering) — full outsourcing risk
These three are enterprise-level issues — the TOM owns them; no team-level fix will solve prioritization, taxonomy, or vendor governance on its own
Cross-Branch Systemic Issues | 25 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 26
Seven structural issues surface — no single-area fix resolves them; the TOM must standardize end-to-end
01
Intake Fragmentation
6+ disconnected channels (Jira, IT Now, RITM, SharePoint, Email, Word). No single front door.
→ TOM: unified intake layer with tool-of-record per demand type.
02
No Shared Prioritization Model
Each area uses different criteria — PDD, impact×users, criticality, operational urgency, common sense.
→ TOM: value-based scoring framework (ties to existing "Value Framework V1.0" ambition).
03
Portfolio Tooling Vacuum
5 of 6 units have no portfolio tool. Only Smart Metering uses PPM Now.
→ TOM: scale PPM Now (or equivalent) across all Digital Products areas + IT CS.
04
Vendor Governance Gap
No process to manage vendor delivery. Vendors estimate, set timelines, and own Smart Metering end-to-end.
→ TOM: vendor performance framework + NTT-led estimation sanity check.
05
Governance Forum Coverage
5 recurring forums exist — but Manager Check-in participants are still TBC; no forum covers portfolio-level decisions.
→ TOM: add a portfolio steering cadence and validate forum scope.
06
Taxonomy & Thresholds Undefined
"Small" vs "Medium" vs "Large" is subjective; each team decides. No hours / $ / complexity threshold exists.
→ TOM: define objective classification thresholds — prerequisite for prioritization scoring.
07
Project vs Product Lens Missing
Demand is organized by application silo, not by Value Stream. IT requests don't trace to business OKRs.
→ TOM: introduce Value Stream mapping — move from Project to Product operating model.
Next step: consolidate these 7 issues into the Baseline Report and carry them forward to the Target Operating Model design
Structural Insights | 26 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 27
Five compounding risks if the current operating model is carried into 30–50% growth unchanged
R1
Unknown demand volume meets scaling load
30–50% growth applied to unmeasured channels = capacity shortfall cannot be forecast. Hiring decisions remain reactive.
CRITICAL
R2
Vendor control of timelines and estimates
Smart Metering is 100% vendor-delivered. G&E upgrades follow vendor schedules. Without governance, budget overruns stay invisible until delivery.
CRITICAL
R3
ROI traceability breaks
Without portfolio tooling or value-stream lens, IT spend cannot be traced back to business outcomes. Executive defensibility degrades.
HIGH
R4
Leadership vacancies prolonged
CRM Sr. Manager and SAP & CS Architecture positions remain open. Decisions default to director level across ~24 FTE — not sustainable.
HIGH
R5
Global vs SAP drift
With no enterprise-level reconciliation, the two SAP footprints evolve independently. Integration cost grows silently each quarter.
MEDIUM
These risks compound — the longer the TOM is deferred, the harder the reset. The Baseline recommends beginning TOM design this quarter
Risks if Not Addressed | 27 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM

## Slide 28
Seven principles guide the Target Operating Model — each answers one of the 7 structural issues and is grounded in prior NTT work with Avangrid
01
Single Front Door
One structured intake process for all demand types, replacing the 6+ disconnected channels.
02
Value-Based Prioritization
Standardized scoring framework across both branches — objective criteria, not ad-hoc forums.
03
Capacity-Aware Assignment
Assignment paired with real-time capacity visibility — not manual handoffs with opaque availability.
04
Standardized Execution (Jira)
Jira as the execution platform across Digital Products — consistent tracking, management, delivery.
05
Integrated Toolchain
Intake + Jira + PPM Now — three core platforms interoperable across Applications and Customer Services.
06
Automated Reporting (SSO)
Real-time dashboards from a single source of truth — replacing manual data gathering.
07
Defined RACI per Lifecycle Phase
Unambiguous ownership and handoff protocols at every stage — from intake to deployment.
+ From this Baseline: BRANCH-UNIFIED (Apps + CS) and PRODUCT-ORIENTED (Value Streams, not silos)
These principles are not new — they extend the Transformation Vision already defined in SAP CoE New Ways of Working v2.0 with two baseline-specific additions
TOM Design Principles | 28 / 28
01 · EXECUTIVE SUMMARY
02 · ORGANIZATION
03 · DEMAND FLOW
04 · CAPACITY & PORTFOLIO
05 · PAIN POINTS
06 · INSIGHTS & TOM