## Slide 1: BASELINE REPORT AND DEMAND MAP April 2026
Digital Products -
IT Business Solutions Delivery

## Slide 2
PROJECT SCOPE
INTRODUCTION
OBJECTIVES OF THE DOCUMENT
Digital Products in scope: IT Business Applications (4 teams, ~26 FTE) and Customer Services Apps (5 teams, ~24 FTE, 2 Sr. Manager vacancies).
Five end-to-end stages assessed per team: Intake → Classification → Prioritization → Portfolio → Delivery.
Baseline grounded in interview evidence and RFI data received from the teams.
Wave 1 delivers: Baseline Report, Demand Map, Portfolio Landscape, Lifecycle v1.0, Jira Config v1.0, and a live BRS pilot.
OBJECTIVES OF THIS DOCUMENT
Provide context and establish the foundation of the project, including a structured methodology to guide phases, activities, and deliverables
Analyze the current state of Digital Products, covering roles and responsibilities, value streams, tools, and governance
Assess the project portfolio landscape, including demand, tools, capabilities, and alignment with strategic priorities
Synthesize key insights and define the foundations for the Target Operating Model that will shape future ways of working
Avangrid is consolidating Customer Services Applications and IT Business Applications into a single Digital Products organization — demand fragmentation is the structural risk the Target Operating Model must resolve.

## Slide 3
01
03
Methodology
A structured approach that defines the phases, activities, and deliverables required to consistently and efficiently achieve project objectives
05
Current State Analysis
Includes explanations for Roles and Responsibilities, Value stream Mapping, tools and Governance Mapping
06
Context
Document summary
Project Portfolio Landscape
An overview of the Digital Products’ current demand and tool portfolio
Insights & Key Definitions for To-Be Model
A synthesis of key insights and foundational definitions shaping the design of the target operating model​
02
Executive Summary
Why we are here. Executive findings & implications. Methodology (Wave 1 Step 1 sources).
Table of contents
04

## Slide 4
03
Methodology
A structured approach that defines the phases, activities, and deliverables required to consistently and efficiently achieve project objectives
04
05
Current State Analysis
Includes explanations for Roles and Responsibilities, Value stream Mapping, tools and Governance Mapping
06
Project Portfolio Landscape
An overview of the Digital Products’ current demand and tool portfolio
Insights & Key Definitions for To-Be Model
A synthesis of key insights and foundational definitions shaping the design of the target operating model​
02
Executive Summary
Why we are here. Executive findings & implications. Methodology (Wave 1 Step 1 sources).
Table of contents
01
Context
Document summary

## Slide 5
CONTEXT
WHY WE’RE HERE
Digital Products is being re-founded under VP Vitor Cruz as a new department, consolidating IT Business Applications and Customer Services Applications into a single ~50-FTE organization to improve alignment, efficiency, and cross-team collaboration.
The teams is expected to grow by 30–50% across SAP and IT Applications department, risking a lack of a unified intake, classification, and prioritization model, which leads to inconsistent handling of requests and limited alignment with business priorities.
The delivery model remains fragmented, operating across a disconnected ecosystem with unclear roles, inconsistent tools, and limited reporting, reducing the organization’s ability to effectively guide execution and monitor performance.
No Operational Transparency
No Standardized Value Criteria
Operational Fragmentation
Inability to effectively manage capacity or predict delivery timelines for the projected 30-50% growth.
Resources may be allocated to low-value initiatives while strategic priorities face delays.
High operational overhead, data inconsistency, and increased risk of requirements getting lost in translation.
WHY WE ARE HERE
THE CHALLENGE
Avangrid is consolidating Customer Services Applications and IT Business Applications into a single Digital Products area — IT Business Solutions Deliver; demand fragmentation is the structural risk the Target Operating Model must resolve.
Digital Products is defining its future ways of working to tackle gaps in transparency, prioritization, and delivery. The objective is to build a scalable, aligned and value-driven operating model.

## Slide 6
CONTEXT
WHY WE’RE HERE
We will accelerate delivery and reduce risk by leveraging proven capabilities from four existing Avangrid projects across these dimensions
Lifecycle & Strategy
One intake → Value Based Prioritization → E2E traceability
Tools & Transparency
Jira workflows → PPMNow visibility → Real-time dashboards
People & Governance
RACI across lifecycle → Champions per area → Governance model
Pilot & Adoption
BRS pilot → OwnIT Playbook → Validated for Wave 2
Digital Products is scaling rapidly, but lack of a unified operating model is creating fragmentation and inefficiencies; We address this by defining a structured, end-to-end model across strategy, execution, governance and tooling
OUR RESPONSE — 4 DIMENSIONS
FUTURE STATE (WHAT WE AIM TO ACHIEVE)
Single structured intake process for all demand types
Value-based framework
Structured analysis phase & capacity-aware assignment
Standardized workflows (Jira) across Digital Products
Automated dashboards from single source of truth
Integrated Ecosystem Design (Intake + Jira + PPMNow)
Defined RACI per lifecycle phase
Product-focused lifecycle process to standardize operations

## Slide 7
01
03
Methodology
A structured approach that defines the phases, activities, and deliverables required to consistently and efficiently achieve project objectives
04
05
Current State Analysis
Includes explanations for Roles and Responsibilities, Value stream Mapping, tools and Governance Mapping
06
Context
Document summary
Project Portfolio Landscape
An overview of the Digital Products’ current demand and tool portfolio
Insights & Key Definitions for To-Be Model
A synthesis of key insights and foundational definitions shaping the design of the target operating model​
Table of contents
02
Executive Summary
Why we are here. Executive findings & implications. Methodology (Wave 1 Step 1 sources).

## Slide 8
Step 1 – Week 1 and 2
Enablement
Where are we starting from?
Step 2
Define Lifecycle
How should we work?
Step 3
Design Tool Ecosystem
What supports the process?
Step 4
Pilot Execution (BRS)
Does it work in reality?
Step 5
Learn & Adjust
What needs refinement?
STEP 1 — ENABLEMENT · ZOOM IN
WHAT WE DID
Prior Materials Review
Reviewed 40+ prior artifacts: IT CS Operating Model, P&S Playbook, DTO NextGen, Org Chart, Competency Framework.
Stakeholder Interviews
Champion interviews (GIS, Corporate, G&E, Global SAP, Smart Metering and SAP) and Senior Management sessions (VP – IT Business Solutions Delivery, Dir. Customer Service Products, Dir. Customer Services Apps, and Dir, IT Business Applications). Captured intake channels, tools, roles, pain points and aspirations per team.
Demand & Portfolio Interviews
Mapped demand typology per team across the 5 lifecycle stages — volume mix (incidents · small/medium · large projects), channel split, portfolio inventory
DELIVERABLES OF STEP 1
Baseline Report (this deck)
  Demand Map
  Project Portfolio Landscape
The Demand Map is the evidence backbone — Step 2 (Define Lifecycle) consumes these findings to draft the Lifecycle v1.0, Demand Typology and Roles & RACI
Capacity & Reporting
Captured capacity baseline per area. Reviewed current reporting cadence and identified data gaps against a single source of truth for KPI dashboards.
This phase focused on executing a set of targeted activities to establish the baseline, including stakeholder interviews, demand and portfolio mapping, and capacity & reporting analysis.
EXECUTIVE SUMMARY
METHODOLOGY

## Slide 9
GOVERNING THOUGHT — Fragmentation is structural, not local — across flow AND capacity. Every team has a working answer for large PDD-funded demand; no team has one for small/medium demand at scale, none has formal capacity planning, and knowledge is concentrated in named individuals. The Target Operating Model must standardize the end-to-end lifecycle AND install capacity and reporting discipline across both branches.
The rest of this deck walks the evidence per team — then consolidates bottlenecks and structural insights into the Target Operating Model scope
01
INTAKE & CLASSIFICATION
FINDING
6+ channels active (Jira, IT Now, RITM, SharePoint, Email, Word). Only G&E operates with a structured intake — quarterly Big Room Planning + PBB Canvas; Corporate still uses Word for requirements.
SO WHAT?
No single front door across Digital Products. Volumes and duplicates are invisible, except where the P&T model is already in place.
02
PRIORITIZATION & PORTFOLIO
FINDING
Each team applies a different logic — PDD, impact × users, criticality, or intrinsic common sense. G&E uses Portfolio Estimation Logic (formula-based scoring)
SO WHAT?
Capacity cannot be reconciled across the branch. Strategic work loses to incident volume.
03
ORGANIZATION & DELIVERY
FINDING
Two Sr. Manager vacancies in Customer Services (CRM & Contact Center Ops, SAP & CS Architecture). Delivery leans heavily on SWF + vendor muscle.
SO WHAT?
Leadership gap + vendor concentration create structural risk for scaling.
04
CAPACITY & REPORTING
FINDING
No formal capacity planning across Digital Products. Knowledge concentrated in named individuals in every team. Two teams self-describe as KPI-less; only Global SAP has a single KPI (incident count). G&E is the only area with portfolio-level KPIs in place today.
SO WHAT?
Can't measure delivery performance or reconcile demand vs capacity. Key-person risk is the single most repeated finding across the canvases.
Digital Products runs nine sub-teams on six disconnected intake channels — with no shared prioritization logic, and knowledge concentrated in named individuals across every single team
EXECUTIVE SUMMARY
GENERAL FINDINGS

## Slide 10
EXECUTIVE SUMMARY
VALUE STREAM MAPPING - DEMAND FLOW
The operating-model playbook exists internally — the gap is scaling it across Digital Products
MATURITY:
CRITICAL
GAP
PARTIAL
SCALABLE
SOURCE
Who sends the demand
TYPES
What kind of demand
01 INTAKE
Channels
02 CLASSIFICATION
Type, Size, Urgency
03 PRIORITIZATION
Scoring & Criteria
04 PORTFOLIO
Governance
05 DELIVERY
Execution
GIS
Electric & Gas Field Operations · OSG
Break/fix · Small · Large
No SLA, no volume tracking
No classification rule below PDD threshold
Heuristic-based; no scoring model
Informal portfolio management
Ad-hoc delivery; no release KPIs
Corporate
Finance · HR · Procurement · Legal · Regulatory
Regulatory · Small/Medium
Requirements in docs; digital trail breaks
PDD driver
Regulatory is the default priority; no scoring
Governed portfolio with formal approvals
One-year plan; no release KPIs
G&E
P&S · Gas & Electric Ops · Inspections · Outage · Planning
Small · Medium · Large · Quarterly BRP cycles
Quarterly BRP — structured demand intake
PBB Canvas + Backlog Model
Portfolio Estimation Logic (formula-based)
P&T Programs Priorities Overview — single view
BRP-coordinated squads · roles formally aligned
Global SAP
(Iberdrola)
Iberdrola Finance · Controlling · Procurement · Vendor
Incidents · Small · Minor · Large
Structured channel taxonomy in place but informal
No model for small/medium
demand
Incidents first → strategic starved
Cadenced review; partial governance
KT loss on vendor turnover; 1-yr hiring lag
CUSTOMER SERVICES APPLICATIONS
Smart Metering
(Device & Metering)
Customer Ops · Field Services · Billing · BRS · Vendors
Incidents · Large · Small
Informal intake process
Relies on tool template
'Intrinsic common sense'; not scored
Partial governance
Execution knowledge not owned
Customer Services
(4 teams TBC)
7 OPCOs via BRS · PMO · OT · Digital CoE · Infrastructure · Data & Analytics · Regulatory ·
OT
Regulatory · Large · Small/Medium
No shared channel
No model defined for classification
Done by Director or managers locally
Priority competition between OpCos
Ad-hoc delivery governance
IT BUSINESS APPLICATIONS
No model for small/medium
demand
Across both IT Business Applications and Customer Service Applications, only 1 area already operate at scale — G&E , the rest still run 6+ disconnected channels

## Slide 11
EXECUTIVE SUMMARY
VALUE STREAM MAPPING - DEMAND FLOW
The end-to-end AS-IS demand pipeline on one page — eleven source areas funnel into fragmented channels, split by demand type, and land on one of two delivery branches
How the demand arrives — color by type
03 · CLASSIFICATION
What kind of demand
01 · SOURCES
Who sends the demand
02 · CHANNELS
IT Now
BSS Log
PDD
MS Office
Digital PMs
PDD
Ms Office
MS Office
PDD
SharePoint
PDD
PDD
PDD
Confluence
MS Office
PDD
IT Now
PDD
MS Office
PDD
MS Office
Jira
Jira
Jira
BRS
CX & Digital CoE
Infrastructure
IA
OT
Procurement
Regulatory
Corporate Areas
P&T / G&E
Jira
Jira
Jira
SharePoint
PDD
Jira
MS Office
PDD
Jira
PDD
02 RECIPIENT
Who resolves it
IT BUSINESS APPLICATIONS
CUSTOMER SERVICES APPS
Global SAP
G&E
Corporate
Data & Analytics
REGULATORY
NON-REGULATORY
PRODUCTION SUPPORT
LARGE
MEDIUM
SMALL
Operational activities required to maintain system stability, resolve incidents, and ensure continuous service availability.
Mandatory initiatives driven by external regulations with fixed deadlines and non-negotiable scope.
Business-driven initiatives aimed at enhancing capabilities, improving performance, or delivering incremental business value
A multi classification level that depends both on the nature or particularity of the demand, but also on the level of effort (economics, time, and resources) required
FICA / Collection
Billing, Device & Retail
SAP Basis
CRM & Contact Center
GIS
Note: while this model is not currently standardized in the As-Is process, both classifications are partially adopted across all teams
COLOR CODING:
LARGE
MEDIUM
SMALL
< $10k, 1-3 month, < 5 resource
$500k, 3-6 month, <= 10 resource
Projects that exceed previous limits

## Slide 12
FUTURE STATE GUIDING PRINCIPLES
STRUCTURAL MISALIGNMENT
DELIVERY EXPERIENCE AND PAIN POINTS
OPERATING CONSTRAINTS
These are the structural and operational limitations currently constraining the model’s ability to scale and deliver value consistently.
This section outlines the key factors:
People: Capacity & accountability are structurally constrained
Process: Lack of standardization drives inconsistency
Tools: Fragmented ecosystem limits visibility and control
Governance: Decision-making is fragmented
These are the friction points impacting execution and the business or user experience.
This section describes the main issues identified related to:
  Fragmented demand and intake drive reactive, non-strategic delivery
  Lack of clear product ownership weakens accountability and decision-making
  Limited portfolio visibility constrains end-to-end planning and prioritization
  Uncoordinated capacity and overlapping initiatives reduce efficiency and impact
This refers to the misalignment between the organizational structure, governance model, and the way products are managed and delivered.
This section highlights the structural gaps:
No Product Entry Point
No Value-Based Decision-Making
No End-to-End Product View
No Ownership of Outcomes
No Product-Level Steering
No Common Language of Value
No Product Ownership Model
Demand Intake & Structuring
Value-Based Prioritization
Product Portfolio Management & Planning
Product Governance & Ownership
They will serve as a decision-making framework for designing processes, roles, and governance aligned with a more scalable, transparent, and product-oriented model.
EXECUTIVE SUMMARY
CONCLUSIONS
Our assessment highlights opportunities to strengthen alignment, governance, and prioritization to enable a more scalable and sustainable TO‑BE operating model.

## Slide 13
EXECUTIVE SUMMARY
CURRENT OPERATING CONSTRAINTS
Fragmented intake and ad-hoc prioritization lead to misaligned decisions and unmanaged demand
Formal processes applied only to large initiatives leave most work without structure or governance
Inconsistent ways of working across teams (PMs, Leads, vendors) increase delivery variability
Digital Products cannot reliably scale delivery or ensure accountability, impacting timelines and quality.
Limited and slow-to-scale capacity (e.g., ~1 year hiring cycle, open leadership roles) reduces responsiveness to growing demand
Unclear ownership and overlapping responsibilities create execution risk and inefficiencies
High vendor dependency limits control over delivery and increases coordination overhead
Demand is neither consistently evaluated nor executed, reducing predictability and value delivery.
Multiple forums without portfolio-level ownership dilute accountability and slow decisions
No standardized prioritization criteria leads to inconsistent and non-value-based trade-offs, and always accepting all incoming demand
Limited cross-team alignment mechanisms (e.g., SAP footprints, Business vs IT) create silos
Decisions always result in acceptance causing interference with real demand planning
Multiple disconnected intake and tracking tools prevent end-to-end visibility
Lack of portfolio management capabilities across most units limits strategic oversight
Inconsistent and informal tool usage (e.g., spreadsheets, local tools) fragments information
Leadership lacks real-time transparency to manage demand, capacity, and performance effectively.
Decisions are reactive and uncoordinated, limiting alignment with strategic priorities.
PEOPLE — Capacity & accountability are structurally constrained
PROCESS — Lack of standardization drives inconsistency and inefficiency
TOOLS — Fragmented ecosystem limits visibility and control
GOVERNANCE — Decision-making is fragmented and not value-driven
The current operating model is constrained by fragmented ownership, inconsistent processes, and limited visibility across demand, delivery, and outcomes. These structural gaps prevent scalable execution and hinder the shift toward a value-driven, product-centric model.

## Slide 14
No Product Entry Point
Demand enters through multiple disconnected channels, with no single front door aligned to products or value streams.
(6+ disconnected channels (Jira, IT Now, RITM, SharePoint, Email, Word). No single front door.)
Product model requires a unified intake layer structured around products, not tools or channels.
No Value-Based Decisioning
Prioritization is inconsistent and driven by local criteria, with no common definition of value across initiatives.
(Each area uses different criteria — PDD, impact ×users, criticality, operational urgency, common sense.)
Product model requires a standardized, value-based prioritization framework tied to business outcomes.
No End-to-End Product View
Portfolio management capabilities are fragmented, limiting visibility across demand, capacity, and delivery.
No consistent and standardized use of portfolio tool. Only Smart Metering uses PPM Now.
Product model requires integrated portfolio tooling to manage products holistically across their lifecycle.
No Ownership of Outcomes
No standard process to manage delivery. Ownership is unclear across the lifecycle, with teams and vendors
defining timelines and follow-up independently
(No standard process to manage delivery. Each team estimates, sets timelines, and follows up on delivery)
Product model requires clear ownership, performance management, and outcome-based governance.
No Product-Level Steering
Existing forums are not structured to drive portfolio-level or product-based decisions.
(Different recurring forums exist — but Manager Check-in participants are still TBC; no forum covers portfolio-level decisions.)
Product model requires governance aligned to product portfolios, with clear accountability and decision rights.
No Common Language of Value
Lack of standardized definitions of impact (client, business value) prevents consistent evaluation and comparison
of work.
Each demand request is worked depending on perception of value and Demand size
Product model requires a shared taxonomy and classification model as a foundation for prioritization and planning.
01
02
03
04
05
06
07
No Product Ownership Model
Work is organized around projects and applications, with limited alignment to value streams or business outcomes.
(Demand is organized by application silo, not by Value Stream. IT requests don't trace to business OKRs)
Product model requires organizing around products, with clear ownership and alignment to business OKRs.
EXECUTIVE SUMMARY
STRUCTURAL MISALIGNMENT
Seven structural issues surface — no single-area fix resolves them; the TOM must standardize end-to-end

## Slide 15
DEMAND INTAKE & STRUCTURING
VALUE-BASED PRIORITIZATION
PRODUCT PORTFOLIO MANAGEMENT & PLANNING
PRODUCT GOVERNANCE & OWNERSHIP
Clear accountability and governance ensure decisions are aligned to product outcomes.
Defined roles (Product Owner / Product Manager / Tech Lead)
Product-based governance forums with decision rights
Vendor management aligned to product performance
KPIs tied to product outcomes and business value
All demand must be captured through a unified intake layer aligned to products or value streams, ensuring full visibility and traceability.
Single entry point per product/value stream
Standard intake criteria and mandatory fields
Consistent demand categorization across teams (type, size, complexity, value driver)
Clear ownership for triage and backlog assignment
Demand is consistently evaluated and prioritized using a standardized framework tied to business outcomes.
Common scoring model (value, urgency, risk, effort)
Transparent prioritization across competing demands
Product-level backlog ownership
Trade-offs made at portfolio/product governance level
End-to-end visibility enables coordinated planning across demand, capacity, and delivery.
Integrated portfolio view across all products
Capacity planning aligned to product priorities
Roadmaps managed at product level (not project level)
Continuous tracking of delivery and outcomes
EXECUTIVE SUMMARY
TO-BE GUIDING PRINCIPLES
Four principles guide the Target Operating Model — each answers one of the 7 structural issues and is grounded in prior NTT work with Avangrid
PRODUCT-CENTRIC DESIGN PRINCIPLES

## Slide 16
01
Methodology
A structured approach that defines the phases, activities, and deliverables required to consistently and efficiently achieve project objectives
04
05
Current State Analysis
Includes explanations for Roles and Responsibilities, Value stream Mapping, tools and Governance Mapping
06
Context
Document summary
Project Portfolio Landscape
An overview of the Digital Products’ current demand and tool portfolio
Insights & Key Definitions for To-Be Model
A synthesis of key insights and foundational definitions shaping the design of the target operating model​
02
Executive Summary
Why we are here. Executive findings & implications. Methodology (Wave 1 Step 1 sources).
Table of contents
03

## Slide 17
METHODOLOGY
Step 1
Enablement
Where are we starting from?
Step 2
Define Lifecycle
How should we work?
Step 3
Design Tool Ecosystem
What supports the process?
Step 4
Pilot Execution (BRS)
Does it work in reality?
Step 5
Learn & Adjust
What needs refinement?
Tool Design
Jira Configuration V1.0
Intake Form Design
PPM Now Integration Concept
Prior materials review
Stakeholder interviews
Portfolio Assessment
Baseline Report
Config v2.0
End-to-End Process Map
Value Framework V1.0
Roles & RACI Matrix
Execute 1 BRS Project
End-to-End Run (Intake → Report)
Real-time Feedback Log
Pilot team training
Analyze Pilot Data
Refine Jira Config (V2.0)
Adjust Value Scoring
Playbook
To establish a fact-based understanding of the current state and identify the key gaps that must be addressed in the new model.
To create a clear, standardized way of working that aligns roles, decisions, and value-based prioritization end-to-end.
To ensure the right tools and configurations support the new lifecycle and enable integration, visibility, and scalability.
To validate the new operating model in a real project and test whether it works effectively in practice.
To refine the model based on real feedback and prepare a stronger, scalable version for broader adoption.
Baseline Report
Demand Map
Project Portfolio Landscape (SAP)
Lifecycle Map v1.0
Demand Typology
Prioritization Framework
Roles & RACI Matrix
Tool Ecosystem Design
Jira Configuration v1.0
Portfolio Concept Blueprint
Pilot Execution Report
First Reporting Output
Structured Feedback Log
Lifecycle Map v2.0
Jira Config v2.0
Value Criteria Framework v2.0
This project follows a structured, end-to-end approach to assess the current state, design the future operating model, enable it through tools, validate it in a live pilot, and refine it for scaling. Each step builds progressively to ensure measurable impact and readiness for broader adoption.

## Slide 18
METHODOLOGY
Step 1
Enablement
Where are we starting from?
Step 2
Define Lifecycle
How should we work?
Step 3
Design Tool Ecosystem
What supports the process?
Step 4
Pilot Execution (BRS)
Does it work in reality?
Step 5
Learn & Adjust
What needs refinement?
STEP 1 — ENABLEMENT · ZOOM IN
WHAT WE DID
Prior Materials Review
Reviewed 40+ prior artifacts: IT CS Operating Model, P&S Playbook, DTO NextGen, Org Chart, Competency Framework.
Stakeholder Interviews
Champion interviews (GIS, Corporate, G&E, Global SAP, Smart Metering and SAP) and Senior Management sessions (VP – IT Business Solutions Delivery, Dir. Customer Service Products, Dir. Customer Services Apps, and Dir, IT Business Applications). Captured intake channels, tools, roles, pain points and aspirations per team.
Demand & Portfolio Interviews
Mapped demand typology per team across the 5 lifecycle stages — volume mix (incidents · small/medium · large projects), channel split, portfolio inventory
DELIVERABLES OF STEP 1
Baseline Report (this deck)
  Demand Map
  Project Portfolio Landscape
The Demand Map is the evidence backbone — Step 2 (Define Lifecycle) consumes these findings to draft the Lifecycle v1.0, Demand Typology and Roles & RACI
Capacity & Reporting
Captured capacity baseline per area. Reviewed current reporting cadence and identified data gaps against a single source of truth for KPI dashboards.
This phase focused on executing a set of targeted activities to establish the baseline, including stakeholder interviews, demand and portfolio mapping, and capacity & reporting analysis.

## Slide 19
01
03
Methodology
A structured approach that defines the phases, activities, and deliverables required to consistently and efficiently achieve project objectives
05
06
Context
Document summary
Project Portfolio Landscape
An overview of the Digital Products’ current demand and tool portfolio
Insights & Key Definitions for To-Be Model
A synthesis of key insights and foundational definitions shaping the design of the target operating model​
02
Executive Summary
Why we are here. Executive findings & implications. Methodology (Wave 1 Step 1 sources).
Table of contents
04
Current State Analysis
Includes explanations for Roles and Responsibilities, Value stream Mapping, tools and Governance Mapping

## Slide 20
CURRENT STATE ANALYSIS
The Customer Services team is responsible for designing, building, testing, and supporting technology solutions in close collaboration with Product Management by delivering scalable, secure, and reliable systems that enable Customer Services processes.
The IT Business Applications team is responsible for designing, building, testing, and supporting technology solutions by delivering scalable, secure, and reliable systems that enable both field operations and back-office processes.
This team align priorities, ensure business technological enablement and coordinate execution with business and IT to realize business value and set a delivery roadmap
IT BUSINESS APPLICATIONS
CUSTOMER SERVICES APPLICATIONS
PRODUCT MANAGEMENT
IT Business Applications and Customer Services Applications areas are responsible for translating business requirements into actionable specifications across back-, middle-, and front-office domains, ensuring effective solution design and development. Complementing this, the Product Management team plays a central role in aligning priorities, coordinating execution between Business and IT, and driving the product roadmap to ensure consistent value delivery.
Digital Products is currently structured around three core teams, following the recent establishment of the Product Management function, IT Business Applications and Customer Service Applications.

## Slide 21
Vitor Cruz
VP — IT Business Solutions Delivery
Area champion identified (6)
CURRENT STATE ANALYSIS
This team acts as the strategic coordination layer across delivery and execution teams, ensuring alignment between business priorities and technical implementation.
It is responsible for shaping and supporting the prioritization of work, providing direction and guidance to both teams throughout execution and development activities. In this role, the team enables consistent focus on value creation, ensuring that efforts are aligned with business outcomes and delivered efficiently through the effective orchestration of dependent teams.
Carlos Garbin — Director IT Business Applications (~26 FTE)
Kumar Jaladanki — Director Customer Services Apps (~24 FTE)
Bruno Moreto
Electric & Gas Ops
7 FTE
G&E Champion: Andrew McGibbon
George Porto
GIS & OSG
6 FTE
GIS Champion: George Porto
Sarath Garikapati
Corporate Applications
8 FTE
Corporate Champion: Amit Patel
Vanessa Colombo
Global SAP — Iberdrola
FI, PO, Budget (Spain)
5 FTE
Global SAP Champion: Michael Dubois
Heather Lajoie, - Director of Product Management (2 FTEs)
Ivelisse Velazquez
FICA, Billing & Collection
8 FTE
SAP Champion: Stephanie
TBD (vacant)
CRM & Contact Center Ops
4 FTE
Vincent Lam
Billing, Device & Metering
8 FTE
Open (vacant)
SAP & CS Architecture
2 FTE
Nagi Reddy
SAP Basis
2 FTE
Smart Metering Champion:
Iram Chowdhury
IT Program Delivery (Vacant)
Product Management
2 FTE
Vacant
Digital Products spans two director branches (~50 FTE) across nine sub-teams and a new team of Product Management and IT Program Delivery

## Slide 22
NATURE OF WORK
Operational continuity + regulated change
APPLICATIONS IN SCOPE
Four technology domains under Carlos
TEAMS UNDER CARLOS
75% are Sr Manager
WAY OF WORKING & INTERACTIONS
Inside-IT + vendor + business triangulation
▪ Keep the lights on — break/fix is the dominant pattern (GIS, G&E, Corporate).
▪ Large demand planned yearly via PDD; small/medium demand handled ad-hoc.
▪ Regulatory and employee-facing systems (Corporate) run under continuous compliance pressure.
▪ Version upgrades (Projectwise, Microstation) gate-kept by Third-Party Risk assessment.
▪ GIS & OSG — SAP HANA, ARCFM, GIS web apps, data replication, SWF platform (George Porto, ~6 FTE).
▪ Electric & Gas Ops — 70–90 apps, android/tablets, doc viewer (Bruno Moreto + Andrew McGibbon, ~7 FTE).
▪ Corporate Applications — 5-6 PMs, 2 tech leads, corporate + network apps, SWF tooling (Sarath + Amit, ~8 FTE).
▪ Global SAP (Iberdrola) — FI, PO, Budget — Spain-side SAP module support (Vanessa + Michael, ~5 FTE).
▪ Inside Applications: GIS ↔ G&E (shared SAP/GIS data); Corporate ↔ all teams (shared PMs).
▪ With SAP branch: Global SAP ↔ Kumar's SAP (Billing, FICA); P&T is the intermediary with Business.
▪ With vendors: Accenture (Global SAP + Corporate), SWF / Software Factory (all teams), business vendors (G&E).
▪ Tools mix: Jira (misc), IT Now (incidents), PDD (large), SharePoint + Teams + OneNote + Email (PM).
▪ Project managers identified as part of the team, but opportunity to include more product-oriented roles focused on lifecycle management and business alignment
▪ Bruno Moreto – Sr, Manager Electric &Gas Operations Products​
▪ George Porto — Sr Manager GIS & OSG
▪ Sarath Garikapati — Sr. Manager Corporate Applications
▪ Vanessa Colombo — Manager IT Apps Global SAP
CURRENT STATE ANALYSIS
PRIORITIES TODAY
Break/fix first, regulatory second, strategic last
▪ GIS: keep the lights on; team & SWF resource management; future technology roadmap.
▪ Corporate: regulatory and employee-facing systems — always priority; continuous new requirements.
▪ G&E: ProjectWise + Microstation upgrades; third-party risk interface; business case approvals (slow).
▪ Global SAP: incident volume dominates — strategic projects slip; 1-year hiring lag amplifies load.
IT Business Apps
Customer Services Apps
Product Management
IT Business Applications runs Avangrid's non-SAP operational backbone — four teams supporting Electric & Gas, GIS, Corporate and Iberdrola Global SAP.

## Slide 23
Customer-facing SAP + metering + contact center
TEAMS UNDER KUMAR -
5 sub-teams, heterogeneous maturity
Meter-to-Cash backbone for end-customers across 7 OPCOs — every kWh consumed is metered, billed and collected through these systems
SAP (Avangrid US) — Billing, FICA, CRM, Metering modules; distinct stack from Global SAP (Iberdrola Spain)
Regulated environment — each state PUC (CT, ME, NY) imposes its own rate cases, billing rules and reporting cycles
Demand sourced: BRS (OPCO business demand) · PMO (capex projects) · Business Areas
Software Factory (SWF) executes; Accenture supports incidents and large projects
Ivelisse Velazquez — FICA, Billing & Collection — The "Cash" of M2C — invoicing, payment processing, collections, dunning across 7 OPCOs
Vincent Lam — Device & Metering (Iram Chowdhury / Smart Metering sits here) — The "Meter" of M2C — meter data acquisition, regulatory smart-meter rollout
Nagi Reddy — SAP Basi — Platform foundation — landscape, transports, security, performance — Billing/CRM/Metering can't run a single bill without it
TBD (vacant) — Sr. Manager CRM & Contact Center Ops — Customer interaction — every call, service request, complaint and account-management touchpoint with the customer
Open (vacant) — Sr. Manager SAP & CS Architecture (~2 FTE) — Multi-OPCO architectural coherence — without it, every cross-OPCO design decision becomes tribal and inconsistent
Small/medium business demand (price changes, new tariff types, dunning rules) → BRS → Jira
Large capex projects (S/4 Hana, smart-meter rollout, CRM upgrades) → PMO → PPM Now → SharePoint + Teams
Incidents (billing run failures, payment processing errors, meter data gaps) → IT Now (template)
Cross-team interactions: Kumar (PMO + IT) ↔ BRS leads (business demand) ↔ Vanessa Colombo (Global SAP integration points)
Vendor concentration: Smart Metering = 100% vendor-delivered (requirements + code); other teams rely on Accenture + SWF muscle
Meter (devices · data acquisition)
  Group 8760 (EDI) · SAP CRM (Front-office device events)
Bill (invoice generation · pricing)
  SAP ECC · StreamServe (invoice formatting )
Collect (payments · dunning · tax)
  SOVOS Taxware (tax/compliance) · Precisely (Pitney Bowes — address validation · mailing)
Customer Interaction (CX layer)
  HCL-Nuance (customer-service IVR) · Medallia VHT (customer feedback) · Infosys (managed services)
Platform & Operations
  Gold Client (data management) · SAP WPB Enable Now (training · adoption) · Blue Prism (RPA · process automation) · SAP Tricentis TOSCA (test automation)
CURRENT STATE ANALYSIS
S/4 Hana Migration — multi-year program touching all 7 OPCOs simultaneously (largest single initiative)
M2C reliability — every billing day is a hard deadline; incident impact = customer + revenue + regulatory triple hit
OPCO-specific demand — each of the OPCOs brings its own backlog through BRS; multi-OPCO contention is daily
IT Business Apps
Customer Services Apps
Product Management
NATURE OF WORK
APPLICATIONS IN SCOPE
WAY OF WORKING & INTERACTIONS
PRIORITIES TODAY
Customer Services Apps owns the Meter-to-Cash (M2C) value chain for the OPCOs — from meter reading through invoicing, customer interaction and cash collection — anchored on SAP (Billing · FICA · CRM · Metering)

## Slide 24
ROLE & INTENDED MANDATE
PRIORITIZATION & DEMAND MANAGEMENT TODAY
WAY OF WORKING & INTERACTIONS
Acts as the bridge between Business (BRS), IT, and delivery teams
Supports demand planning and BRD definition, ensuring value is captured
Provides input into prioritization and portfolio discussions
Participates in planning cadences (Big Room, backlog, dailies)Expected to align demand with business outcomes and capacity
Strong interaction with BRS through BSS log with two standardized OpCos and a third non-standard Process for the third OpCo
Strong interaction with SAP Customer Services for demand shaping and value definition
Engagement across different teams, including backlog and delivery discussions
Participation in Big Room Planning (quarterly) and daily team syncs
Interfaces with:
Business (requirements, value)
IT (delivery, feasibility)
PMO / leadership (large initiatives)
Tools & channels fragmented: JIRA, PDD, email, meetings.
Prioritization varies by OpCo, with no common framework
Regulatory and incidents take precedence over strategic initiatives
No standardized scoring model or trade-off mechanism
Demand enters through multiple channels (PDD, JIRA, email, business requests)
Backlog is not actively managed (items remain without rejection/closure)
CURRENT STATE ANALYSIS
IT Business Apps
Customer Services Apps
Product Management
PORTFOLIO & ROADMAP VISIBILITY
No consolidated portfolio view across products or demand types
Limited tracking of demand volume, capacity, and delivery progress
Roadmaps are short-term (~1 year) and lack defined initiatives
No clear linkage between:
Demand
Prioritization
Execution
value delivered
KEY LIMITATIONS
No formal ownership of intake, backlog, or prioritization decisions
Limited influence on large initiatives (PDD / budget-driven projects)
Lack of standard processes and governance across OpCos
Communication gaps on what is prioritized and why
Weak alignment between work delivered and business value
Product Management acts as the intended integrator between Business and IT — but lacks formal ownership of prioritization, intake, and portfolio decisions
Product Management is a newly established function that is still in the process of being structured, with roles, processes, and governance not yet fully defined or embedded. This creates a critical opportunity to formalize ownership, standardize ways of working, and position the function as the true integrator of demand, prioritization, and value delivery across Business and IT.

## Slide 25
CURRENT STATE ANALYSIS
VALUE STREAM MAPPING - METHODOLOGY
THE FRAMEWORK
Value-Stream Mapping of the end-to-end demand lifecycle — 5 sequential stages that every demand must pass through, from the moment it arrives to the moment it is delivered.
WHY WE USE IT
Provides a standardized lens to compare heterogeneous teams (6 intake channels, 6 prioritization logics) apples-to-apples — without this, every area's working answer looks locally valid but none scales.
WHAT IT REVEALS
Per-stage maturity gaps per team, cross-branch fragmentation, and the specific bottlenecks the TOM must resolve — converting anecdote into structured evidence for the Baseline Report.
MATURITY SCALE
Applied to every cell of the AS-IS matrix
CRITICAL
Missing or broken — requires immediate redesign
GAP
Exists but inadequate — insufficient
PARTIAL
Functional but inconsistent across teams
SCALABLE
Mature and scalable — import to Target Operating Model
01 INTAKE
Channels · Sources
How work arrives today: Jira, IT Now, Email, SharePoint, Word. Who submits, how often, what type.
02 CLASSIFICATION
Type · Size · Urgency
How requests are categorized: small vs. large, regulatory flags, acceptance criteria.
03 PRIORITIZATION
Scoring · Criteria
How work is ranked: who decides, which criteria apply, how conflicts are resolved.
04 PORTFOLIO
Governance · Decision
Where initiatives live: PDD approval, portfolio tool, funding model, steering forums.
05 DELIVERY
Execution · Flow
How work gets done: internal / SWF / Vendor mix, progress tracking, release cadence.
MATURITY ASSESSMENT
STANDARD LIFECYLE MAP
Five sequential stages and four maturity levels — the same analytical grid applied to every team, so fragmentation can be measured, not just described.

## Slide 26
CURRENT STATE ANALYSIS
VALUE STREAM MAPPING - DEMAND FLOW
MATURITY:
CRITICAL
GAP
PARTIAL
SCALABLE
SOURCE
Who sends the demand
TYPES
What kind of demand
01 INTAKE
Channels
02 CLASSIFICATION
Type, Size, Urgency
03 PRIORITIZATION
Scoring & Criteria
04 PORTFOLIO
Governance
05 DELIVERY
Execution
GIS
Electric & Gas Field Operations · OSG
Break/fix · Small · Large
No SLA, no volume tracking
No classification rule below PDD threshold
Heuristic-based; no scoring model
Informal portfolio management
Ad-hoc delivery; no release KPIs
Corporate
Finance · HR · Procurement · Legal · Regulatory
Regulatory · Small/Medium
Requirements in docs; digital trail breaks
PDD driver
Regulatory is the default priority; no scoring
Governed portfolio with formal approvals
One-year plan; no release KPIs
G&E
P&S · Gas & Electric Ops · Inspections · Outage · Planning
Small · Medium · Large · Quarterly BRP cycles
Quarterly BRP — structured demand intake
PBB Canvas + Backlog Model
Portfolio Estimation Logic (formula-based)
P&T Programs Priorities Overview — single view
BRP-coordinated squads · roles formally aligned
Global SAP
(Iberdrola)
Iberdrola Finance · Controlling · Procurement · Vendor
Incidents · Small · Minor · Large
Structured channel taxonomy in place but informal
No model for small/medium
demand
Incidents first → strategic starved
Cadenced review; partial governance
KT loss on vendor turnover; 1-yr hiring lag
CUSTOMER SERVICES APPLICATIONS
Smart Metering
(Device & Metering)
Customer Ops · Field Services · Billing · BRS · Vendors
Incidents · Large · Small
Informal intake process
Relies on tool template
'Intrinsic common sense'; not scored
Partial governance
Execution knowledge not owned
Customer Services
(4 teams TBC)
7 OPCOs via BRS · PMO · OT · Digital CoE · Infrastructure · Data & Analytics · Regulatory ·
OT
Regulatory · Large · Small/Medium
No shared channel
No model defined for classification
Done by Director or managers locally
Priority competition between OpCos
Ad-hoc delivery governance
IT BUSINESS APPLICATIONS
No model for small/medium
demand
Across both IT Business Applications and Customer Service Applications, only 1 area already operate at scale — G&E , the rest still run 6+ disconnected channels
The operating-model playbook exists internally — the gap is scaling it across Digital Products

## Slide 27
CURRENT STATE ANALYSIS
VALUE STREAM MAPPING - DEMAND FLOW
BUSINESS REQUESTERS
Electric & Gas Field Operations · OSG (Operational Support Group)
05 DELIVERY
Internal team for break/fix; SWF brought in for resource impact
GIS team + Software Factory (shared server infra: SAP HANA, ARCFM)
Jira (internal) + SWF process (vendor capacity)
SWF engagement tracked ad-hoc; no KPIs per release
"I prioritize things that have the highest impact to the most users. In most cases these are break/fix requests" — GIS Sr. Manager / Champion
▸ GIS treats "small demand" and "break/fix" as interchangeable — volume grows, prioritization logic doesn't scale
▸ PDD works for large projects but leaves 60-70% of actual work (break/fix + small) ungoverned
▸ SWF is the elasticity valve — predictable capacity relief, but vendor-dependent and untracked
GIS has a working large-project process (PDD) but relies on email + meetings for small demand — capacity risk as volume grows
01 INTAKE
02 CLASSIFICATION
03 PRIORITIZATION
04 PORTFOLIO
Jira (misc. work) + Email / Meetings + IT-Now (daily break/fix)
Small: email, Jira ; Incidents: IT Now ; Large: yearly PDD process with no formal classification
Business drives prioritization; P&T is the face for small demand
PDD-approved portfolio; no dedicated portfolio tool
Business users open tickets; GIS Sr Manager team receives
GIS Senior Manager + team classify; PDD committee for large demand
"Impact to most users" rule (GIS Champion); PDD approvers for large
Informal Portfolio Management — GIS Senior Manager manages via OneNote / Teams / spreadsheets
Jira + Email + Meetings + IT-Now (RITM)
No single tool — Jira tags + PDD workbook
Spreadsheet-based; no scoring tool
OneNote + Teams + Spreadsheets (informal) + PDD (large)
No SLA on small demand; no volume tracking. No DoR / triage rule
No classification rule below PDD threshold
"Highest impact / most users" — heuristic, not scored
PDD governance works for large; no below-threshold governance
IT Business Apps
Customer Services Apps
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
PARTIAL
PARTIAL
PARTIAL
PARTIAL
PARTIAL
CHANNELS · HOW IT ARRIVES
ROLES
TOOLS
GOVERNANCE & METRICS
GIS balances break/fix urgency against yearly PDD planning — with no formal channel for small demand
GLOBAL SAP
G&E
CORPORATE
GIS

## Slide 28
IT Business Apps
Customer Services Apps
CURRENT STATE ANALYSIS
VALUE STREAM MAPPING - DEMAND FLOW
BUSINESS REQUESTERS
Electric & Gas Field Operations · OSG (Operational Support Group)
05 DELIVERY
Corporate absorbs regulatory volatility through PDD — but Word-doc intake and overlap between projects create duplication and rework
01 INTAKE
02 CLASSIFICATION
03 PRIORITIZATION
04 PORTFOLIO
PM via Jira + Confluence; Word docs for business requirements
Small and Medium: PDD
PDD is the driver; regulatory is treated as standing priority
PDD-approved portfolio;
Internal + Vendor split; regulatory-driven release cadence
Business analysts send requirements; PMs own Jira intake
5-6 PMs + 2 Tech Leads classify (central PM pool sits here)
PMs + business leadership — regulatory always lifted
PMs track Jira; overlap visible but not resolved upstream
Internal team + SWF + vendors for specific modules
Jira · Confluence · Word docs · PPM Now
Jira labels + PDD workbook
No scoring tool — regulatory = priority
Confluence + PPM Now
Jira + Confluence; SWF for vendor capacity
No consolidated intake funnel; Word breaks digital trail
No deduplication between overlapping PDDs
Regulatory urgency is exception-driven, not scored
PDD approvals govern; below-threshold demand untracked
One-year plan + recurring training; no release KPIs
"No prioritization variables defined but forums to prioritize. Currently in the forums: if it's strategic, operational urgency, regulatory (most important doesn't matter the size)" — Amitkumar Patel
▸ Word-document requirements betray a pre-agile posture — downstream Jira adoption is superficial, not structural
▸ "Overlapping projects" signals classification breakdown: multiple PDDs chase similar outcomes because intake doesn't deduplicate
▸ Regulatory pressure masks the lack of formal scoring — everything becomes urgent by exception
PARTIAL
PARTIAL
PARTIAL
PARTIAL
PARTIAL
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
CHANNELS · HOW IT ARRIVES
ROLES
TOOLS
GOVERNANCE & METRICS
Corporate runs demand through Jira, Confluence and Word — standardization gap despite the highest regulatory pressure
GIS
GLOBAL SAP
G&E
CORPORATE

## Slide 29
IT Business Apps
Customer Services Apps
CURRENT STATE ANALYSIS
VALUE STREAM MAPPING - DEMAND FLOW
Quarterly BRP cycle. Structured demand intake from P&S
PBB Canvas + Backlog Model applied at intake
Portfolio Estimation Logic — formula-based scoring
Single portfolio view across P&T programs
Squad-based execution coordinated at BRP
P&S business owners (Process Improvement managers) submit through BRP
Program Manager and Product Owners
Portfolio Manager (PFM) leads scoring with business sponsors
PFM owns portfolio governance end-to-end
Roles & Responsibilities formally aligned per BRP framework
PBB Canvas · Backlog Model
Standard taxonomy applied
Portfolio Estimation Formula (higher-value prioritization)
P&T Programs Priorities Overview (running document)
BRP execution model with squads
Quarterly cadence enforced;
Standard taxonomy enforced enterprise-wide
Reviewed at every BRP — not exception-driven
Portfolio reviewed at cadence
KPIs tracked per program; vendor scope governed within portfolio
"By 2029, P&S and IT Networks aim to establish themselves as one unified collaborative team alongside business units — recognized as drivers of meaningful organizational change across Avangrid through simpler, smarter and more efficient processes." — P&S / IT Networks Vision 2029
▸ P&S / P&T have already implemented Avangrid's most mature operating model — quarterly BRP, structured backlog, portfolio estimation logic — proving the TO-BE concept exists internally
▸ G&E inherits this maturity by sitting within P&T's portfolio — not a fragmentation case, but an example of what the rest of Digital Products should adopt
G&E is not the canary — it is the proof point. Avangrid already runs a mature operating model due to P&T involvement; the TO-BE for Digital Products is to scale this playbook across IT Business Apps and Customer Services Apps.
SCALABLE
SCALABLE
SCALABLE
SCALABLE
SCALABLE
05 DELIVERY
01 INTAKE
02 CLASSIFICATION
03 PRIORITIZATION
04 PORTFOLIO
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
CHANNELS · HOW IT ARRIVES
ROLES
TOOLS
GOVERNANCE & METRICS
G&E inherits Avangrid's most mature operating model with quarterly BRP, structured backlog and portfolio estimation already in place
BUSINESS REQUESTERS
P&S · Electric & Gas Operations · Field Services · Outage Management · Regulatory
GIS
CORPORATE
GLOBAL SAP
G&E

## Slide 30
IT Business Apps
Customer Services Apps
GIS
CORPORATE
CURRENT STATE ANALYSIS
VALUE STREAM MAPPING - DEMAND FLOW
BUSINESS REQUESTERS
Iberdrola Finance · Controlling · Procurement · Vendor
IT Now (Incidents) · RITM (Minor) · Jira (Small Demands) · SharePoint + Teams (Projects)
Small: JIRA · Minor: RITM · Major: SharePoint
#1 Incidents always first; #2 Small + Major; P&T prioritizes projects
PDD for major projects; SharePoint is project home
Business users open tickets; Global SAP team receives
Classification is tool-driven — channel = classification
Leader prioritizes + leadership call incidents first; P&T helps with projects
Leader owns weekly incident review (Thursday, with Accenture)
Vendor for incidents; SWF for projects; P&T for intermediary
IT Now · IT Now RITM · Jira · SharePoint · Teams
IT Now + Jira + SharePoint (by channel)
No scoring tool — incidents-first rule
SharePoint (projects) + PDD (approval) + Thursday incident meeting
Vendors delivery stack + SWF pipeline
Strongest channel taxonomy in the org — but tuned for incidents
Channel taxonomy = de-facto classification
Incident volume caps strategic capacity ("entire team on incidents")
Weekly Vendor incident review governs incidents; projects via PDD
Knowledge transfer loss at every turnover — 1-year hiring lag
"Balance all the demands: Incidents, Small Demands, Major projects (PDD). Limited resources — 1 year to hire someone" — Michael Dubois
▸ Channel taxonomy is the strongest in the organization — but it was designed around incidents, not strategic demand as it has most of the demand
▸ Incidents-first rule means strategic work enters a de-facto waiting queue — hiring lag (1 year) keeps the queue deep
▸ Vendor + SWF dependency is the hidden scaling mechanism — cost and knowledge concentrate outside Avangrid
Global SAP's channel taxonomy - incident flood caps strategic capacity; reducing incident load is the leverage point
CRITICAL
05 DELIVERY
01 INTAKE
02 CLASSIFICATION
03 PRIORITIZATION
04 PORTFOLIO
01 INTAKE
PARTIAL
PARTIAL
PARTIAL
PARTIAL
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
CHANNELS · HOW IT ARRIVES
ROLES
TOOLS
GOVERNANCE & METRICS
Global SAP — Iberdrola has the most mature channel taxonomy — but is trapped by incident overload
G&E
GLOBAL SAP

## Slide 31
IT Business Apps
Customer Services Apps
CURRENT STATE ANALYSIS
VALUE STREAM MAPPING - DEMAND FLOW
BUSINESS REQUESTERS
Customer Ops · Field Services · Billing · BRS · Vendors
PARTIAL
Small demands via email (IT Now); normal flow — not seasonal
Incidents: IT Now template; requirements usually clear
Criticality + deadline + application priority
PPM Now (large) + Jira + Confluence (PM-to-PM)
100% vendor-delivered portfolio — vendors = consultants + code
Business users opens IT Now / email; Smart Metering Champion (PM) receives
Smart Metering PM + team classify by template; vendor tech lead joins
Smart Metering PM prioritizes on deadline + criticality — "intrinsic common sense"
Smart Metering PM + manager (weekly); vendor PMs help PMs prioritize
Vendors do requirements AND code; Avangrid = product owner
Email · IT Now (template) · occasional RITM
IT Now template = primary classification
No scoring tool — judgment + weekly cadence
PPM Now + Confluence + Jira — most mature stack in scope
Vendor stack for build; Confluence for portfolio documentation
Channel-based taxonomy formalizes intake— but SLA, aging & volume tracking exist only for IT Now
Template-based → consistent, but no cross-team view
"Intrinsic common sense" = tribal knowledge risk
Weekly meeting governs; PPM Now = only portfolio instance in CS branch
If vendor exits, execution knowledge is lost — 100% dependency
"All portfolio in vendor. Vendors are the consultants for the work — getting requirements on tech side, steps to follow and do the code also — all custom applications" — Smart Metering Champion (PM)
▸ 100% vendor delivery (requirements + code) means Avangrid owns no execution knowledge — if the vendor exits, everything stops
▸ "Intrinsic common sense" for prioritization signals tribal knowledge — works at current scale, fails on leadership transition
Smart Metering is the most tool-mature area — but full vendor dependency and intuitive prioritization create knowledge and governance risk
GAP
CRITICAL
05 DELIVERY
01 INTAKE
02 CLASSIFICATION
03 PRIORITIZATION
04 PORTFOLIO
01 INTAKE
PARTIAL
PARTIAL
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
CHANNELS · HOW IT ARRIVES
ROLES
TOOLS
GOVERNANCE & METRICS
Smart Metering is the only area fully vendor-delivered with PPM Now + Confluence — but relies on "intrinsic common sense" for prioritization
CUSTOMER SERV
SMART SERV.

## Slide 32
IT Business Apps
Customer Services Apps
CURRENT STATE ANALYSIS
VALUE STREAM MAPPING - DEMAND FLOW
OPCOs via BRS · PMO · Business users
GAP
Email + IT Now ; Jira; no shared branch channel
Incidents: IT Now template; Large: PMO; Small/Med→Jira
Criticality ; director-level calls elsewhere
no branch-wide tool
SWF + Accenture + Vendors
Business areas / BRS / OPCOs users open varied channels
By sub-team (Metering/FICA/CRM/Basis); PMO for large
CS Director + sub-team managers;
PMO (large) + sub-team managers (small); no portfolio lead
SWF runs projects; PM + SAP Architect roles in place (large)
IT Now + Email + Jira + no cross-channel funnel
IT Now template + Jira labels + PPM (large)
Forum criteria (strategic / ops / regulatory / size) — applied by sub-team
SharePoint · Confluence
SWF delivery pipeline · vendor stacks (per sub-team)
No branch-wide governance
Double routing: PMO / BRS
No formal model; regulatory overrides size
7 OPCOs compete for the same IT capacity — multi-OPCO contention
Heavy vendor concentration;
"Who is in charge of what — 3 people can run the payment jobs for example. Resource allocation — multiple OPCOs competing by capacity" — CS Director — Customer Services
▸ Three parallel ownership tracks without a routing rule —PMO for large projects, BRS for business-funded work, Business areas— the same request can land in any of them, blurring accountability and prioritization
▸ PM + SAP Architect roles are in place for large projects— the gap is not in roles, it's in branch-wide portfolio visibility
All OPCOs compete for the same IT capacity with no branch-wide portfolio view — no capacity allocation in place. Branch-level demand reconciliation is the structural prerequisite for any TO-BE governance.
KEY PATTERNS — WHAT THE FINDINGS REVEAL
SUPPORTING QUOTE
BUSINESS REQUESTERS
05 DELIVERY
01 INTAKE
02 CLASSIFICATION
03 PRIORITIZATION
04 PORTFOLIO
01 INTAKE
PARTIAL
PARTIAL
PARTIAL
GAP
CHANNELS · HOW IT ARRIVES
ROLES
TOOLS
GOVERNANCE & METRICS
Customer Services has working sub-teams but no branch-level governance — Prioritization and Portfolio are both GAPs
SMART SERV.
CUSTOMER SERV

## Slide 33
Nine recurring forums exist — but none covers portfolio-level decisions
WHAT'S MISSING
No portfolio steering forum (decisions on trade-offs across branches, budget, capacity) • Manager Check-in participants and scope pending definition
The governance layer is operationally busy but strategically incomplete — There are some areas of improvement. For example, with a portfolio steering cadence introduced in the TOM
CURRENT STATE ANALYSIS
GOVERNMENT FORUMS – BRS
KUMAr y Heather; OK
Asier y Carlos foros identificados de una parte y otra; Shark Tank (presentar ideas de POs a aprobación, Carlos Bruno Moreto.
BigRoom Planning – Planificación del Quarter roadmaps y trabajo de próximos meses
Portfolio commitee in progress: programming Review, solutioning design sesión
Mas foros de governancel proyecto pasado que estén activos
FORUM
CADENCE
PARTICIPANTS
DECISION SCOPE
Critical Integrations
Weekly
Business Apps, P&S, Digital Products
Integration decisions across business apps
Daily BSS BI/BW Stand Up
Weekly
Data & Analytics Teams, Digital Products
Daily BI/BW operations alignment
Data, Analytics & Solutions Check-In
Weekly
Data & Analytics Teams, Digital Products
Data & analytics demand review
CX & Digital CMP Update
Monthly
CX Digital, Operations, CMP President, VP CS
CX-level strategic updates
Manager Check-in
Weekly
[To be confirmed]
[To be confirmed]
Priority meeting
Weekly
Project Managers
Prioritization of the demand in the current projects
Requirements identification
As needed
Vendor consultants, business team
Get requirements for tech team
Incident resolution
As needed
Vendor (Accenture) and IT Lead
Review incidents
Incident resolution
As needed
Manager and Business team
Report incidents on UIL
BRAND
IT BUSINESS APPLICATIONS
IT BUSINESS APPLICATIONS
IT BUSINESS APPLICATIONS
BRS
BRS
CUSTOMER SERVICE APPLICATIONS
BRS
BRS
BRS
Portfolio Sync
Bi-Weekly
Portfolio Mngr, Program Mngr,
Product Mngr and Product Delivery
Shark Tank
Monthly
Portfolio Mngr, Program Mngr,
Product Mngr and Product Delivery
Portfolio Committee
Quarter
Portfolio Mngr, Program Mngr,
Product Mngr and Product Delivery
IT BUSINESS APPLICATIONS
IT BUSINESS APPLICATIONS
IT BUSINESS APPLICATIONS
BRP - Big Room Planning
Quarter
Portfolio Mngr, Program Mngr,
Product Mngr and Product Delivery
IT BUSINESS APPLICATIONS
Portfolio progress review
Re-prioritization based on performance
Quarterly priority alignment Commitment on PI / quarter objectives
Initiative approval or rejection
Funding allocation decisions
Major funding reallocations
Performance oversight
[Already active]
[Already active]
[In progress to launch]
[In progress to launch]

## Slide 34
xxxx
CURRENT STATE ANALYSIS
Roles Analysis
Governance & Strategy
Business & Product Ownership
Change & Delivery
Operation & Support
Data & Analytics
Architecture and integration
Cross-cutting
BRS

## Slide 35
01
03
Methodology
A structured approach that defines the phases, activities, and deliverables required to consistently and efficiently achieve project objectives
04
05
Current State Analysis
Includes explanations for Roles and Responsibilities, Value stream Mapping, tools and Governance Mapping
06
Context
Document summary
Project Portfolio Landscape
An overview of the Digital Products’ current demand and tool portfolio
Insights & Key Definitions for To-Be Model
A synthesis of key insights and foundational definitions shaping the design of the target operating model​
02
Executive Summary
Why we are here. Executive findings & implications. Methodology (Wave 1 Step 1 sources).
Table of contents

## Slide 36
PROJECT PORTFOLIO LANDSCAPE
VALUE STREAM MAPPING - DEMAND FLOW
The end-to-end AS-IS demand pipeline on one page — eleven source areas funnel into fragmented channels, split by demand type, and land on one of two delivery branches
How the demand arrives — color by type
03 · CLASSIFICATION
What kind of demand
01 · SOURCES
Who sends the demand
02 · CHANNELS
IT Now
BSS Log
PDD
MS Office
Digital PMs
PDD
Ms Office
MS Office
PDD
SharePoint
PDD
PDD
PDD
Confluence
MS Office
PDD
IT Now
PDD
MS Office
PDD
MS Office
Jira
Jira
Jira
BRS
CX & Digital CoE
Infrastructure
IA
OT
Procurement
Regulatory
Corporate Areas
Jira
Jira
Jira
SharePoint
PDD
Jira
MS Office
PDD
Jira
PDD
02 RECIPIENT
Who resolves it
IT BUSINESS APPLICATIONS
CUSTOMER SERVICES APPS
Global SAP
G&E
Corporate
Data & Analytics
REGULATORY
NON-REGULATORY
PRODUCTION SUPPORT
LARGE
MEDIUM
SMALL
Operational activities required to maintain system stability, resolve incidents, and ensure continuous service availability.
Mandatory initiatives driven by external regulations with fixed deadlines and non-negotiable scope.
Business-driven initiatives aimed at enhancing capabilities, improving performance, or delivering incremental business value
A multi classification level that depends both on the nature or particularity of the demand, but also on the level of effort (economics, time, and resources) required
FICA / Collection
Billing, Device & Retail
SAP Basis
CRM & Contact Center
GIS
Note: while this model is not currently standardized in the As-Is process, both classifications are partially adopted across all teams
COLOR CODING:
LARGE
MEDIUM
SMALL
< $10k, 1-3 month, < 5 resource
$500k, 3-6 month, <= 10 resource
Projects that exceed previous limits
P&T / G&E

## Slide 37
PROJECT PORTFOLIO LANDSCAPE
PORTFOLIO OVERVIEW BY DEMAND TYPE
NON-REGULATORY
PRODUCTION SUPPORT
REGULATORY
Account Balance, Payments and Taxex
Billing and Rates
Credit and Collections
Emma, outsorts and implausibles
METERS AND Master data
Outbound Recorded Calls
Reports, Data Extracts and Analytics
Retail Access
WEB IVR and Digital Platforms
Outage Management System
SAP CRM
SAP CCS Front Office
SAP ECC
GL Transfer Error
LARGE
MEDIUM
SMALL
EV Phase In Rate-NY
Elderly Blind Disabled (EBD) Certification Automation-NY
UIL Low Income Discount Rate (LIDR)-UIL
Enhanced Energy Affordability Program (EEAP)-NY
NY Proposed Legislation A.3875-S.3876-NY
Regulatory Driven Efforts-CMP
Regulatory Driven Efforts-NY
CT Advanced Termination Notice PA 23-199
DPA (Minimum Payment Agreement Plan)-NY
Testing Center of Excellence (TCOE) SAP Testing Automation-AGR
Distributed Generation SAP Billing Automations Program-NY
Statewide Solar For All-NY
New IVR and Voice Solution-AGR
High Bill High Usage Redesign-AGR
Digital Tech Stack Lifecycle Upgrades-AGR
Energy Manager Enhancements-AGR
Customer Service Generative AI-AGR
CS Improvements-NY
RPA IPA Customer Service-AGR
Mobile Redesign-AGR
Hardship Communications Track-UIL
S4 HANA Implementation-AGR
Quality Management System-AGR
MV90-NY
AI, Intelligent Automation and Analytics for Contact Centers and Billing Exceptions
Customer Journey Enhancements Wave 3-AGR
Digital Communications-AGR
Digital Customer 360 Analytics-AGR
DIGITAL CUSTOMER
AUTOMATION, ANALYTICS & GEN AI
ENABLE THE BUSINESS / OTHERS
New Scheduler Project
Global S/4Hana
Supply Chain Digitization
MV90 Upgrade UIL
Networks Lifecycle Apps
Networks Mobility Program Digitalization
ESRI UN Deployment
OpenText Cloud ECM and Rate Case Advisor
On-prem SharePoint migration to O365​
SUPPORT
SUPPLY CHAIN & NETWORKS
We have developed an initial portfolio classification across demand types and sizes to provide directional visibility. However, this view is not exhaustive, as it is based on limited and fragmented data currently available.
NOTE: This modeled view will be complemented and further detailed once all key information regarding current demand is made available
Digital Applications Demand
Customer Services Demand
Notes: *Poner Tambien lo externo (Proveedores, etc)

## Slide 38
01
03
Methodology
A structured approach that defines the phases, activities, and deliverables required to consistently and efficiently achieve project objectives
04
05
Current State Analysis
Includes explanations for Roles and Responsibilities, Value stream Mapping, tools and Governance Mapping
Context
Document summary
Project Portfolio Landscape
An overview of the Digital Products’ current demand and tool portfolio
02
Executive Summary
Why we are here. Executive findings & implications. Methodology (Wave 1 Step 1 sources).
Table of contents
06
Insights & Key Definitions for To-Be Model
A synthesis of key insights and foundational definitions shaping the design of the target operating model​

## Slide 39
FUTURE STATE GUIDING PRINCIPLES
STRUCTURAL MISALIGNMENT
DELIVERY EXPERIENCE AND PAIN POINTS
OPERATING CONSTRAINTS
These are the structural and operational limitations currently constraining the model’s ability to scale and deliver value consistently.
This section outlines the key factors:
People: Capacity & accountability are structurally constrained
Process: Lack of standardization drives inconsistency
Tools: Fragmented ecosystem limits visibility and control
Governance: Decision-making is fragmented
These are the friction points impacting execution and the business or user experience.
This section describes the main issues identified related to:
  Fragmented demand and intake drive reactive, non-strategic delivery
  Lack of clear product ownership weakens accountability and decision-making
  Limited portfolio visibility constrains end-to-end planning and prioritization
  Uncoordinated capacity and overlapping initiatives reduce efficiency and impact
This refers to the misalignment between the organizational structure, governance model, and the way products are managed and delivered.
This section highlights the structural gaps:
No Product Entry Point
No Value-Based Decision-Making
No End-to-End Product View
No Ownership of Outcomes
No Product-Level Steering
No Common Language of Value
No Product Ownership Model
Demand Intake & Structuring
Value-Based Prioritization
Product Portfolio Management & Planning
Product Governance & Ownership
They will serve as a decision-making framework for designing processes, roles, and governance aligned with a more scalable, transparent, and product-oriented model.
INSIGHTS & KEY DEFINITIONS FOR THE TO-BE MODEL
OVERALL CONCLUSIONS
Our assessment highlights opportunities to strengthen alignment, governance, and prioritization to enable a more scalable and sustainable TO‑BE operating model.

## Slide 40
INSIGHTS & KEY DEFINITIONS FOR THE TO-BE MODEL
CURRENT OPERATING CONSTRAINTS
Fragmented intake and ad-hoc prioritization lead to misaligned decisions and unmanaged demand
Formal processes applied only to large initiatives leave most work without structure or governance
Inconsistent ways of working across teams (PMs, Leads, vendors) increase delivery variability
Digital Products cannot reliably scale delivery or ensure accountability, impacting timelines and quality.
Limited and slow-to-scale capacity (e.g., ~1 year hiring cycle, open leadership roles) reduces responsiveness to growing demand
Unclear ownership and overlapping responsibilities create execution risk and inefficiencies
High vendor dependency limits control over delivery and increases coordination overhead
Demand is neither consistently evaluated nor executed, reducing predictability and value delivery.
Multiple forums without portfolio-level ownership dilute accountability and slow decisions
No standardized prioritization criteria leads to inconsistent and non-value-based trade-offs, and always accepting all incoming demand
Limited cross-team alignment mechanisms (e.g., SAP footprints, Business vs IT) create silos
Decisions always result in acceptance causing interference with real demand planning
Multiple disconnected intake and tracking tools prevent end-to-end visibility
Lack of portfolio management capabilities across most units limits strategic oversight
Inconsistent and informal tool usage (e.g., spreadsheets, local tools) fragments information
Leadership lacks real-time transparency to manage demand, capacity, and performance effectively.
Decisions are reactive and uncoordinated, limiting alignment with strategic priorities.
PEOPLE — Capacity & accountability are structurally constrained
PROCESS — Lack of standardization drives inconsistency and inefficiency
TOOLS — Fragmented ecosystem limits visibility and control
GOVERNANCE — Decision-making is fragmented and not value-driven
The current operating model is constrained by fragmented ownership, inconsistent processes, and limited visibility across demand, delivery, and outcomes. These structural gaps prevent scalable execution and hinder the shift toward a value-driven, product-centric model.

## Slide 41
INSIGHTS & KEY DEFINITIONS FOR THE TO-BE MODEL
DELIVERY & EXPERIENCE PAIN POINTS (1/2)
BUSINESS APPLICATIONS
STAGE: Intake - Delivery
App-Owner Mindset, Not Product Mindset
Across both branches, demand is owned at the application level — not by Product Managers/ POs accountable for end-to-end business outcomes. Each team optimizes its own application; no one owns the joint customer journey or value-stream result.
IMPACT
Prevents structured demand management and limits the ability to prioritize and manage work at the product level.
” We need to have standardization — processes, demand intake and report.
" — Carlos Garbin
STAGE: Prioritization
Global SAP Incident Flood
Incident demand consistently takes precedence over all other work, consuming a significant portion of team capacity and displacing planned initiatives. This creates a reactive delivery environment.
IMPACT
Disrupts value-based prioritization and prevents capacity from being aligned to strategic product outcomes.
"Sometimes entire team is focusing on incidents" — Michael Dubois
STAGES: Intake + Portfolio
GIS Informal PM Stack
Delivery is managed through a mix of informal tools and processes, with limited portfolio visibility outside of large initiatives. A significant portion of work remains untracked
IMPACT
Limits end-to-end visibility and constrains effective product portfolio management and capacity planning.
"My team uses Jira for misc. work OneNote, Teams and Spreadsheets to manage" — George Porto
STAGE: Classification
Corporate Project Overlap
Multiple tools and inconsistent classification approaches lead to duplicated demand and overlapping initiatives addressing similar outcomes. Coordination across teams is limited.
IMPACT
Reduces efficiency and prevents alignment to clear product ownership and business outcomes.
"PDD is the driver. Lots of overlapping projects" — Amit Patel
01
02
03
04
Four critical bottlenecks are driving demand risk across the end-to-end Business Applications lifecycle (intake to portfolio management)

## Slide 42
INSIGHTS & KEY DEFINITIONS FOR THE TO-BE MODEL
DELIVERY & EXPERIENCE PAIN POINTS (2/2)
CUSTOMER SERVICE APPLICATIONS
STAGES: Classification + Prioritization
Customer Services Leadership Gap
Key leadership roles remain unfilled, with prioritization and decision-making cascading inconsistently across sub-teams. This results in limited alignment and no consolidated view of demand at the branch level.
IMPACT
Prevents consistent product-level prioritization and weakens accountability across the product portfolio.
STAGES: Portfolio + Delivery
No Branch-Wide Portfolio Tool
Portfolio management capabilities are fragmented, with no unified view across Billing, CRM, Metering, and Basis. Existing tools support only isolated areas, limiting cross-team coordination. PMO handles large projects without a consolidated view of Billing / CRM / Metering / Basis portfolios.
IMPACT
Constrains end-to-end product portfolio visibility and limits the ability to manage capacity and priorities holistically.
STAGE: Delivery
Smart Metering Vendor Concentration
The Smart Metering portfolio is fully vendor-delivered, with vendors owning both requirements and execution. Internal capabilities to manage or challenge delivery are limited. "Intrinsic common sense" is the prioritization rule.
IMPACT
Weakens product ownership and creates dependency risks, limiting control over product outcomes and long-term capability
STAGE: Intake + Prioritization
Multi-OPCO Capacity Competition
7 business OPCOs compete for the same Customer Services IT capacity. , with demand routed through parallel channels and no unified prioritization mechanism. Allocation decisions are often ad hoc
IMPACT
Prevents coordinated product planning and leads to suboptimal allocation of capacity across competing product demands.
01
02
03
04
"Who is in charge of what — 3 people can run the payment jobs" — Kumar + Stephanie
▸ "No tool to support portfolio management... No tools or process to manage delivery of vendors"
"All portfolio in vendor. Vendors are consultants for the work" — Iram Chowdhury
"Resource allocation — multiple OPCOs competing by capacity" — Kumar
Four critical bottlenecks are driving demand risk across the end-to-end Customer Services Applications lifecycle (intake to portfolio management)

## Slide 43
No Product Entry Point
Demand enters through multiple disconnected channels, with no single front door aligned to products or value streams.
(6+ disconnected channels (Jira, IT Now, RITM, SharePoint, Email, Word). No single front door.)
Product model requires a unified intake layer structured around products, not tools or channels.
No Value-Based Decisioning
Prioritization is inconsistent and driven by local criteria, with no common definition of value across initiatives.
(Each area uses different criteria — PDD, impact ×users, criticality, operational urgency, common sense.)
Product model requires a standardized, value-based prioritization framework tied to business outcomes.
No End-to-End Product View
Portfolio management capabilities are fragmented, limiting visibility across demand, capacity, and delivery.
No consistent and standardized use of portfolio tool. Only Smart Metering uses PPM Now.
Product model requires integrated portfolio tooling to manage products holistically across their lifecycle.
No Ownership of Outcomes
No standard process to manage delivery. Ownership is unclear across the lifecycle, with teams and vendors defining timelines and follow-up independently
(No standard process to manage delivery. Each team estimates, sets timelines, and follows up on delivery)
Product model requires clear ownership, performance management, and outcome-based governance.
No Product-Level Steering
Existing forums are not structured to drive portfolio-level or product-based decisions.
(Different recurring forums exist — but Manager Check-in participants are still TBC; no forum covers portfolio-level decisions.)
Product model requires governance aligned to product portfolios, with clear accountability and decision rights.
No Common Language of Value
Lack of standardized definitions of impact (client, business value) prevents consistent evaluation and comparison of work.
Each demand request is worked depending on perception of value and Demand size
Product model requires a shared taxonomy and classification model as a foundation for prioritization and planning.
01
02
03
04
05
06
07
No Product Ownership Model
Work is organized around projects and applications, with limited alignment to value streams or business outcomes.
(Demand is organized by application silo, not by Value Stream. IT requests don't trace to business OKRs)
Product model requires organizing around products, with clear ownership and alignment to business OKRs.
INSIGHTS & KEY DEFINITIONS FOR THE TO-BE MODEL
STRUCTURAL MISALIGNMENT
Seven structural issues surface — no single-area fix resolves them; the TOM must standardize end-to-end

## Slide 44
DEMAND INTAKE & STRUCTURING
VALUE-BASED PRIORITIZATION
PRODUCT PORTFOLIO MANAGEMENT & PLANNING
PRODUCT GOVERNANCE & OWNERSHIP
Clear accountability and governance ensure decisions are aligned to product outcomes.
Defined roles (Product Owner / Product Manager / Tech Lead)
Product-based governance forums with decision rights
Vendor management aligned to product performance
KPIs tied to product outcomes and business value
All demand must be captured through a unified intake layer aligned to products or value streams, ensuring full visibility and traceability.
Single entry point per product/value stream
Standard intake criteria and mandatory fields
Consistent demand categorization across teams (type, size, complexity, value driver)
Clear ownership for triage and backlog assignment
Demand is consistently evaluated and prioritized using a standardized framework tied to business outcomes.
Common scoring model (value, urgency, risk, effort)
Transparent prioritization across competing demands
Product-level backlog ownership
Trade-offs made at portfolio/product governance level
End-to-end visibility enables coordinated planning across demand, capacity, and delivery.
Integrated portfolio view across all products
Capacity planning aligned to product priorities
Roadmaps managed at product level (not project level)
Continuous tracking of delivery and outcomes
INSIGHTS & KEY DEFINITIONS FOR THE TO-BE MODEL
TO-BE GUIDING PRINCIPLES
Four principles guide the Target Operating Model — each answers one of the 7 structural issues and is grounded in prior NTT work with Avangrid
PRODUCT-CENTRIC DESIGN PRINCIPLES