## Slide 1
AVANGRID · DIGITAL PRODUCTS
Target Operating Model
Demand Management — Stage 01
A product-centric operating model for IT Business Applications and Customer Services Applications under VP IT Business Solutions Delivery.
April 2026

## Slide 2
Executive Summary
OUR PROPOSAL
Adopt a product-centric operating model with eight Value Stream Teams aligned to customer outcomes — converting today's fragmented intake into a scalable, governed framework that supports projected growth.
WHY NOW
• Projected 30–50% growth in Digital Products demand
• Multiple uncoordinated intake channels create lost visibility
• No shared definition of value across business units
• Manual reporting disconnected from operational reality
WHAT CHANGES
• Single intake channel per Value Stream
• Two-gate governance (weekly triage + monthly portfolio)
• Class-of-Service framework with capacity caps
• Unified backlog system with one source of truth
HOW WE GET THERE
• Pilot with one Value Stream over 14 weeks
• Refine and validate the governance model
• Scale to remaining Value Streams in waves
• Continuous improvement through feedback loops
Avangrid · Digital Products · Target Operating Model

## Slide 3
Digital Products organization · approximately 50 people across two branches
VP · IT Business Solutions Delivery
IT BUSINESS APPLICATIONS
approximately 26 people · 4 sub-teams
Electric & Gas Operations — ~7 people
GIS & Operations Support — ~6 people
Corporate Applications — ~8 people
Global SAP (Iberdrola) — ~5 people
CUSTOMER SERVICES APPLICATIONS
approximately 24 people · 5 sub-teams
Billing, FICA & Collections — ~8 people
Device & Metering — ~8 people
CRM & Contact Center — ~4 people
SAP & CS Architecture — ~2 people
SAP Basis — ~2 people
Avangrid · Digital Products · Target Operating Model

## Slide 4
Target Operating Model · eight Value Stream Teams aligned to customer outcomes
Meter-to-Cash
Service Lifecycle
Customer signs up · activates · changes · disconnects
Meter-to-Cash
Revenue Operations
Accurate billing · easy payment · fair recovery
Customer Care
& Contact Center
Issue resolution · self-service · voice of customer
Field Operations
Field worker / inspector / lineman productivity
Engineering &
Asset Management
Engineer / planner designs with reliable data
Network Operations
& Control
Grid operator prevents and minimizes outages
Corporate &
Regulatory Services
HR / employee / regulatory user self-service
Iberdrola Corporate
Services
Spain finance / procurement / budget
Customer Services Applications
IT Business Applications
Each team operates a single backlog with end-to-end ownership of its outcome. Cross-team coordination happens through dedicated forums, not shared backlogs.
Avangrid · Digital Products · Target Operating Model

## Slide 5
Stage 01 — Demand Management · five framework dimensions
CAPABILITIES
14 items
What the organization must be able to do
Intake · classification · scoring · triage · routing · visibility · de-duplication
ROLES
4 items
Who owns and operates the framework
Requestors · Product/Demand Managers · Architects · Triage Committee
TOOLS
5 items
Systems and platforms used
Capture · tracking · communication · documentation · reporting
GOVERNANCE
6 items
Decisions, forums, controls
Forums · decision practices · escalation · guidelines · alignment · oversight
PERFORMANCE
7 items
How success is measured
Volume · quality · lead time · channel mix · urgency · duplication · visibility
Avangrid · Digital Products · Target Operating Model

## Slide 6
Capabilities · what the organization must be able to do
CAPABILITIES · 14 items
Demand intake channels
Single front door per Value Stream Team. Email, Teams, ad-hoc messaging are decommissioned as demand entry. Incident-only path remains.
Demand registration & logging
Auto-created backlog item from intake form. Immutable audit fields: requester, business unit, team, date. Every state change logged.
Channel consolidation
One adaptive intake form per team. Target: 90% of demand via single channel by month 6. No alternative formal channels accepted.
Standard intake formats
Canonical template with mandatory Definition of Ready fields: title, business value, acceptance criteria, class of service, due date, sponsor.
Demand classification
Three independent axes: type, size, urgency. Closed taxonomy. Classification done at intake gate, not self-declared.
Run · Change · Regulatory · Innovation
Four Classes of Service with capacity caps. Replaces ad-hoc 'urgent override' culture with explicit policy.
Business value definition
Weighted scoring formula combining business value, user experience, safety, and effort. Sponsor signs off the score at intake.
Acceptance criteria
Mandatory in Definition of Ready. Format: Given/When/Then or measurable outcome. Reviewed before scoring. Immutable post-prioritization.
Technical feasibility input
Lightweight check at intake gate by rotating architect. Time-boxed (2 hours max). Output: Feasible / Conditional / Not feasible.
Triage & validation
Weekly 30-minute triage committee. Outcomes: Accept · Send-back · Reject. Five-business-day SLA.
Demand routing & assignment
Routing by Value Stream, not by team or person. Auto-routing based on requester selection. Cross-stream items go to Architecture review.
Urgent or exception requests
Expedite Class of Service capped at 20% of throughput. Real-time incidents bypass intake (Service Desk SLA).
Demand visibility & tracking
Single dashboard, public read-only. Views: inflow funnel · backlog by team · class-of-service mix · aging · top priorities.
Duplicate & overlap identification
Similarity search at submit (top-3 matches surfaced). Weekly de-dup query. Overlaps escalated to Portfolio Committee.
Avangrid · Digital Products · Target Operating Model

## Slide 7
Roles · who owns and operates the framework
ROLES · 4 items
Business requestors & stakeholders
All originating business units route through a single intake form per Value Stream. Includes Customer Services Products organization, Networks Business sponsors, Iberdrola corporate, and BRS UIL/CMP/NY.
Product or Demand Managers
One Product Manager per Value Stream Team — accountable for outcome, scoring, and backlog priority. One Demand Manager (cross-team) audits scoring and intake quality.
Architects & technical reviewers
Architecture Council with rotating members from existing technical leads. Time-boxed advisory input at the intake gate. Provides feasibility view, not a veto.
Triage / intake committee
Weekly committee per portfolio. Composition: Demand Manager (chair) plus Product Managers and Architect. Decisions logged with reason. Cross-portfolio escalations go to monthly Portfolio Committee.
Avangrid · Digital Products · Target Operating Model

## Slide 8
Tools · systems and platforms used
TOOLS · 5 items
Demand capture
Single intake form per Value Stream Team with adaptive logic. Mandatory fields enforce Definition of Ready. Separate dedicated channel for real-time grid operations.
Tracking & backlog
Single backlog system as system of record. Item hierarchy: Initiative → Epic → Feature → Story. Team Kanban with five phases and dual track (Discovery + Delivery).
Communication channels
Triage outcomes auto-published to requesters. Per-requester portal showing live status. Cross-team coordination through dedicated forums.
Documentation
Single source of truth for Definition of Ready, Class of Service taxonomy, per-team product brief. Sponsor approval logged within the intake form itself.
Reporting & visibility
Demand dashboard with five views: inflow funnel, backlog by team, class-of-service mix, aging, top priorities. Auto-refresh under one hour. Director-level rollups.
Avangrid · Digital Products · Target Operating Model

## Slide 9
Governance · decisions, forums, and controls
GOVERNANCE · 6 items
Demand review forums
Two-gate structure. Gate 1: weekly triage (30 minutes). Gate 2: monthly Portfolio Committee (90 minutes). Quarterly cross-portfolio Big Room Planning.
Decision-making practices
Four explicit outcomes: Accept · Send-back · Reject · Redirect. Every decision audit-logged with reason. No silent overrides.
Escalation mechanisms
Cross-team conflicts resolved at Customer Journey Forum. Cross-portfolio conflicts resolved at VP Portfolio Sync. Every Expedite reviewed at the next Portfolio Committee.
Definition of intake guidelines
Single source of truth for the Definition of Ready template, Class of Service taxonomy, and capacity caps. Reviewed every six months by the Demand Council.
Alignment with business stakeholders
Quarterly Big Room Planning. Customer Journey Forum per major customer journey. Sponsor sign-off mandatory at intake (business value approval).
Oversight of inflow & backlog health
Demand Manager owns the demand dashboard. Aging beyond threshold triggers automatic escalation. Quarterly demand-vs-delivery conversion review.
Avangrid · Digital Products · Target Operating Model

## Slide 10
Performance · how success is measured
PERFORMANCE · 7 items
Demand volume & inflow trends
Submissions per week, month, quarter. Breakdown by Value Stream, Class of Service, OPCO, and source business area.
Demand quality
Definition-of-Ready pass-rate at first submission (target 70% or higher). Re-submission rate per requester. Acceptance criteria quality score.
Triage lead time
Median time from submission to Gate 1 decision (target 5 business days or less). 90th percentile to surface outliers. Breakdown per Class of Service.
% via formal channels
Target 90% via single channel by month 6. Decommissioned-channel residuals tracked monthly. Per-business-unit adoption visible.
% urgent or bypassed
Expedite as percent of total throughput (cap 20%). Regulatory subset tracked. Auto-downgrade rate of unauthorized 'urgent' claims.
Duplication & overlap
Duplicate-link rate (% submissions matched to existing). Overlap escalations resolved at Portfolio Committee.
Visibility & traceability
Percent of requesters who can find own submission status (target 100%). Average time to status update. Live per-business-unit portal.
Avangrid · Digital Products · Target Operating Model

## Slide 11
Portfolio architecture · three layers from VP rollup to team execution
VP ROLL-UP DASHBOARD
Aggregated view across both portfolios · monthly Portfolio Sync · cross-portfolio dependencies
PORTFOLIO BOARD · Customer Services Applications
3 Value Streams · cards = Initiatives
Monthly Portfolio Committee
PORTFOLIO BOARD · IT Business Applications
5 Value Streams · cards = Initiatives
Monthly Portfolio Committee
EIGHT VALUE STREAM TEAM BOARDS · cards = Epics → Features → Stories
Meter-to-Cash
Service Lifecycle
5 phases
× 2 tracks
(Discovery + Delivery)
Meter-to-Cash
Revenue Operations
5 phases
× 2 tracks
(Discovery + Delivery)
Customer Care
& Contact Center
5 phases
× 2 tracks
(Discovery + Delivery)
Field Operations
5 phases
× 2 tracks
(Discovery + Delivery)
Engineering
& Asset Mgmt
5 phases
× 2 tracks
(Discovery + Delivery)
Network Operations
& Control
5 phases
× 2 tracks
(Discovery + Delivery)
Corporate &
Regulatory
5 phases
× 2 tracks
(Discovery + Delivery)
Iberdrola
Corporate Services
5 phases
× 2 tracks
(Discovery + Delivery)
Avangrid · Digital Products · Target Operating Model

## Slide 12
Portfolio Board · cards are Initiatives flowing through stages
Example · IT Business Applications Portfolio Board
Funnel
Reviewing
Analyzing
Backlog
Implementing
Done
Storm program v2
Field Operations
Mobility upgrades
Field Operations
Drawing platform
Engineering & Asset
Network deployment
Engineering & Asset
OMS modernization
Network Ops
Doc viewer scale
Field Operations
Mobile field migration
Field Operations
ERP transition
Iberdrola Corp
Asset registry refresh
Engineering & Asset
Storm program Q1
Field Operations
▲ APPROVAL GATE
CLASS OF SERVICE
Standard
Fixed-Date
Expedite
Intangible
Avangrid · Digital Products · Target Operating Model

## Slide 13
Team Kanban · five phases by two tracks · cards are Epics, Features, Stories
Example · Field Operations Team Kanban
Phase 0
DISCOVERY
Phase 1
MATERIALIZATION
Phase 2
CREATION
Phase 3
ONGOING
Phase 4
MAINTENANCE
DISCOVERY
TRACK
DELIVERY
TRACK
EPIC
Migrate DLI inspections
exploring offline reqs
EPIC
Migrate TLI inspections
sizing with vendor
EPIC
Migrate DGI/TGI
team assigned · sprint plan
FEATURE
Offline DLI capability
in dev · Sprint 5
FEATURE
Mobile TLI UI
in dev · Sprint 5
STORY
Sync logic — QA
Sprint 4
EPIC
Decommission FWM
hypercare · 30d
EPIC · multi-sprint
FEATURE · 2-6 weeks
STORY · 1 sprint
Avangrid · Digital Products · Target Operating Model

## Slide 14
Class of Service framework · capacity caps replace ad-hoc 'urgent' overrides
STANDARD
≈50% baseline
Normal demand flowing through the standard intake gate.
WHEN IT APPLIES
Routine enhancements, planned change, tech debt addressed in cycle.
FIXED-DATE
≈20%
Demand with a hard regulatory or contractual deadline.
WHEN IT APPLIES
Prioritized by date, not by score. Date breach triggers escalation.
EXPEDITE
≤20% · CAPPED
Critical regulatory or safety items requiring fast-track.
WHEN IT APPLIES
Bypasses Gate 1, logged for review at next Portfolio Committee. Cap is enforced.
INTANGIBLE
≈10% reserved
Innovation, research, user-experience exploration.
WHEN IT APPLIES
Protects the strategic-partner positioning beyond pure delivery.
Capacity caps are enforced monthly at the Portfolio Committee · Expedite breach triggers a governance escalation, not a quiet override.
Avangrid · Digital Products · Target Operating Model

## Slide 15
Roadmap · 14-week pilot validates the model before scaling
Weeks 1–2
REVIEW & BASELINE
Stakeholder interviews · channel-volume baseline · vendor model decision
→
Weeks 3–4
TEAM DESIGN
Charter the pilot team · Product Manager onboarded · core team staffed
→
Weeks 5–6
SETUP
Portfolio Board + Team Kanban configured · DoR template · Class of Service
→
Weeks 7–13
PILOT EXECUTION
Team runs the new model · weekly triage · monthly portfolio review
→
Week 14
RETROSPECTIVE & SCALE
Validate KPIs · refine playbook · approval to scale to next team
PILOT TEAM RECOMMENDATION
Meter-to-Cash · Service Lifecycle (Smart Metering)
Closest existing analog to a Product Manager already in place — minimal change-management lift.
Vendor delivery model already stable — Avangrid acts as product owner today.
Clear, scoped user base (field services, meter installers, customer) · contained risk.
Avangrid · Digital Products · Target Operating Model