## Slide 1
AVANGRID · DIGITAL PRODUCTS
Target Operating Model
Wave 1 — Demand Management Design & Pilot
A product-centric operating model for IT Business Applications and Customer Services Applications under VP IT Business Solutions Delivery.
April 2026

## Slide 2
Table of contents
▶
NTT DATA
01
Context
Why Avangrid is consolidating Customer Services and IT Business Apps into Digital Products.
02
Executive Summary
The proposal in one page — scope, structural issues, governing principles, decisions ahead.
03
Current State Analysis
Vitor Cruz's three director branches, ~50 FTE, sub-team mapping and existing champions.
04
Structural Issues & Guiding Principles
Seven structural issues from the AS-IS, four guiding principles that resolve them.
05
Stage 1 · Demand Management Framework
Five dimensions — Capabilities · Roles · Tools · Governance · Performance — including branch specifics.
06
Operating Model · Crews & Bases
unFIX primer · Strongly Aligned Base · Supporting Crews · Sibling Bases · 8 Value Stream deep-dives · Vendor model.
07
Demand Flow & Portfolio Operation
Forums · Portfolio + Team Boards · Class of Service · Wave 1 Roadmap · TO-BE Demand Flow.
08
Open Decisions & Next Steps
Validation needed before steady-state — vendor model · PM staffing · NOC owner.

## Slide 3
Table of contents
▶
NTT DATA
01
Context
Why Avangrid is consolidating Customer Services and IT Business Apps into Digital Products.
02
Executive Summary
The proposal in one page — scope, structural issues, governing principles, decisions ahead.
03
Current State Analysis
Vitor Cruz's three director branches, ~50 FTE, sub-team mapping and existing champions.
04
Structural Issues & Guiding Principles
Seven structural issues from the AS-IS, four guiding principles that resolve them.
05
Stage 1 · Demand Management Framework
Five dimensions — Capabilities · Roles · Tools · Governance · Performance — including branch specifics.
06
Operating Model · Crews & Bases
unFIX primer · Strongly Aligned Base · Supporting Crews · Sibling Bases · 8 Value Stream deep-dives · Vendor model.
07
Demand Flow & Portfolio Operation
Forums · Portfolio + Team Boards · Class of Service · Wave 1 Roadmap · TO-BE Demand Flow.
08
Open Decisions & Next Steps
Validation needed before steady-state — vendor model · PM staffing · NOC owner.

## Slide 4
EXECUTIVE SUMMARY
NTT DATA
GOVERNING THOUGHT
Convert Avangrid's fragmented intake into a product-centric Target Operating Model — eight Value Stream Crews, one front door, one prioritization framework, two governance gates.
WHY NOW
• Demand fragmented across 6+ disconnected channels
• No shared definition of value across initiatives
• Portfolio visibility limited to Smart Metering (PPM Now)
• PJMs absorb demand reactively — no Product Manager role exists
• Forecast 30–50 % growth in Digital Products demand
WHAT WE PROPOSE
• 8 Value Stream Crews aligned to customer outcomes
• 1 Jira request type per VS · mandatory DoR fields
• 2-gate governance — weekly triage + monthly portfolio
• Class of Service framework — Expedite capped ≤ 20 %
• Two-level work model — Initiative at portfolio · Story at squad
HOW WE GET THERE
• Wave 1 — Demand Mgmt Design & Pilot (14 weeks)
• Pilot one Value Stream end to end · learn · adjust
• Five-step lifecycle — Enablement → Define → Design → Pilot → Learn
• Validated playbook + refined Jira config v2.0 at the end of Wave 1
• Continuous feedback log captured during pilot execution
Avangrid · Digital Products · Target Operating Model

## Slide 5
Table of contents
▶
NTT DATA
01
Context
Why Avangrid is consolidating Customer Services and IT Business Apps into Digital Products.
02
Executive Summary
The proposal in one page — scope, structural issues, governing principles, decisions ahead.
03
Current State Analysis
Vitor Cruz's three director branches, ~50 FTE, sub-team mapping and existing champions.
04
Structural Issues & Guiding Principles
Seven structural issues from the AS-IS, four guiding principles that resolve them.
05
Stage 1 · Demand Management Framework
Five dimensions — Capabilities · Roles · Tools · Governance · Performance — including branch specifics.
06
Operating Model · Crews & Bases
unFIX primer · Strongly Aligned Base · Supporting Crews · Sibling Bases · 8 Value Stream deep-dives · Vendor model.
07
Demand Flow & Portfolio Operation
Forums · Portfolio + Team Boards · Class of Service · Wave 1 Roadmap · TO-BE Demand Flow.
08
Open Decisions & Next Steps
Validation needed before steady-state — vendor model · PM staffing · NOC owner.

## Slide 6
CURRENT STATE ANALYSIS
DIGITAL PRODUCTS SPANS TWO DIRECTOR BRANCHES PLUS PRODUCT MANAGEMENT
NTT DATA
Digital Products spans two director branches (~50 FTE) across nine sub-teams and a separate Product Management group.
Vitor Cruz — VP IT Business Solutions Delivery
Carlos Garbin — Director
IT Business Applications · ~26 FTE
Bruno Moreto
Electric & Gas Ops
7 FTE
G&E Champion: Andrew McGibbon
George Porto
GIS & OSG
6 FTE
GIS Champion: George Porto
Sarath Garikapati
Corporate Applications
8 FTE
Corporate Champion: Amit Patel
Vanessa Colombo
Global SAP · Iberdrola FI · PO · Budget
5 FTE
Global SAP Champion: Michael Dubois
Kumar Jaladanki — Director
Customer Services Apps · ~24 FTE
Ivelisse Velazquez
FICA, Billing & Collection
8 FTE
SAP Champion: Stephanie
TBD (vacant)
CRM & Contact Center Ops
4 FTE
Vincent Lam
Billing, Device & Metering
8 FTE
Smart Metering Champion: Iram Chowdhury
Open (vacant)
SAP & CS Architecture
2 FTE
Nagi Reddy
SAP Basis
2 FTE
Heather LaJoie — Director
Product Management · ~2 FTE
Vacant
Product Management
2 FTE
Strategic coordination layer across delivery and execution teams. Ensures alignment between business priorities and technical implementation.
Shapes and supports prioritization of work · provides direction throughout execution · enables consistent focus on value creation.
IT Program Delivery
(Vacant)
Vacant
Program Delivery role to be staffed
Area champion identified (6)

## Slide 7
Table of contents
▶
NTT DATA
01
Context
Why Avangrid is consolidating Customer Services and IT Business Apps into Digital Products.
02
Executive Summary
The proposal in one page — scope, structural issues, governing principles, decisions ahead.
03
Current State Analysis
Vitor Cruz's three director branches, ~50 FTE, sub-team mapping and existing champions.
04
Structural Issues & Guiding Principles
Seven structural issues from the AS-IS, four guiding principles that resolve them.
05
Stage 1 · Demand Management Framework
Five dimensions — Capabilities · Roles · Tools · Governance · Performance — including branch specifics.
06
Operating Model · Crews & Bases
unFIX primer · Strongly Aligned Base · Supporting Crews · Sibling Bases · 8 Value Stream deep-dives · Vendor model.
07
Demand Flow & Portfolio Operation
Forums · Portfolio + Team Boards · Class of Service · Wave 1 Roadmap · TO-BE Demand Flow.
08
Open Decisions & Next Steps
Validation needed before steady-state — vendor model · PM staffing · NOC owner.

## Slide 8
SEVEN STRUCTURAL ISSUES SURFACE — NO SINGLE-AREA FIX RESOLVES THEM; THE TOM MUST STANDARDIZE END-TO-END
NTT DATA
01
No Product Entry Point
Demand enters through multiple disconnected channels, with no single front door aligned to products or value streams.
(6+ disconnected channels — Jira · IT Now · RITM · SharePoint · Email · Word. No single front door.)
▶
Product model requires a unified intake layer structured around products, not tools or channels.
02
No Value-Based Decisioning
Prioritization is inconsistent and driven by local criteria, with no common definition of value across initiatives.
(Each area uses different criteria — PDD · impact × users · criticality · operational urgency · common sense.)
▶
Product model requires a standardized, value-based prioritization framework tied to business outcomes.
03
No End-to-End Product View
Portfolio management capabilities are fragmented, limiting visibility across demand, capacity, and delivery.
(No consistent and standardized use of portfolio tool. Only Smart Metering uses PPM Now.)
▶
Product model requires integrated portfolio tooling to manage products holistically across their lifecycle.
04
No Ownership of Outcomes
No standard process to manage delivery. Ownership is unclear across the lifecycle, with teams and vendors defining timelines and follow-up independently.
(Each team estimates, sets timelines, and follows up on delivery on its own.)
▶
Product model requires clear ownership, performance management, and outcome-based governance.
05
No Product-Level Steering
Existing forums are not structured to drive portfolio-level or product-based decisions.
(Different recurring forums exist — but no forum covers portfolio-level decisions.)
▶
Product model requires governance aligned to product portfolios, with clear accountability and decision rights.
06
No Common Language of Value
Lack of standardized definitions of impact (client, business value) prevents consistent evaluation and comparison of work.
(Each demand request is worked depending on perception of value and demand size.)
▶
Product model requires a shared taxonomy and classification model as a foundation for prioritization and planning.
07
No Product Ownership Model
Work is organized around projects and applications, with limited alignment to value streams or business outcomes.
(Demand is organized by application silo, not by value stream. IT requests don't trace to business OKRs.)
▶
Product model requires organizing around products, with clear ownership and alignment to business OKRs.
Avangrid · Digital Products · Target Operating Model

## Slide 9
FOUR GUIDING PRINCIPLES
EACH PRINCIPLE ANSWERS SPECIFIC STRUCTURAL ISSUES FROM THE AS-IS
NTT DATA
01
DEMAND INTAKE & STRUCTURING
Resolves Issue 01 — No Product Entry Point
• All demand captured through unified intake layer aligned to products / value streams
• Single entry point per product / value stream
• Standard intake criteria and mandatory fields
• Consistent demand categorization (type, size, complexity, value driver)
• Clear ownership for triage and backlog assignment
02
VALUE-BASED PRIORITIZATION
Resolves Issues 02 + 06 — No Value-Based Decisioning · No Common Language of Value
• Demand evaluated using a standardized framework tied to business outcomes
• Common scoring model: value · urgency · risk · effort
• Transparent prioritization across competing demands
• Product-level backlog ownership
• Trade-offs made at portfolio / product governance level
03
PRODUCT PORTFOLIO MGMT & PLANNING
Resolves Issue 03 — No End-to-End Product View
• End-to-end visibility enables coordinated planning across demand · capacity · delivery
• Integrated portfolio view across all products
• Capacity planning aligned to product priorities
• Roadmaps managed at product level (not project level)
• Continuous tracking of delivery and outcomes
04
PRODUCT GOVERNANCE & OWNERSHIP
Resolves Issues 04 + 05 + 07 — Ownership · Steering · Product Model
• Clear accountability and governance align decisions to product outcomes
• Defined Squad roles — Product Manager (NEW) · Tech Lead · Business Analyst
• Product-based governance forums with decision rights
• Vendor management aligned to product performance
• KPIs tied to product outcomes and business value
Avangrid · Digital Products · Target Operating Model

## Slide 10
Table of contents
▶
NTT DATA
01
Context
Why Avangrid is consolidating Customer Services and IT Business Apps into Digital Products.
02
Executive Summary
The proposal in one page — scope, structural issues, governing principles, decisions ahead.
03
Current State Analysis
Vitor Cruz's three director branches, ~50 FTE, sub-team mapping and existing champions.
04
Structural Issues & Guiding Principles
Seven structural issues from the AS-IS, four guiding principles that resolve them.
05
Stage 1 · Demand Management Framework
Five dimensions — Capabilities · Roles · Tools · Governance · Performance — including branch specifics.
06
Operating Model · Crews & Bases
unFIX primer · Strongly Aligned Base · Supporting Crews · Sibling Bases · 8 Value Stream deep-dives · Vendor model.
07
Demand Flow & Portfolio Operation
Forums · Portfolio + Team Boards · Class of Service · Wave 1 Roadmap · TO-BE Demand Flow.
08
Open Decisions & Next Steps
Validation needed before steady-state — vendor model · PM staffing · NOC owner.

## Slide 11
DEMAND MANAGEMENT
FIVE CORE PRACTICES THAT RESHAPE THE INTAKE CONVERSATION
NTT DATA
SINGLE FRONT DOOR FOR DEMAND
All demand types in one place
• Incidents
• Enhancements
• Regulatory items
• Innovation initiatives
• Technical debt
DEMAND SHAPING
Structured problem-impact-value conversations
• Don't accept 'solutions' directly
• Work with requesters to surface the underlying problem
• Quantify impact before discussing solution
• Apply value lens before scoping work
CLASSIFICATION BY PRODUCT TYPE
Two complementary axes
• Run · Grow · Transform (investment intent)
• Core SAP vs Extensions / satellites (architecture impact)
• Both axes captured at intake form
• Drives capacity allocation and routing
LIGHTWEIGHT BUT FORMAL DISCOVERY
Required artifacts before scoring
• Problem statement (one paragraph)
• Users / personas affected
• Hypothesis of value
• Hypothesis of risk
VALUE & PRIORITIZATION FRAMEWORK
Multi-factor score, not single judgment
• Business value (revenue · cost · strategic fit)
• Risk (operational · regulatory · technical)
• Regulatory urgency (deadline-driven items)
• Cost of Delay (value lost per period of delay)
Avangrid · Digital Products · Target Operating Model

## Slide 12
Table of contents
▶
NTT DATA
01
Context
Why Avangrid is consolidating Customer Services and IT Business Apps into Digital Products.
02
Executive Summary
The proposal in one page — scope, structural issues, governing principles, decisions ahead.
03
Current State Analysis
Vitor Cruz's three director branches, ~50 FTE, sub-team mapping and existing champions.
04
Structural Issues & Guiding Principles
Seven structural issues from the AS-IS, four guiding principles that resolve them.
05
Stage 1 · Demand Management Framework
Five dimensions — Capabilities · Roles · Tools · Governance · Performance — including branch specifics.
06
Operating Model · Crews & Bases
unFIX primer · Strongly Aligned Base · Supporting Crews · Sibling Bases · 8 Value Stream deep-dives · Vendor model.
07
Demand Flow & Portfolio Operation
Forums · Portfolio + Team Boards · Class of Service · Wave 1 Roadmap · TO-BE Demand Flow.
08
Open Decisions & Next Steps
Validation needed before steady-state — vendor model · PM staffing · NOC owner.

## Slide 13
UNFIX FRAMEWORK
A SHARED LANGUAGE FOR THE PRODUCT-CENTRIC OPERATING MODEL
NTT DATA
Before describing what we propose, here is the language we will use. unFIX is a flexible pattern library — we adopt only the building blocks Avangrid needs.
CREW
A stable, multi-functional team
• 3–9 people · single product or capability ownership
• Permanent — not a project team that disbands
• 7 Crew archetypes — we use Value Stream · Capability · Experience · Platform · Partnership · Facilitation · Governance
BASE
A collection of Crews + Forums sharing a strategic alignment
• 4 Base types — Strongly Aligned · Loosely Aligned · Coupled · Segregated
• Avangrid Digital Products will be a Strongly Aligned Base
• Sibling bases (Digital CoE · P&S/P&T) operate Loosely Aligned in parallel
FORUM
A recurring coordination venue · no decision rights · signals only
• 10 Forum archetypes — we use Regional · Functional · Technological · Customer Journey · Product
• Surfaces dependencies, alignment, and reuse opportunities
• Decisions stay with Crews — Forums make them visible
WHY UNFIX FOR AVANGRID
• Maps cleanly onto Avangrid's reality — value streams, sub-teams, vendors and forums already exist; we are giving them a consistent name and a clear interface.
• Modular — we adopt what fits (Strongly Aligned Base + Value Stream Crews + 5 Forums) and ignore what doesn't (e.g. mob squads, two-pizza rule).
• Compatible with the existing P&S/P&T NOM v1.5 implementation and Digital CoE patterns — no conflict between siblings.
• Source — unfix.com — open framework by Jurgen Appelo.
Avangrid · Digital Products · Target Operating Model

## Slide 14
STRONGLY ALIGNED BASE
THE DIGITAL PRODUCTS BASE HOSTS THE FULL OPERATING MODEL
NTT DATA
STRONGLY ALIGNED BASE · Avangrid Digital Products
▸ EIGHT VALUE STREAM CREWS
M2C-SL
VS
Crew
(Squad)
M2C-RO
VS
Crew
(Squad)
CCC
VS
Crew
(Squad)
FOPS
VS
Crew
(Squad)
E&A
VS
Crew
(Squad)
NOC
VS
Crew
(Squad)
C&R
VS
Crew
(Squad)
IBD
VS
Crew
(Squad)
▸ FOUR SUPPORTING CREWS + ONE FACILITATION CREW
CAPABILITY
Architecture
Council
EXPERIENCE
UX · Customer
Journey
PLATFORM
DevOps · SAP Basis
App Sec · TOSCA
Data Ops · DocMgmt
PARTNERSHIP
Vendor mgmt
(centralized)
FACILITATION
Process · Coaches
Knowledge · PJM pool
▸ FIVE FORUMS · signals · no decision rights
Regional
Functional
Technological
Customer Journey
Product (BRP)
LOOSELY ALIGNED SIBLINGS
DIGITAL COE
CX customer-facing · OPCO-aligned · 5 product teams
P&S / P&T (NETWORKS IT)
Networks IT operating model · NOM v1.5 implementing · parallel cadence
SEGREGATED BASE
SW DELIVERY · vendors
• Accenture
• SWF
• HCL
• Infosys
• Smart Metering vendor
• SAP partners
• Itron · Esri · GE / Siemens
Avangrid · Digital Products · Target Operating Model

## Slide 15
SUPPORTING CREWS
FIVE CREWS ENABLE THE EIGHT VALUE STREAMS WITHOUT SLOWING THEM DOWN
NTT DATA
Each Value Stream Crew owns its product end to end. Five supporting Crews provide the shared capabilities every Value Stream needs — without recreating the same work eight times.
CAPABILITY
Architecture & technical standards
• Architecture Council — rotating membership across Tech Leads
• Solution Architect (SAP) and Integration Architect roles owned here
• Time-boxed feasibility reviews at the intake gate (≤ 2 h)
• Sets non-functional standards · reuse patterns · technical roadmaps
• Output: Feasible · Conditional · Not feasible — advisory, no veto
EXPERIENCE
User experience and customer journey
• UX research and design embedded across Value Streams
• Owns end-to-end Customer Journey artifacts (M2C · CCC · Field)
• Aligns digital channels and self-service experiences
• Partners with Heather LaJoie (Customer Operations) for outcome KPIs
PLATFORM
Shared technical foundation
• DevOps · CI/CD pipelines · environment management
• App Security · TOSCA test automation · SAP Basis
• Data Ops — Data Governance Lead · MDM · BW / SAC analytics ownership
• Document Management (5 cross-stream apps from IT Networks Assessment)
PARTNERSHIP
Vendor relationship management — centralized
• Today: vendor management is distributed across PJMs and sub-team leads
• Centralization is a real change — single accountability for vendor health
• Owns contracts · SLAs · scorecards · joint roadmaps
• Coordinates across Accenture · SWF · HCL · Infosys · OEMs
FACILITATION
Process improvement and cross-Crew coaching
• Process Improvement · Coaches · Knowledge Manager
• Sarath Garikapati's PJM pool (5–6 PJMs) — shared resource across Crews
• Owns playbooks · onboarding · operating model evolution
• Note — we use Kanban with WIP limits, not Scrum (no Scrum Masters)
Avangrid · Digital Products · Target Operating Model

## Slide 16
BASES AROUND US
TWO LOOSELY ALIGNED SIBLINGS AND ONE SEGREGATED SW DELIVERY BASE
NTT DATA
Digital Products is not standalone. Two sibling Bases run product-centric models in parallel, and the actual software delivery happens in a Segregated Base operated by external vendors.
DIGITAL COE
Loosely Aligned sibling
• Customer-experience customer-facing applications
• OPCO-aligned (UIL · CMP · NY)
• 5 product teams already operating in product mode
• Owns the customer digital channels and CX layer
INTERFACE WITH DIGITAL PRODUCTS
• CCC · M2C-RO trade-off discussions go to Customer Journey Forum
• CX backlog and CRM backlog reconciled monthly
• Shared standards via Capability Crew
P&S / P&T · NETWORKS IT
Loosely Aligned sibling
• Networks IT operating model implementing NOM v1.5
• Field Operations · Engineering · System Operations focus
• Parallel cadence — independent governance
• Heavy regulatory and reliability orientation
INTERFACE WITH DIGITAL PRODUCTS
• Field Ops · E&A · NOC overlap → Technological Forum
• Storm response coordination via Regional Forum
• Shared platform services (Document Mgmt · GIS data)
SW DELIVERY · vendors
Segregated Base
• Vendors operate outside the Avangrid Base
• Avangrid = product owner · vendor = delivery muscle
• Members — Accenture · SWF · HCL · Infosys · Smart Metering vendor · SAP partners · Itron · Esri · GE / Siemens
• Delivery happens via stable Crews (Option A) or pool (Option B)
INTERFACE WITH DIGITAL PRODUCTS
• Partnership Crew owns vendor contracts and SLAs
• Each Value Stream Crew has a vendor-extension team
• Joint roadmaps reviewed quarterly at Big Room Planning
Avangrid · Digital Products · Target Operating Model

## Slide 17
TARGET OPERATING MODEL
EIGHT VALUE STREAM TEAMS ALIGNED TO CUSTOMER OUTCOMES
NTT DATA
Meter-to-Cash · Service Lifecycle
DOMAIN · Customer Service / M2C
Customer signs up · activates · changes · disconnects
EXAMPLE APPLICATIONS
SAP Metering · MV90
Meter-to-Cash · Revenue Operations
DOMAIN · Customer Service · Finance
Accurate billing · easy payment · fair recovery
EXAMPLE APPLICATIONS
SAP FICA · ECC · StreamServe
Customer Care & Contact Center
DOMAIN · Customer Service
Issue resolution · self-service · voice of customer
EXAMPLE APPLICATIONS
SAP CRM · Medallia · Blue Prism
Field Operations
DOMAIN · Field / Network Ops
Field worker / inspector / lineman productivity
EXAMPLE APPLICATIONS
Lemur-SF · FWM · ARCOS · Field Force
Engineering & Asset Management
DOMAIN · Asset Management
Engineer / planner designs with reliable data
EXAMPLE APPLICATIONS
ArcFM · ProjectWise · Bentley · CYME
Network Operations & Control
DOMAIN · Network Operations
Grid operator prevents and minimizes outages
EXAMPLE APPLICATIONS
Echelon · Cimplicity · SLAM · Switching Orders
Corporate & Regulatory
DOMAIN · Finance · HR · Procurement · Regulatory
HR / employee / regulatory user self-service
EXAMPLE APPLICATIONS
OpenText · Rate Case Advisor · Utilisphere
Iberdrola Corporate Services
DOMAIN · Finance · Procurement (Iberdrola)
Spain finance / procurement / budget
EXAMPLE APPLICATIONS
SAP FI · PO · Budget · S/4HANA
Customer Services Applications
IT Business Applications
Avangrid · Digital Products · Target Operating Model

## Slide 18
TARGET OPERATING MODEL LIFECYCLE
FOUR STAGES · WAVE 1 FOCUSES ON STAGE 01
NTT DATA
A complete product-centric operating model spans four stages, end to end. This proposal designs Stage 01 in detail and pilots it. Stages 02–04 are acknowledged here but are out of Wave 1 scope — they will be designed once Stage 01 is validated.
01
DEMAND MANAGEMENT
How demand enters, is shaped, classified and prioritized.
• Single intake per Value Stream
• Definition of Ready · Class of Service
• Two-gate governance (weekly + monthly)
• Pain Score prioritization
WAVE 1 — IN SCOPE
02
PLANNING
How approved demand becomes a sequenced roadmap with capacity commitments.
• Quarterly planning cadence
• Capacity allocation per Value Stream
• Big Room Planning · cross-VS dependency mapping
• Roadmap publication and OKR linking
OUT OF WAVE 1 SCOPE
03
DELIVERY
How squads + vendors execute the work end to end.
• Discovery + Delivery dual track
• Initiative → Story default · Epic when > 3 months
• Kanban with WIP limits
• Vendor-extension execution model
OUT OF WAVE 1 SCOPE
04
OPERATIONS & RUN
How delivered products are operated, supported, evolved and retired.
• Hypercare and stabilization
• Production support + incident management
• Continuous improvement loop
• Decommission and lifecycle exit
OUT OF WAVE 1 SCOPE
WHY START WITH STAGE 01 — fixing intake first protects every downstream stage. Without a single front door and a value-based prioritization, planning and delivery inherit the same fragmentation.
Avangrid · Digital Products · Target Operating Model

## Slide 19
STAGE 01 — DEMAND MANAGEMENT
FIVE FRAMEWORK DIMENSIONS
NTT DATA
CAPABILITIES
14 items
What the organization must be able to do
Intake · classification · scoring · triage · routing · visibility · de-duplication
ROLES
4 items
Who owns and operates the framework
Requestors · Product/Demand Managers · Architects · Triage Committee
TOOLS
5 items
Systems and platforms used
Capture · tracking · communication · documentation · reporting
GOVERNANCE
6 items
Decisions, forums, controls
Forums · decision practices · escalation · guidelines · alignment · oversight
PERFORMANCE
7 items
How success is measured
Volume · quality · lead time · channel mix · urgency · duplication · visibility
Avangrid · Digital Products · Target Operating Model

## Slide 20
CAPABILITIES
14 CAPABILITIES ORGANIZE INTO A FOUR-STAGE DEMAND FUNNEL
NTT DATA
STAGE 01 · CAPABILITIES
What the organization must be able to do — end to end.
Resolves Issues 01 + 02 + 06
INTAKE
• Demand intake channels (Jira request type)
• Standard intake formats (DoR)
• Channel consolidation
• Technical feasibility input
▶
CLASSIFY
• Demand classification
• Run · Change · Regulatory · Innovation
• Business value definition (Pain Score)
• Acceptance criteria
▶
DECIDE
• Triage & validation (weekly)
• Demand routing & assignment
• Urgent / exception requests (≤20%)
▶
VISUALIZE
• Demand registration & logging
• Demand visibility & tracking
• Duplicate & overlap identification
ONE FRONT DOOR
Jira request type per Value Stream replaces Email · Teams · Word · OneNote ad-hoc requests.
DEFINITION OF READY
Mandatory fields: title · BV · acceptance criteria · CoS · sponsor.
PAIN SCORE
H(x) = (BV·w₁ + UX·w₂ + Safety·w₃) / Effort — sponsor signs off at intake.
EXPEDITE CAP
Bypass priority capped ≤ 20 % of throughput. No silent overrides.
TAKEAWAY
The 14 capabilities are not a checklist — they are sequenced. Demand only moves stage-to-stage after passing the previous gate, which is what converts inflow into traceable, governed work.
Avangrid · Digital Products · Target Operating Model

## Slide 21
ROLES
FOUR ACCOUNTABILITIES OWN THE DEMAND FLOW END TO END
NTT DATA
STAGE 01 · ROLES
Who owns and operates the framework.
Resolves Issues 04 + 07
BUSINESS REQUESTOR
Originating business unit
• Submits demand via Jira request type (one per VS)
• Sponsors the request and signs off business value
• Receives status updates through requester portal
Decides WHAT business outcome is needed
PRODUCT MANAGER [NEW]
One per Value Stream Team · IT-business bridge
• Owns backlog priority for the Value Stream
• Owns Pain Score and outcome KPIs
• Bridges IT to business — Process Owners, Demand Manager scope folded in
• Chairs the Portfolio review for the VS
Decides WHEN and IN WHAT ORDER work is done
ARCHITECT REVIEWER
Architecture Council (rotating)
• Provides feasibility view at intake gate (≤2 h)
• Verdict: Feasible · Conditional · Not feasible
• Advisory — does not veto
Decides HOW it should be built
TRIAGE / DEMAND MGR
Cross-VS chair
• Chairs weekly Gate 1 triage (30 min)
• Audits scoring and intake quality
• Escalates cross-VS conflicts to Gate 2
Decides IF the demand is ready to enter the funnel
WHY THE PRODUCT MANAGER ROLE IS NEW
Today Avangrid has Project Managers (PJMs), Sr. Managers and Champions — not Product Managers. The PM role owns outcomes (not just delivery) and is the single accountable name for each Value Stream's portfolio. This role is created from scratch as part of the TOM.
Avangrid · Digital Products · Target Operating Model

## Slide 22
TOOLS
FIVE LAYERS CONSOLIDATE TODAY'S FRAGMENTED TOOLSET INTO ONE STACK
NTT DATA
STAGE 01 · TOOLS
The systems and platforms used end to end.
Resolves Issue 03
01 CAPTURE
One Jira request type per Value Stream
02 TRACK
Jira backlog · Initiative → Story · Run vs Build separated tracks per squad
03 COMMUNICATE
Requester portal · auto-status · forum routing
04 DOCUMENT
Confluence (DoR · CoS · per-VS product brief)
05 REPORT
Demand dashboard · 5 views · refresh < 1 h
BEFORE · fragmented
• 6+ disconnected channels (Jira · IT Now · RITM · SharePoint · Email · Word)
• No standard intake form
• No common backlog · per-team spreadsheets
• Status communicated by ad-hoc replies
• Reporting manual, monthly, after the fact
AFTER · one stack
• One Jira request type per Value Stream
• Mandatory DoR fields enforced at submit
• Single backlog system of record
• Live requester portal · auto-status
• Demand dashboard refreshed under 1 hour
Avangrid · Digital Products · Target Operating Model

## Slide 23
PORTFOLIO ARCHITECTURE
TWO WORK LEVELS — INITIATIVES AT PORTFOLIO · STORIES AT SQUAD
NTT DATA
VP ROLL-UP DASHBOARD
Aggregated view across both portfolios · monthly Portfolio Sync
PORTFOLIO BOARD · Customer Services Applications
3 Value Streams · cards = Initiatives · Owner: Kumar · monthly Portfolio Committee
PORTFOLIO BOARD · IT Business Applications
5 Value Streams · cards = Initiatives · Owner: Carlos · monthly Portfolio Committee
EIGHT TEAM KANBANS · one per Squad · cards = STORIES · five phases × dual track
M2C-SL
Service Lifecycle
5 phases
×
2 tracks
Discovery + Delivery
M2C-RO
Revenue Operations
5 phases
×
2 tracks
Discovery + Delivery
CCC
Customer Care
5 phases
×
2 tracks
Discovery + Delivery
FOPS
Field Operations
5 phases
×
2 tracks
Discovery + Delivery
E&A
Engineering & Asset
5 phases
×
2 tracks
Discovery + Delivery
NOC
Network Operations
5 phases
×
2 tracks
Discovery + Delivery
C&R
Corporate & Regulatory
5 phases
×
2 tracks
Discovery + Delivery
IBD
Iberdrola Corp
5 phases
×
2 tracks
Discovery + Delivery
EPIC IS OPTIONAL
Use Epic only when an Initiative is too large for one quarter (> 3 months) — to slice it into deliverable chunks. Default flow is Initiative → Story.
Avangrid · Digital Products · Target Operating Model

## Slide 24
GOVERNANCE
TWO GATES ABSORB THE DEMAND · ONE CADENCE DRIVES THE PORTFOLIO
NTT DATA
STAGE 01 · GOVERNANCE
Decisions, forums, and controls that keep the funnel honest.
Resolves Issues 04 + 05
GATE 1 · TRIAGE
Weekly · 30 min
Demand Manager (chair) · PMs · Architect
Accept
Send-back
Reject
Redirect
Filters and routes demand. Verdict logged with reason. SLA: 5 business days.
▶
GATE 2 · PORTFOLIO
Monthly · 90 min
VP · Directors · Product Managers
Prioritize
Defer
Cancel
Re-scope
Trade-offs across Value Streams. Capacity vs CoS commitments. Owns the roadmap.
▶
BIG ROOM PLANNING
Quarterly · ½ day
All VSs + business sponsors + Iberdrola
Confirm WHY
Align HOW
Spot DEPS
Lock OKRs
Cross-portfolio alignment. Surfaces dependencies early and locks quarterly OKRs.
ESCALATION LANE
Cross-VS conflicts → Customer Journey Forum · Cross-portfolio conflicts → VP Portfolio Sync · Every Expedite reviewed at the next Gate 2
TAKEAWAY
Two cadences are sufficient — weekly clears noise, monthly steers value, quarterly aligns the portfolio. Replaces today's mix of ad-hoc forums where 'regulatory always wins' bypassed the queue.
Avangrid · Digital Products · Target Operating Model

## Slide 25
PERFORMANCE
SEVEN KPIS MAKE DEMAND HEALTH OBSERVABLE IN ONE DASHBOARD
NTT DATA
STAGE 01 · PERFORMANCE
How success is measured across the demand funnel.
Resolves Issues 02 + 06
DEMAND VOLUME
Submissions / week
trend visible
by VS · CoS · OPCO
DoR PASS RATE
% accepted at first submit
≥ 70 %
Target ≥ 70 %
TRIAGE LEAD TIME
Submit → Gate 1 verdict
≤ 5 d (P50)
Target ≤ 5 business days
CHANNEL ADOPTION
% via single front door
≥ 90 %
Target 90 % by month 6
EXPEDITE SHARE
% of throughput
≤ 20 %
Cap 20 %
DUPLICATION RATE
% submissions matched
↓
Trend: down
STATUS VISIBILITY
% with live status
100 %
Target 100 %
TAKEAWAY
These seven KPIs are the contract — if any one drifts, the demand funnel is leaking. Live dashboard means leakage is visible the next day, not the next quarter.
Avangrid · Digital Products · Target Operating Model

## Slide 26
CAPABILITIES
WHAT THE ORGANIZATION MUST BE ABLE TO DO
NTT DATA
CAPABILITIES · 14 items
Demand intake channels
One Jira request type per Value Stream · size captured as a field (S · M · L · XL). IT Now reserved for incidents only. Email · Teams · Word · OneNote decommissioned.
Demand registration & logging
Auto-created backlog item from intake form. Immutable audit fields: requester, business unit, team, date. Every state change logged.
Channel consolidation
One adaptive intake form per team. Target: 90% of demand via single channel by month 6. No alternative formal channels accepted.
Standard intake formats
Canonical template with mandatory Definition of Ready fields: title, business value, acceptance criteria, class of service, due date, sponsor.
Demand classification
Three independent axes: type, size, urgency. Closed taxonomy. Classification done at intake gate, not self-declared.
Run · Change · Regulatory · Innovation
Four Classes of Service with capacity caps. Replaces ad-hoc 'urgent override' culture with explicit policy.
Business value definition
Weighted scoring formula combining business value, user experience, safety, and effort. Sponsor signs off the score at intake.
Acceptance criteria
Mandatory in Definition of Ready. Format: Given/When/Then or measurable outcome. Reviewed before scoring. Immutable post-prioritization.
Technical feasibility input
Lightweight check at intake gate by rotating architect. Time-boxed (2 hours max). Output: Feasible / Conditional / Not feasible.
Triage & validation
Weekly 30-minute triage committee. Outcomes: Accept · Send-back · Reject. Five-business-day SLA.
Demand routing & assignment
Routing by Value Stream, not by team or person. Auto-routing based on requester selection. Cross-stream items go to Architecture review.
Urgent or exception requests
Expedite Class of Service capped at 20% of throughput. Real-time incidents bypass intake (Service Desk SLA).
Demand visibility & tracking
Single dashboard, public read-only. Views: inflow funnel · backlog by team · class-of-service mix · aging · top priorities.
Duplicate & overlap identification
Similarity search at submit (top-3 matches surfaced). Weekly de-dup query. Overlaps escalated to Portfolio Committee.
Avangrid · Digital Products · Target Operating Model

## Slide 27
ROLES
WHO OWNS AND OPERATES THE FRAMEWORK
NTT DATA
ROLES · 4 items
Business requestors & stakeholders
All originating business units route through a single intake form per Value Stream. Includes Customer Service Products organization, Networks Business sponsors, Iberdrola corporate, and BRS UIL/CMP/NY operating companies.
Product or Demand Managers
One Product Manager per Value Stream Team — accountable for outcome, scoring, and backlog priority. One Demand Manager (cross-team) audits scoring and intake quality.
Architects & technical reviewers
Architecture Council with rotating members from existing technical leads. Time-boxed advisory input at the intake gate. Provides feasibility view, not a veto.
Triage / intake committee
Weekly committee per portfolio. Composition: Demand Manager (chair) plus Product Managers and Architect. Decisions logged with reason. Cross-portfolio escalations go to monthly Portfolio Committee.
Avangrid · Digital Products · Target Operating Model

## Slide 28
TOOLS
SYSTEMS AND PLATFORMS USED
NTT DATA
TOOLS · 5 items
Demand capture
One Jira request type per Value Stream Team — size captured as a field. Mandatory fields enforce Definition of Ready. IT Now reserved for incidents only.
Tracking & backlog
Single backlog system as system of record. Item hierarchy: Initiative → Epic → Story. Team Kanban with five phases and dual track (Discovery + Delivery).
Communication channels
Triage outcomes auto-published to requesters. Per-requester portal showing live status. Cross-team coordination through dedicated forums.
Documentation
Single source of truth for Definition of Ready, Class of Service taxonomy, per-team product brief. Sponsor approval logged within the intake form itself.
Reporting & visibility
Demand dashboard with five views: inflow funnel, backlog by team, class-of-service mix, aging, top priorities. Auto-refresh under one hour. Director-level rollups.
Avangrid · Digital Products · Target Operating Model

## Slide 29
GOVERNANCE
DECISIONS, FORUMS, AND CONTROLS
NTT DATA
GOVERNANCE · 6 items
Demand review forums
Two-gate structure. Gate 1: weekly triage (30 minutes). Gate 2: monthly Portfolio Committee (90 minutes). Quarterly cross-portfolio Big Room Planning.
Decision-making practices
Four explicit outcomes: Accept · Send-back · Reject · Redirect. Every decision audit-logged with reason. No silent overrides.
Escalation mechanisms
Cross-team conflicts resolved at Customer Journey Forum. Cross-portfolio conflicts resolved at VP Portfolio Sync. Every Expedite reviewed at the next Portfolio Committee.
Definition of intake guidelines
Single source of truth for the Definition of Ready template, Class of Service taxonomy, and capacity caps. Reviewed every six months by the Demand Council.
Alignment with business stakeholders
Quarterly Big Room Planning. Customer Journey Forum per major customer journey. Sponsor sign-off mandatory at intake (business value approval).
Oversight of inflow & backlog health
Demand Manager owns the demand dashboard. Aging beyond threshold triggers automatic escalation. Quarterly demand-vs-delivery conversion review.
Avangrid · Digital Products · Target Operating Model

## Slide 30
PERFORMANCE
HOW SUCCESS IS MEASURED
NTT DATA
PERFORMANCE · 7 items
Demand volume & inflow trends
Submissions per week, month, quarter. Breakdown by Value Stream, Class of Service, OPCO, and source business area.
Demand quality
Definition-of-Ready pass-rate at first submission (target 70% or higher). Re-submission rate per requester. Acceptance criteria quality score.
Triage lead time
Median time from submission to Gate 1 decision (target 5 business days or less). 90th percentile to surface outliers. Breakdown per Class of Service.
% via formal channels
Target 90% via single channel by month 6. Decommissioned-channel residuals tracked monthly. Per-business-unit adoption visible.
% urgent or bypassed
Expedite as percent of total throughput (cap 20%). Regulatory subset tracked. Auto-downgrade rate of unauthorized 'urgent' claims.
Duplication & overlap
Duplicate-link rate (% submissions matched to existing). Overlap escalations resolved at Portfolio Committee.
Visibility & traceability
Percent of requesters who can find own submission status (target 100%). Average time to status update. Live per-business-unit portal.
Avangrid · Digital Products · Target Operating Model

## Slide 31
ROLES & RESPONSIBILITIES
CURRENT PEOPLE AND PROPOSED ROLES
NTT DATA
EXISTING LEADERSHIP
Vitor Cruz
VP IT Business Solutions
Strategy · sponsor · cross-portfolio sync
Carlos Garbin
Director · IT Business Apps
IT Apps Portfolio Board owner
Kumar Jaladanki
Director · Customer Services Apps
CS Apps Portfolio Board owner
Heather LaJoie
Director · Product Management
Cross-base prioritization layer
Travis · PMO Lead
Large Projects PDD
Bridge to legacy PDD process
NEW ROLES TO ESTABLISH
Product Manager × 8
One per Value Stream Team
Outcome owner · scoring · backlog priority
Demand Manager
Cross-team
Audits scoring · intake quality · dashboard
Portfolio Manager
Cross-portfolio
VP Dashboard · capacity allocation · monthly sync
UX Designer
Cross-team
Customer journey research · usability testing
Knowledge Manager
Cross-team
Documentation · onboarding · lessons learned
AREA CHAMPIONS — candidates to re-skill into Product Manager roles
Iram Chowdhury — Smart Metering
Andrew McGibbon — G&E
George Porto — GIS
Michael Dubois — Global SAP
Stephanie — SAP / CS
Amit Patel — Corporate
Avangrid · Digital Products · Target Operating Model

## Slide 32
VALUE STREAM = SQUAD
TWO-LEVEL WORK MODEL WITH EPIC AS EXCEPTION
NTT DATA
VALUE STREAM = SQUAD
Each Value Stream Crew is a permanent, multi-functional Squad — single-product ownership, stable composition, ≈3–5 Avangrid FTE (Product Manager · Tech Lead · BA · SMEs) plus a vendor extension that does the actual delivery. Eight Value Streams = eight Squads. The Squad owns its product backlog and operates one Team Kanban.
DEFAULT FLOW · Initiative → Story
INITIATIVE
Outcome at portfolio level · sized for ≤ 3 months · sponsor-approved · lives on the Portfolio Board
▼
STORY
#1
STORY
#2
STORY
#3
STORY
#4
Stories live on the Team Kanban (the Squad's board) — pulled by capacity, small enough to finish in days/weeks.
EXCEPTION · Initiative > 3 months → use Epics
INITIATIVE (large · multi-quarter)
▼
EPIC #1
EPIC #2
EPIC #3
▼
S
S
S
S
S
S
Epics slice an oversized Initiative into deliverable chunks. Stories under each Epic continue to live on the Team Kanban.
Avangrid · Digital Products · Target Operating Model

## Slide 33
STAGE 1 SPECIFICS
HOW THE FRAMEWORK LANDS DIFFERENTLY IN CS APPS VS IT BUSINESS APPS
NTT DATA
CUSTOMER SERVICES APPS · Kumar Jaladanki · 3 Value Streams
IT BUSINESS APPS · Carlos Garbin · 5 Value Streams
INTAKE / DEMAND SOURCES
Customer Operations · OPCO call centers · Marketing · Customer Service GenAI · Heather LaJoie's Product Management.
G&E Operations · Engineering · Storm Ops · System Operations control room · Iberdrola corporate · regulatory affairs.
APPLICATIONS
SAP CRM · IS-U FICA · Smart Metering / Itron · Medallia · IVR · Contact Center.
GIS (ArcGIS · Smallworld) · OMS · SCADA · EMS · Maintenance (16 apps) · Global SAP.
VENDOR EXTENSION
Lemur-Salesforce (CRM) · Itron / Smart Metering · Accenture (FICA) · IVR partner · Medallia partner.
HCL (GIS) · Esri partners · GE / Siemens / ABB (SCADA / EMS / OMS) · SWF · Infosys · Iberdrola IT.
CLASS-OF-SERVICE MIX [estimate]
Standard ~55 % · Expedite ~20 % (customer impact) · Fixed-date ~15 % (rate cases) · Intangible ~10 %.
Standard ~45 % · Fixed-date ~30 % (regulatory · storm · capital) · Expedite ~15 % · Intangible ~10 %.
RUN / GROW / TRANSFORM MIX [estimate]
Run ~50 % · Grow ~35 % · Transform ~15 % — customer-experience and digital channel weight Grow.
Run ~60 % · Grow ~25 % · Transform ~15 % — operational reliability and asset health weight Run.
Avangrid · Digital Products · Target Operating Model

## Slide 34
STAGE 1 INTAKE DETAIL
CUSTOMER SERVICES APPS
NTT DATA
CUSTOMER SERVICES APPS · Kumar Jaladanki · 3 Value Streams — M2C-SL · M2C-RO · CCC
DEMAND SOURCES — who sends the work
• Customer Operations (Heather LaJoie · Product Management)
• OPCO call centers (UIL · CMP · NY) — escalations and trends
• Marketing & Communications — campaign and digital channel demand
• Customer Service GenAI initiative — pipeline of new use cases
• Smart Metering program — CT · ME · NY rollout drivers
• Regulatory affairs — rate cases · tariff changes · tax updates
CHANNELS BY TYPE — how it arrives
• ONE Jira request type per Value Stream (M2C-SL · M2C-RO · CCC)
• Mandatory fields: VS · type · size · CoS · OPCO · sponsor · Pain Score
• IT Now — restricted to CCC / Smart Metering INCIDENTS only
• Email · Teams · Word — DECOMMISSIONED for new demand
• Heather LaJoie's Product Management — feeds CCC backlog directly
• [GAP] confirm whether Marketing demand routes via M2C-RO or CCC
CLASSIFICATION — branch-specific rules
• Run / Grow / Transform — labeled at intake (default ~50 / 35 / 15 %)
• Class of Service — Standard · Expedite (customer-impact) · Fixed-date · Intangible
• Customer impact tier P1–P4 — customer-facing severity drives Expedite
• CSAT-sensitive items flagged separately (Medallia signal)
• Regulatory tariff items always Fixed-date with rate-case calendar lock
• Smart Metering CT / ME mandates — pre-classified as Fixed-date
PRIORITIZATION — Pain Score weighting
• Pain Score H(x) = (BV·w₁ + UX·w₂ + Safety·w₃) / Effort
• CS weighting — UX heavy: w₁=0.35 · w₂=0.40 · w₃=0.25 [proposal]
• Sponsor sign-off mandatory at intake (Heather / Marketing / Ops)
• Backlog ranked monthly at Gate 2 by the VS Product Manager
• Cross-VS conflicts (e.g. CRM ↔ Smart Metering) resolved at Customer Journey Forum
• Capacity reserved 10–15 % per quarter for Intangible (tech debt)
Avangrid · Digital Products · Target Operating Model

## Slide 35
STAGE 1 INTAKE DETAIL
IT BUSINESS APPS
NTT DATA
IT BUSINESS APPS · Carlos Garbin · 5 Value Streams — Field Ops · E&A · NOC · C&R · IBD
DEMAND SOURCES — who sends the work
• Gas & Electric Operations (Bruno Moreto · Andrew McGibbon Champion)
• Engineering · Asset planners · capital project sponsors
• Storm Operations & Emergency Management
• System Operations control room (24/7) — control engineers
• Iberdrola corporate (Bilbao) — Vanessa Colombo intake
• Corporate functions — Finance · HR · Procurement · Legal · Regulatory
• Sarath Garikapati's PJM pool — today distributed, will centralize
CHANNELS BY TYPE — how it arrives
• ONE Jira request type per Value Stream (Field Ops · E&A · NOC · C&R · IBD)
• Mandatory fields: VS · type · size · CoS · OPCO · sponsor · Pain Score
• IT Now — restricted to OT / SCADA / OMS INCIDENTS only
• PPM Now (Smart Metering) → migrated into VS-level Jira backlog
• Email · SharePoint · Word — DECOMMISSIONED for new demand
• Iberdrola Global SAP release calendar — cross-routed via IBD VS
CLASSIFICATION — branch-specific rules
• Run / Grow / Transform — labeled at intake (default ~60 / 25 / 15 %)
• Class of Service — Standard · Fixed-date (regulatory · storm) · Expedite · Intangible
• Safety-sensitive items (NOC · Field Ops) auto-routed Expedite
• Storm response triggers Fixed-date with reliability deadline lock
• Capital plan items synced with Avangrid annual capital cycle (rate base)
• Regulatory submissions (NY PSC · CT PURA · ME PUC) pre-tagged Fixed-date
PRIORITIZATION — Pain Score weighting
• Pain Score H(x) = (BV·w₁ + UX·w₂ + Safety·w₃) / Effort
• IT weighting — Safety heavy: w₁=0.40 · w₂=0.20 · w₃=0.40 [proposal]
• Sponsor sign-off mandatory at intake (G&E · Engineering · Iberdrola)
• Backlog ranked monthly at Gate 2 by the VS Product Manager
• Cross-VS conflicts (e.g. NOC ↔ Field Ops storm) resolved at VP Portfolio Sync
• Reliability-impacting items override capacity caps (logged exception)
Avangrid · Digital Products · Target Operating Model

## Slide 36
VALUE STREAM
M2C-SL METER-TO-CASH · SERVICE LIFECYCLE — SMART-METER TO INVOICE WITH ZERO DATA LOSS
NTT DATA
CS Apps · Kumar Jaladanki · Vincent Lam (sub-team lead)
Run · Grow · Transform mix · Run 60% · Grow 30% · Transform 10% [estimate]
OUTCOME
Capture every meter read accurately · feed billing on time · resolve device-to-data exceptions before they reach the customer.
APPLICATIONS SUPPORTED
• Itron OpenWay (AMI head-end)
• Meter Data Management (MDM)
• SAP IS-U Device Management
• Smart Metering platform
• Field meter read interfaces
(KB-confirmed unless flagged [GAP])
DEMAND SOURCES — who sends the work
• Smart Metering program (CT · ME · NY rollout)
• Field Operations exceptions and escalations
• Regulatory drivers (CT PURA · ME PUC · NY PSC mandates)
• AMI vendor release schedule
Routed via the Jira request type for this Value Stream
AVANGRID CORE TEAM
• Product Manager (NEW)
• Tech Lead — Vincent Lam / Iram Chowdhury (Champion)
• Business Analyst
• SMEs from Smart Metering program
≈ 3–5 FTE per Value Stream
VENDOR EXTENSION (delivery)
• Smart Metering vendor (stable team — Option A model)
• Itron managed services
• SAP partner for IS-U Device
Avangrid = product owner · vendor = delivery muscle
Avangrid · Digital Products · Target Operating Model

## Slide 37
VALUE STREAM
M2C-RO METER-TO-CASH · REVENUE OPERATIONS — BILL ONCE, BILL RIGHT, COLLECT ON TIME
NTT DATA
CS Apps · Kumar Jaladanki · Ivelisse Velazquez (sub-team lead)
Run · Grow · Transform mix · Run 50% · Grow 35% · Transform 15% [estimate]
OUTCOME
Standardize billing, FICA and collection processes across OPCOs · respond to rate cases without ad-hoc workarounds.
APPLICATIONS SUPPORTED
• SAP IS-U FICA
• SAP CRM Billing
• Collection systems
• Rate-case calculation tooling
• Tax engine integrations
(KB-confirmed unless flagged [GAP])
DEMAND SOURCES — who sends the work
• Finance & Billing Operations (UIL · CMP · NY)
• Regulatory (rate-case filings, tariff changes)
• Tax updates and federal/state mandates
• Customer escalations from CCC
Routed via the Jira request type for this Value Stream
AVANGRID CORE TEAM
• Product Manager (NEW)
• Tech Lead
• Business Analyst — billing & FICA SME
• Stephanie (SAP Champion · cross-link)
≈ 3–5 FTE per Value Stream
VENDOR EXTENSION (delivery)
• Accenture (FICA / IS-U delivery)
• SAP partners
• [GAP] confirm primary FICA vendor with Vitor
Avangrid = product owner · vendor = delivery muscle
Avangrid · Digital Products · Target Operating Model

## Slide 38
VALUE STREAM
CCC CUSTOMER CARE & CONTACT CENTER — RESOLVE CUSTOMER INTERACTIONS ON FIRST CONTACT
NTT DATA
CS Apps · Kumar Jaladanki · CRM/CCC sub-team (vacancy)
Run · Grow · Transform mix · Run 45% · Grow 35% · Transform 20% [estimate]
OUTCOME
Unify CRM, Contact Center and digital self-service so every customer interaction lands in a single record with a clear next step.
APPLICATIONS SUPPORTED
• SAP CRM
• Contact Center platform (CCC)
• Medallia (CSAT and journey signal)
• IVR Solution
• Digital self-service / chatbot
(KB-confirmed unless flagged [GAP])
DEMAND SOURCES — who sends the work
• Customer Operations (Heather LaJoie's Product Mgmt)
• Marketing & Communications (campaign demand)
• OPCO call centers (UIL · CMP · NY)
• Customer Service GenAI initiative pipeline
Routed via the Jira request type for this Value Stream
AVANGRID CORE TEAM
• Product Manager (NEW)
• Tech Lead — vacancy (CRM & Contact Center Ops)
• Business Analyst — CX SME
• [GAP] confirm CCC sub-team lead post-vacancy
≈ 3–5 FTE per Value Stream
VENDOR EXTENSION (delivery)
• Lemur-Salesforce (CRM delivery)
• IVR vendor
• Medallia partner
• Digital channel agency
Avangrid = product owner · vendor = delivery muscle
Avangrid · Digital Products · Target Operating Model

## Slide 39
VALUE STREAM
FO FIELD OPERATIONS — FIELD CREWS DISPATCHED, TRACKED, AND CLOSED IN ONE WORKFLOW
NTT DATA
IT Apps · Carlos Garbin · George Porto (sub-team lead)
Run · Grow · Transform mix · Run 65% · Grow 25% · Transform 10% [estimate]
OUTCOME
GIS, workforce, outage and storm response capabilities operate as one integrated field operations stack.
APPLICATIONS SUPPORTED
• ESRI ArcGIS (network model)
• Smallworld GIS
• OSG — Outage / Storm Management
• Mobile workforce apps
• Crew dispatch tooling
(KB-confirmed unless flagged [GAP])
DEMAND SOURCES — who sends the work
• G&E Operations (Bruno Moreto's team)
• Field workforce and dispatch supervisors
• Storm response & emergency management
• Iberdrola G&E global program
Routed via the Jira request type for this Value Stream
AVANGRID CORE TEAM
• Product Manager (NEW)
• Tech Lead — George Porto (GIS Champion)
• Business Analyst
• Field SMEs (rotating)
≈ 3–5 FTE per Value Stream
VENDOR EXTENSION (delivery)
• HCL (GIS support and maintenance)
• Esri partners
• OSG vendor
Avangrid = product owner · vendor = delivery muscle
Avangrid · Digital Products · Target Operating Model

## Slide 40
VALUE STREAM
EAM ENGINEERING & ASSET MANAGEMENT — ASSET DATA TRUSTED ENOUGH TO DRIVE CAPITAL AND MAINTENANCE DECISIONS
NTT DATA
IT Apps · Carlos Garbin · cross sub-teams
Run · Grow · Transform mix · Run 55% · Grow 30% · Transform 15% [estimate]
OUTCOME
Reliable engineering and maintenance data feeds the rate base, capital plan, and reliability commitments.
APPLICATIONS SUPPORTED
• Maintenance management apps (16 apps · largest cluster)
• Asset Management systems
• Engineering design tools
• Reliability analytics
(KB-confirmed unless flagged [GAP])
DEMAND SOURCES — who sends the work
• G&E Engineering
• Asset planners and capital project sponsors
• Maintenance and reliability engineers
• Capital plan governance
Routed via the Jira request type for this Value Stream
AVANGRID CORE TEAM
• Product Manager (NEW)
• Tech Lead
• Business Analyst
• Engineering & Maintenance SMEs
≈ 3–5 FTE per Value Stream
VENDOR EXTENSION (delivery)
• SWF (delivery partner)
• OEMs (asset-specific)
• [GAP] consolidate vendor map for the 16-app maintenance cluster
Avangrid = product owner · vendor = delivery muscle
Avangrid · Digital Products · Target Operating Model

## Slide 41
VALUE STREAM
NOC NETWORK OPERATIONS & CONTROL [NEW STREAM] — REAL-TIME GRID VISIBILITY AND CONTROL WITH NO BLIND SPOTS
NTT DATA
IT Apps · Carlos Garbin · surfaced from IT Networks Application Assessment
Run · Grow · Transform mix · Run 70% · Grow 20% · Transform 10% [estimate · NEW stream]
OUTCOME
SCADA, EMS, OMS and emerging DERMS/ADMS capabilities operate as one control-room stack — proposed as a NEW Value Stream after the 46-app assessment surfaced this gap.
APPLICATIONS SUPPORTED
• SCADA
• EMS — Energy Management System
• OMS — Outage Management System
• DERMS / ADMS (emerging)
• (5 apps total — IT Networks Assessment Slide 10/23)
(KB-confirmed unless flagged [GAP])
DEMAND SOURCES — who sends the work
• System Operations control room (24/7)
• Control engineers and reliability operators
• Storm Operations and Emergency Mgmt
• Reliability and grid-modernization initiatives
Routed via the Jira request type for this Value Stream
AVANGRID CORE TEAM
• Product Manager (NEW)
• Tech Lead — control-room platform SME
• Business Analyst
• [GAP] confirm sub-team owner with Carlos and Travis
≈ 3–5 FTE per Value Stream
VENDOR EXTENSION (delivery)
• GE (SCADA / EMS partner)
• Siemens / ABB (OEM)
• [GAP] confirm primary OMS / DERMS vendor
Avangrid = product owner · vendor = delivery muscle
Avangrid · Digital Products · Target Operating Model

## Slide 42
VALUE STREAM
C&R CORPORATE & REGULATORY — CORPORATE AND REGULATORY DEMAND ROUTED ONCE, FULFILLED PREDICTABLY
NTT DATA
IT Apps · Carlos Garbin · Sarath Garikapati (sub-team lead)
Run · Grow · Transform mix · Run 50% · Grow 35% · Transform 15% [estimate]
OUTCOME
Finance, HR, Procurement and Regulatory IT requests share one product team — no more 5-6 PJMs absorbing demand reactively.
APPLICATIONS SUPPORTED
• SAP Finance
• SAP HR
• SAP Procurement
• Regulatory reporting tooling
• Document management cross-cuts
(KB-confirmed unless flagged [GAP])
DEMAND SOURCES — who sends the work
• Corporate functions (Finance · HR · Procurement · Legal)
• Regulatory affairs across OPCOs
• Sarath's 5-6 PJM intake (today distributed)
• Iberdrola corporate compliance asks
Routed via the Jira request type for this Value Stream
AVANGRID CORE TEAM
• Product Manager (NEW)
• Tech Lead — Amit Patel (Corporate Champion)
• Business Analyst
• PJM pool from Sarath (shared resource)
≈ 3–5 FTE per Value Stream
VENDOR EXTENSION (delivery)
• Accenture
• Infosys
• SAP partners (Finance / HR / Procurement)
Avangrid = product owner · vendor = delivery muscle
Avangrid · Digital Products · Target Operating Model

## Slide 43
VALUE STREAM
IBD IBERDROLA CORPORATE SERVICES — AVANGRID IN LOCK-STEP WITH IBERDROLA'S GLOBAL SAP RELEASES
NTT DATA
Cross-branch · Vanessa Colombo (Global SAP / FI / PO / Budget)
Run · Grow · Transform mix · Run 70% · Grow 25% · Transform 5% [estimate · stable cycle]
OUTCOME
Global SAP, FI and budget integrations stay aligned to Iberdrola's release calendar without absorbing local demand variability.
APPLICATIONS SUPPORTED
• Global SAP (Iberdrola template)
• Iberdrola FI integration
• PO / Budget integration
• Global compliance reporting
(KB-confirmed unless flagged [GAP])
DEMAND SOURCES — who sends the work
• Iberdrola corporate (Bilbao)
• Vanessa Colombo's existing intake
• Global SAP release pipeline
• Group-wide finance and budget cycles
Routed via the Jira request type for this Value Stream
AVANGRID CORE TEAM
• Product Manager (NEW)
• Tech Lead — Michael Dubois (Global SAP Champion)
• Business Analyst
• Vanessa Colombo (sub-team lead · cross-link)
≈ 3–5 FTE per Value Stream
VENDOR EXTENSION (delivery)
• Global SAP partners (Iberdrola-managed)
• Iberdrola IT (intra-group dependency)
Avangrid = product owner · vendor = delivery muscle
Avangrid · Digital Products · Target Operating Model

## Slide 44
VENDOR DELIVERY MODEL
TWO PATTERNS OBSERVED TODAY, ONE RECOMMENDED HYBRID
NTT DATA
Avangrid already operates two vendor-engagement patterns. The new operating model needs an explicit choice per Value Stream — the right pattern depends on whether work is continuous or episodic.
OPTION A · Stable vendor team per Crew
Today's example · Smart Metering
• Vendor team is permanently assigned to one Value Stream Crew
• Avangrid is the product owner — vendor is the delivery muscle
• Continuity of context, domain knowledge, and tooling
• Faster ramp on new work — no re-explanation required
• Joint roadmap reviewed quarterly with the vendor
• Predictable cost envelope per Crew
BEST FIT
Continuous, domain-heavy work — M2C-SL · Field Operations · NOC · Engineering & Asset · Iberdrola Corp.
OPTION B · Vendor pool consumed ad-hoc
Today's example · Sarath's Corporate work
• Vendor capacity drawn from a shared pool on demand
• Resources rotate across initiatives — no permanent assignment
• Maximum flexibility for episodic / cyclical work
• Lower fixed cost — but higher onboarding overhead each engagement
• No durable domain knowledge inside the vendor team
• Risk — re-explanation cost, slower start, weaker accountability
BEST FIT
Episodic, project-shaped work — Corporate & Regulatory rate cases · ad-hoc compliance bursts.
RECOMMENDATION
Hybrid — Option A as default for the seven continuous Value Streams; Option B reserved for Corporate & Regulatory's episodic load. Decision per Crew confirmed at Wave 1 Step 2.
Avangrid · Digital Products · Target Operating Model

## Slide 45
Table of contents
▶
NTT DATA
01
Context
Why Avangrid is consolidating Customer Services and IT Business Apps into Digital Products.
02
Executive Summary
The proposal in one page — scope, structural issues, governing principles, decisions ahead.
03
Current State Analysis
Vitor Cruz's three director branches, ~50 FTE, sub-team mapping and existing champions.
04
Structural Issues & Guiding Principles
Seven structural issues from the AS-IS, four guiding principles that resolve them.
05
Stage 1 · Demand Management Framework
Five dimensions — Capabilities · Roles · Tools · Governance · Performance — including branch specifics.
06
Operating Model · Crews & Bases
unFIX primer · Strongly Aligned Base · Supporting Crews · Sibling Bases · 8 Value Stream deep-dives · Vendor model.
07
Demand Flow & Portfolio Operation
Forums · Portfolio + Team Boards · Class of Service · Wave 1 Roadmap · TO-BE Demand Flow.
08
Open Decisions & Next Steps
Validation needed before steady-state — vendor model · PM staffing · NOC owner.

## Slide 46
FORUMS
FIVE CROSS-TEAM COORDINATION VENUES WITH EXPLICIT CADENCES
NTT DATA
REGIONAL FORUM
Quarterly
Per OPCO discussion
• BRS UIL — UI · SCG · CNG · BGC (Connecticut)
• BRS CMP — Central Maine Power
• BRS NY — NYSEG · RGE
• Members: Value Stream PMs + business sponsors per OPCO
FUNCTIONAL FORUM
Bi-weekly
Per role / function
• PM Council (cross-stream Product Managers)
• Tech Lead Council (cross-stream architecture review)
• Project Manager pool review (large-project coordination)
• Members: same role across teams
TECHNOLOGICAL FORUM
Bi-weekly
Per technology stack
• ERP Steering — SAP strategic direction · Enterprise Architect view
• SAP Forum — Local + Iberdrola
• Non-SAP Forum — GIS · Mobility · Document Mgmt
• Platform Forum — DevOps · Security · Test automation
• Members: technical leads + platform owners + Enterprise Architect
CUSTOMER JOURNEY FORUM
Weekly during active initiative
End-to-end customer experience
• M2C Journey — meter → bill → payment
• Self-Service Journey — portal · CRM · Contact Center
• Field Worker Journey — mobility · doc viewer · storm
• Members: PMs + UX + business sponsors
PRODUCT FORUM
Quarterly (Big Room Planning)
Cross-stream product strategy
• BRP cadence with all Value Stream Teams
• Cross-stream roadmap sync
• Trade-off + sequencing decisions at portfolio level
• Members: Directors + PMs + Portfolio Manager
Avangrid · Digital Products · Target Operating Model

## Slide 47
STEP-LEVEL POLICIES
WHAT HAPPENS AT EACH STAGE AND WHO IS RESPONSIBLE
NTT DATA
PORTFOLIO BOARD · cards = INITIATIVES
Funnel
Idea submitted with problem statement
Owner: Sponsor
Reviewer: Demand Manager
Reviewing
Business case refined · classification applied
Owner: Sponsor + Demand Manager
SLA: 2 weeks
Analyzing
Sized · scored · feasibility checked
Owner: Demand Manager + Architect
Output: Pain Score, T-shirt effort, Class of Service
Approval Gate
Go / No-Go decision
Decider: Director (Carlos / Kumar)
Cadence: monthly Portfolio Committee
Backlog
Approved · awaiting capacity
Owner: Portfolio Manager
Sequencing by Class of Service + score
Implementing
Assigned to Value Stream Team
Owner: Team PM
Tracked at Layer 0 VP Dashboard
Done
Value realized · post-implementation review
Owner: Sponsor + PM
Outcome metrics captured
TEAM KANBAN · cards = STORIES (Epic only when Initiative > 3 months)
Phase 0 — Discovery
Problem framing · users · hypothesis
Owner: Product Manager
Always-on; supports Materialization
Phase 1 — Materialization
Definition · solutioning · sizing
Owner: Product Manager + Tech Lead
Output: Roadmap, Budget, Sizing
Phase 2 — Creation
Planning · team / vendor assignment
Owner: Product Manager
Output: Outcome definition, KPIs, Strategic alignment
Phase 3 — Ongoing (Kanban + WIP limits)
Build · test · deploy iteratively
Owner: Squad (PM + Tech Lead + BA + dev/QA)
Kanban flow · daily / replenishment / service review · WIP limits per stage
Phase 4 — Maintenance
Hypercare · stabilization · knowledge
Owner: Operations + Tech Lead
Handoff to BAU within 30 days post-launch
Discovery ↔ Delivery handoff
Items move only when DoR is met
Gatekeeper: Product Manager
Discovery feeds Delivery continuously
Avangrid · Digital Products · Target Operating Model

## Slide 48
PORTFOLIO BOARD
CARDS ARE INITIATIVES · GOVERNANCE GATES AND BRP SHOWN IN CONTEXT
NTT DATA
Example · IT Business Applications Portfolio Board · Governance gates marked in red
▲ BIG ROOM PLANNING — quarterly · ½ day · realigns Backlog reorder + Implementing commitments across both Portfolio Boards
Funnel
Reviewing
Analyzing
Backlog
Implementing
Done
Storm program v2
Field Operations
Mobility upgrades
Field Operations
Drawing platform
Engineering & Asset
Network deployment
Engineering & Asset
OMS modernization
Network Ops
Doc viewer scale
Field Operations
Mobile field migration
Field Operations
ERP transition
Iberdrola Corp
Asset registry refresh
Engineering & Asset
Storm program Q1
Field Operations
▲ GATE 1 · TRIAGE · weekly
▲ GATE 2 · PORTFOLIO · monthly
S / M demands BYPASS this board — they enter the Squad's Team Kanban directly. Only L / XL Initiatives flow through the Portfolio Board (Gate 2 approval required).
CLASS OF SERVICE
Standard
Fixed-Date
Expedite
Intangible
Avangrid · Digital Products · Target Operating Model

## Slide 49
TEAM KANBAN
FIVE PHASES BY TWO TRACKS · CARDS ARE STORIES PULLED BY CAPACITY
NTT DATA
Example · Field Operations Squad · five phases × dual track with WIP limits · Epic appears only when an Initiative is too large for one quarter
Phase 0
DISCOVERY
Phase 1
MATERIALIZATION
Phase 2
CREATION
Phase 3
ONGOING
Phase 4
MAINTENANCE
DISCOVERY
TRACK
always-on
research +
validation
DELIVERY
TRACK
Kanban flow
WIP limits
pull · validate
STORY
DLI inspection — offline reqs
exploring
STORY
TLI sizing with vendor
sizing
EPIC
12 S
Storm Program v2 (Initiative > 3 mo)
sliced into Epics
STORY
Offline DLI capability
in dev · Active
STORY
Mobile TLI UI tweak
in dev · Active
STORY
Decommission FWM
hypercare · 30d
STORY
Default unit of work · pulled by capacity
EPIC
Exception · Initiative > 3 months sliced into Epics (badge shows linked Stories)
Card flow
Stories move left → right through phases
Avangrid · Digital Products · Target Operating Model

## Slide 50
DEMAND SIZING
T-SHIRT SIZE DETERMINES THE PATH · ROUTING · SLA · DEFINITION OF READY DEPTH
NTT DATA
Size is a field on the Jira card — not a separate channel. It tells the system how much governance the demand needs: small items skip the Portfolio Gate; large items go through full Discovery before sizing is locked.
S
Small
≤ $10k · 1–3 months · < 5 resources
• Direct to Squad's Team Kanban
• Skips Portfolio Gate
• Lightweight DoR — title · BV · acceptance criteria
• Triage SLA: 2 business days
• Sponsor: sub-team lead
M
Medium
≤ $500k · 3–6 months · ≤ 10 resources
• Direct to Squad — flagged for awareness at Portfolio
• Lightweight Discovery (1–2 weeks)
• Standard DoR — adds CoS · OPCO · Pain Score
• Triage SLA: 5 business days
• Sponsor: business unit lead
L
Large
> Medium thresholds · > 6 months · cross-team
• Mandatory Portfolio Gate (monthly Gate 2)
• Full Discovery — outcome · users · solution shape
• Full DoR — adds budget · vendor model · architecture review
• Triage SLA: 5 business days · Gate decision next monthly
• Sponsor: Director (Carlos / Kumar / Heather)
XL
Extra-Large [to validate]
Multi-quarter · cross-Value-Stream · multi-vendor
• Mandatory Portfolio Gate + VP Portfolio Sync
• Initiative sliced into Epics (Initiative > 3 months rule)
• Full DoR + business case + capital plan alignment
• Triage SLA: 10 business days · sponsor sign-off required
• Sponsor: Vitor Cruz · Iberdrola for cross-OPCO XL
ROUTING RULE
S / M → enter Squad's Team Kanban directly · no Portfolio Gate. L / XL → enter Portfolio Board · pass Gate 2 monthly · then descend to the Squad.
Avangrid · Digital Products · Target Operating Model

## Slide 51
CLASS OF SERVICE FRAMEWORK
CAPACITY CAPS REPLACE AD-HOC 'URGENT' OVERRIDES
NTT DATA
STANDARD
≈50% baseline
Normal demand flowing through the standard intake gate.
WHEN IT APPLIES
Routine enhancements, planned change, tech debt addressed in cycle.
FIXED-DATE
≈20%
Demand with a hard regulatory or contractual deadline.
WHEN IT APPLIES
Prioritized by date, not by score. Date breach triggers escalation.
EXPEDITE
≤20% · CAPPED
Critical regulatory or safety items requiring fast-track.
WHEN IT APPLIES
Bypasses Gate 1, logged for review at next Portfolio Committee. Cap is enforced.
INTANGIBLE
≈10% reserved
Innovation, research, user-experience exploration.
WHEN IT APPLIES
Protects the strategic-partner positioning beyond pure delivery.
Capacity caps are enforced monthly at the Portfolio Committee · Expedite breach triggers a governance escalation, not a quiet override.
Avangrid · Digital Products · Target Operating Model

## Slide 52
ROADMAP
WAVE 1 — DEMAND MANAGEMENT DESIGN & PILOT · FIVE STEPS OVER FOURTEEN WEEKS
NTT DATA
WAVE 1 · Demand Management Design & Pilot · 14 weeks
Step 1
Weeks 1-2
ENABLEMENT
Where are we starting from?
Stakeholder interviews · prior materials review · portfolio assessment · baseline report
→
Step 2
Weeks 3-4
DEFINE LIFECYCLE
How should we work?
End-to-end process map · Value Framework v1.0 · Roles & RACI Matrix · Demand Typology
→
Step 3
Weeks 5-6
DESIGN TOOL ECOSYSTEM
What supports the process?
Jira Configuration v1.0 · Intake Form Design · Portfolio Concept Blueprint
→
Step 4
Weeks 7-13
PILOT EXECUTION
Does it work in reality?
Execute one Value Stream end-to-end · pilot team training · real-time feedback log
→
Step 5
Week 14
LEARN & ADJUST
What needs refinement?
Analyze pilot data · refine Jira config v2.0 · adjust Value Scoring · finalize Playbook
Avangrid · Digital Products · Target Operating Model

## Slide 53
TO-BE DEMAND FLOW
ONE JIRA FRONT DOOR ROUTES ELEVEN SOURCE AREAS INTO EIGHT VALUE STREAM TEAMS
NTT DATA
Single intake form per Value Stream — every requester opens a Jira card with mandatory fields. The form auto-routes to the right Value Stream Team and applies a Class of Service.
01 · SOURCES
Who sends demand (11 areas)
02 · INTAKE FORM (JIRA)
Mandatory fields capture intent
03 · VALUE STREAM TEAM
Auto-routed to one of eight
04 · CLASS OF SERVICE
Sets cadence and capacity rule
BRS (UIL · CMP · NY)
CX & Digital CoE
Data & Analytics
Infrastructure
IA (Industrial Auto.)
OT (Operational Tech.)
Procurement
Regulatory
Corporate Areas
P&T (GIS · Global SAP)
Gas & Electric Ops
JIRA REQUEST FORM
▸ Value Stream destination
(routes the card)
▸ Demand type
Run · Grow · Transform
▸ T-shirt size
S · M · L · XL
▸ Class of Service
Standard · Fixed-date · Expedite · Intangible
▸ OPCO
UIL · CMP · NY · Iberdrola · Cross
▸ Business value statement
Who benefits and how
▸ Sponsor
(approves at intake)
▸ Pain Score inputs
BV · UX · Safety · Effort
IT Now is reserved for incidents only — not for new demand.
M2C — Service Lifecycle
Smart Metering / FICA
M2C — Revenue Operations
Billing / Collection
Customer Care & CCC
CRM / Contact Center
Field Operations
GIS / Workforce / OSG
Engineering & Asset Mgmt
Maintenance / Engineering
Network Operations & Control
SCADA · EMS · OMS
Corporate & Regulatory
FI · HR · Procurement · Reg.
Iberdrola Corp Services
Global SAP · Corp. Apps
STANDARD
Default flow — pulled by capacity, prioritized by Pain Score.
Bulk of demand · no special policy.
FIXED-DATE
External deadline (regulatory · contractual). Locked sequence.
Slot reserved at portfolio gate.
EXPEDITE — capped ≤20% throughput
Bypass priority for genuine urgency. Sponsor approval logged.
Replaces 'regulatory always wins'.
INTANGIBLE
Tech debt · platform health · spike work.
Reserved 10–15% capacity per quarter.
Avangrid · Digital Products · Target Operating Model

## Slide 54
FUTURE STATE GUIDING PRINCIPLES
THREE PROBLEM AREAS CONVERGE INTO SEVEN STRUCTURAL GAPS
NTT DATA
Our assessment surfaces three connected problem areas — operating constraints, delivery pain points, and structural misalignment — that map to seven structural gaps in the current model.
OPERATING CONSTRAINTS
Structural and operational limitations constraining the model's ability to scale and deliver value consistently.
• People — capacity & accountability are structurally constrained
• Process — lack of standardization drives inconsistency
• Tools — fragmented ecosystem limits visibility and control
• Governance — decision-making is fragmented
DELIVERY EXPERIENCE & PAIN POINTS
Friction points impacting execution and the business or user experience.
• Fragmented demand and intake drive reactive, non-strategic delivery
• Lack of clear product ownership weakens accountability
• Limited portfolio visibility constrains end-to-end planning
• Uncoordinated capacity and overlapping initiatives reduce impact
STRUCTURAL MISALIGNMENT
Misalignment between organizational structure, governance model, and the way products are managed and delivered.
• No Product Entry Point
• No Value-Based Decision-Making
• No End-to-End Product View
• No Ownership of Outcomes
• No Product-Level Steering
• No Common Language of Value
• No Product Ownership Model
▼ These problem areas converge into four Guiding Principles for the To-Be model ▼
01
DEMAND INTAKE & STRUCTURING
Unified intake layer · single entry point · standard criteria
02
VALUE-BASED PRIORITIZATION
Common scoring · transparent · product-level backlog ownership
03
PRODUCT PORTFOLIO MGMT & PLANNING
Integrated view · capacity at product level · roadmaps
04
PRODUCT GOVERNANCE & OWNERSHIP
Roles defined · product forums · KPIs tied to outcomes
Avangrid · Digital Products · Target Operating Model

## Slide 55
Table of contents
▶
NTT DATA
01
Context
Why Avangrid is consolidating Customer Services and IT Business Apps into Digital Products.
02
Executive Summary
The proposal in one page — scope, structural issues, governing principles, decisions ahead.
03
Current State Analysis
Vitor Cruz's three director branches, ~50 FTE, sub-team mapping and existing champions.
04
Structural Issues & Guiding Principles
Seven structural issues from the AS-IS, four guiding principles that resolve them.
05
Stage 1 · Demand Management Framework
Five dimensions — Capabilities · Roles · Tools · Governance · Performance — including branch specifics.
06
Operating Model · Crews & Bases
unFIX primer · Strongly Aligned Base · Supporting Crews · Sibling Bases · 8 Value Stream deep-dives · Vendor model.
07
Demand Flow & Portfolio Operation
Forums · Portfolio + Team Boards · Class of Service · Wave 1 Roadmap · TO-BE Demand Flow.
08
Open Decisions & Next Steps
Validation needed before steady-state — vendor model · PM staffing · NOC owner.

## Slide 56
OPEN DECISIONS & RISKS
WHAT NEEDS VALIDATION BEFORE STEADY-STATE OPERATION
NTT DATA
Three structural decisions remain open. Each gates a specific part of steady-state operation — we surface them now so they can be closed during Wave 1 with the right stakeholders.
01
VENDOR DELIVERY MODEL · Option A vs Option B per Crew
Lock the per-Crew choice between stable team (Option A) and shared pool (Option B). Recommendation: hybrid — Option A for seven continuous VSs · Option B for Corporate & Regulatory.
OWNERS · Vitor Cruz · Carlos · Kumar · Partnership Crew
WHEN · Wave 1 Step 2
RISK · vendor churn · re-explanation cost
02
PRODUCT MANAGER STAFFING · eight new roles
The Product Manager role is NEW for all 8 Value Stream Crews — no Avangrid PM exists today (only PJMs · Sr. Managers · Champions). Decisions needed: job description · grade · internal vs external · sequencing.
OWNERS · Vitor · HR · Carlos · Kumar · Heather
WHEN · JD by Step 3 · staffing by Step 5
RISK · framework without single accountability
03
NETWORK OPERATIONS & CONTROL · sub-team owner for the new stream
NOC is a NEW Value Stream surfaced from the IT Networks Application Assessment (5 apps · SCADA · EMS · OMS). Today there is no single sub-team owner identified inside Carlos's branch.
OWNERS · Carlos · Travis · Vihn · Capability Crew
WHEN · Owner ID by Step 1
RISK · stream cannot be staffed
04
BUSINESS RELATIONSHIP ROLES · per Ana's feedback
Process Owners (business) · IT Business Partners per domain (Finance · Supply Chain · Asset Mgmt) · Demand Manager · ERP Steering Committee. None exist today as named roles — TOM must identify owners.
OWNERS · Vitor · Carlos · Kumar · Heather · Iberdrola IT
WHEN · role mapping by Step 2 · staffing TBD
RISK · IT remains technical-only · no business voice
05
RUN / BUILD SEPARATION · per Value Stream
L1 / L2 / L3 Application Support · Service Delivery Manager · Incident / Problem Manager — today undefined. Run team must be named separately from Build team inside each Squad.
OWNERS · Carlos · Kumar · Platform Crew · Service Mgmt
WHEN · Run track design by Step 3
RISK · 'everyone does everything' persists
06
DATA & ANALYTICS CAPABILITY · internal vs external
Data Governance Lead · MDM · BW / SAC · Data Engineers — currently external. TOM places Data Ops inside Platform Crew but staffing model (internal · external · hybrid) is open.
OWNERS · Vitor · Platform Crew lead · Data CoE if exists
WHEN · Data Ops scope by Step 3
RISK · no holistic data layer · vendor lock-in
Avangrid · Digital Products · Target Operating Model