## Slide 1
NEXT TWO WEEKS — LIFECYCLE MAP DEFINITION
Working model · how we will co-create the TO-BE Digital Products Lifecycle Map with Avangrid
OBJECTIVE
Co-create the TO-BE Lifecycle Map — 5 stages (Intake → Classification → Prioritization → Portfolio → Delivery) × 4 dimensions (Channels · Roles · Tools · Governance) — following the 8 Guiding Principles (see slide 2) and the hybrid Agile / Waterfall delivery model.
WEEK 1 · INTAKE · CLASSIFICATION · HYBRID MODEL
WEEK 2 · PRIORITIZATION · PORTFOLIO · DELIVERY
MON
Draft TO-BE Model
Build TO-BE model following the 8 Guiding Principles (see slide 2)
LEAD
NTT internal
PARTICIPANTS
NTT team
TUE
Heather Validation
Continue TO-BE · weekly 1-hour validation meeting with Heather (fixed slot every Tuesday)
LEAD
NTT + Heather
PARTICIPANTS
Heather (1h fixed)
WED
Champions Joint Session
Validate & adjust TO-BE · surface risks, issues and blockers
LEAD
NTT-led workshop
PARTICIPANTS
All 6 Champions
THU
Refine TO-BE
Apply Champion feedback · prepare materials for Friday review
LEAD
NTT internal
PARTICIPANTS
NTT team
FRI
Weekly Status Meeting
Review Intake · Classification · Hybrid Model
LEAD
NTT-led
PARTICIPANTS
Vitor · Kumar · Heather · Carlos
MON
Draft TO-BE — Week 2 topics
Build TO-BE model for Prioritization · Portfolio · Delivery
LEAD
NTT internal
PARTICIPANTS
NTT team
TUE
Heather Validation
Continue TO-BE · weekly 1-hour validation meeting with Heather (fixed slot every Tuesday)
LEAD
NTT + Heather
PARTICIPANTS
Heather (1h fixed)
WED
Champions Joint Session
Validate & adjust TO-BE · surface risks, issues and blockers
LEAD
NTT-led workshop
PARTICIPANTS
All 6 Champions
THU
Refine TO-BE
Apply Champion feedback · prepare materials for Friday review
LEAD
NTT internal
PARTICIPANTS
NTT team
FRI
Weekly Status Meeting
Review Prioritization · Portfolio · Delivery
LEAD
NTT-led
PARTICIPANTS
Vitor · Kumar · Heather · Carlos
HOW · WORKING FORMATS
NTT internal design
Mon & Thu · build and refine TO-BE model using the 8 Guiding Principles
Fixed weekly with Heather
Every Tuesday · 1 hour · validation & steering against business vision
Champion joint session
Every Wednesday · NTT-led · co-validation with all 6 Champions · risk surfacing
Weekly Status Meeting
Every Friday · review with Vitor · Kumar · Heather · Carlos
WHO · ENGAGEMENT MATRIX
Executive Sponsors
Vitor · Heather — Friday status + Tue (Heather)
Program Owners
Carlos · Kumar — Friday status
Area Champions (×6)
GIS · Corporate · G&E · Global SAP · Smart Metering · SAP (CS)
Heather (fixed)
1 hour every Tuesday · business-vision validation
NTT Team
Lead + 2 consultants — Mon & Thu design · full-time
WHAT WE DELIVER AT DAY 10
Lifecycle Map v1.0 — 5 stages × 4 dimensions blueprint
Hybrid Delivery Model — Agile / Waterfall routing rules
End-to-End RACI — ownership & hand-off protocols
Gap List — ready to operationalize vs. follow-ups
Status-approved v1.0 — ready to feed Wave 2
© 2026 NTT DATA · Digital Products (Avangrid) · Wave 1 — Lifecycle Map Definition
Target close: end of Week 2

## Slide 2
EIGHT GUIDING PRINCIPLES — TO-BE MODEL REFERENCE
The TO-BE Lifecycle Map is built against these 8 principles — each answers a structural issue of the AS-IS
From this Baseline: BRANCH-UNIFIED (Apps + CS) and PRODUCT-ORIENTED (Value Streams, not silos).
01
Single Front Door
One structured intake process for all demand types, replacing the 6+ disconnected channels.
02
Value-Based Prioritization
Standardized scoring framework across both branches — objective criteria, not ad-hoc forums.
03
Capacity-Aware Assignment
Assignment paired with capacity visibility — not manual handoffs with opaque availability.
04
Standardized Execution Platforms
Jira for Agile delivery (small / medium + evolutive); PPM Now for Waterfall delivery (large projects + CAPEX). Consistent tracking across both tracks.
05
Integrated Toolchain
Intake + Jira + PPM Now — three core platforms interoperable across Applications and Customer Services.
06
Automated Reporting
Real-time dashboards from a single source of truth — replacing manual data gathering.
07
Defined RACI per Lifecycle Phase
Unambiguous ownership and handoff protocols at every stage — from intake to deployment.
08
Hybrid Delivery Model
Delivery method matched to demand type: Agile (Jira / squads) for small–medium + evolutive work; Waterfall (PDD + PPM Now) for large, CAPEX or regulatory projects. Shared intake and governance.
© 2026 NTT DATA · Digital Products (Avangrid) · Reference for TO-BE Lifecycle Map
Source: AS-IS Deliverable · Slide 47